REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL

###### TENDER BOARD:

LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N° 001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

#### FINANCING: PIB 2026

###### TABLE OF CONTENTS

| Document N°1 : | Tender Notice |
| --- | --- |
| Document N°2 : | The special regulations governing the invitation to tender (General regulations for the invitation to tender “RGAO” and Regulations particular of the invitation to tender “RPAO”) |
| Document N°3 : | The special administrative conditions(“CCAP”) |
| Document N°4 : | The special technical conditions (“CCTP”) |
| Document N°5 : | The Unit Price schedule |
| Document N°6 : | The framework of detailed cost estimates |
| Document N°7 : | The framework of sub-detail of prices |
| Document N°8 : | The model forms applicable |
| Form N° 1 | Declaration of the intention to tender |
| Form N° 2 | The model tender letter |
| Form N° 3 | The model surety bond |
| Form N° 4 | The Model bid Bond |
| Form N° 5 | The model performance bond |
| Form N° 6 | The model bank guarantee for the refund of the start-off advance |
| Form N° 7 | The model undertaking by the bidder |
| Form N° 8 | The model commitment of availability |
| Form N° 8 | The model Jobbing order |
| Document N°9 : | Annexes |
| Annex N° 01 | The curriculum vitae |
| Annex N° 02 | The professional references |
| Annex N° 03 | The equipment list |
| Annex N° 04 | The key staff form |
| Annex N° 05 | The Sub-price detail |
| Annex N° 06 | The site visit report |
| Annex N° 07 | The Evaluation grille |
| Document N°10 : | List of banking establishments and financial bodies authorized to issue bonds for public jobbing orders |
| Document N°11 : | Drawings (Plans and/or diagrams) |

TENDER NOTICE

OPEN NATIONAL INVITATION TO TENDER

N°001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

- FOR THE EXTENTION WORKS AT THE LIMBE IICOMMUNITY RADIO

(BY EMERGENCY PROCEDURE)

- Subject of the invitation to tender: Within the framework of the execution of the 2026 State Budget, the MAYOR of the LIMBE II COUNCIL Jobbing ordering Authority, hereby launches by emergency procedure, an open national invitation to tender FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

- Nature of works: The works comprise notably:

This involves the realization of the tasks outlined in the bills of quantities and cost estimates and elaborated in the special technical clauses comprising notably:

  - Completion works on stone wall;

  - Tilling and ceiling works

  - Air conditioning;

  - Painting;

  - Electrical work;

  - Construction of storage tank

- Execution deadline: The maximum duration of execution provided for by the Jobbing ordering Authority is three (03) months. This duration is as from the date of notification of the service order to start work.

- Number of Lots:

The works which are subject of this invitation to tender are grouped into one Lot;

- Estimated cost:

The estimated cost after preliminary studies stands at Thirteen Million, Seven Hundred Thousand francs

(13 700 000) FCFA

- Participation and origin

The tender is open to duly registered Cameroonian Enterprises that fulfill the requirements of this invitation to tender.

- Financing

Works which formed the subject of this invitation to tender shall be financed by the public investment budget 2026.

- Bid bond:

Each bidder must include in his/her administrative documents, a bid bond issued by CDEC and a first-rate banking establishment approved by the Ministry in charge of finance and of an amount of Two hundred and seventy thousand francs (274 000) FCFA.

Bid bonds for unsuccessful bidders shall be withdrawn not later than fifteen (15) days after the award of the jobbing order and those of successful bidder shall be retained until the required performance guarantee for good execution is provided.

- Consultation of tender file:  The file may be consulted online on the COLEPS platform.

- Acquisition of tender file:

The file may be obtained from COLEPS platform as soon as this notice is published against payment of a non-refundable sum of twenty thousand (20,000) CFA francs, payable at the Limbe II Municipal Treasury.

- Submission of bids:

For online submission by electronic means, the offer must be transmitted by the bidder on the COLEPS platform on or before the, 30/03/2026 at 08:00 Am local time. A backup copy of the offer saved on a USB key must be sent in a sealed envelope with the clear and legible indication "backup copy", in addition to the above mention within the time limits. N.B.: File size and format for online submission, the maximum sizes of the documents that will transit on the platform and constitute the bidder's offer are as follows:

- 5 MB for the Administrative file;

- 5 MB for the Financial Offer.

The accepted formats are as follows: • PDF format for text documents; JPEG for images. The candidate will ensure that compression software is used to possibly reduce the size of the files to be transmitted in accordance with the sizes indicated above. NB: Any incomplete offer in accordance with the prescriptions of the Tender File shall be declared inadmissible. Especially the absence of a bid bond issued by a financial body or institution approved by the Minister in charge of finance to issue bonds for public jobbing orders or the failure to comply with the model documents in the Tender File shall lead automatically to the rejection of the bid without any other procedure. A bid bond submitted but not relating to consultation concerned shall be considered as absent. A bid bond presented by a bidder during the bid opening session shall not be accepted.

OPEN NATIONAL INVITATION TO TENDER

N°001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE IICOMMUNITY RADIO

(BY EMERGENCY PROCEDURE)

“To be opened only during the bid-opening session”

In case of any ambiguities or differences, only the original shall be considered authentic.

- Acceptability of bids:

Any bid that does not respect the mode of separation of the financial, administrative and technical bids shall be rejected.

Any bid not in compliance with the prescriptions of the Tender File shall be declared

inadmissible. This refers especially to the absence of a bid bond issued by CDEC and a first-rate bank approved by the Minister in charge of Finance. Notably, the absence of bid bond delivered by a first order bank approved by the Minister in charge of Finance valid for thirty (30 days after the validity of bids.

Under penalty of being rejected, only originals or true copies certified by the issuing service or administrative authorities and must imperatively be produced in accordance with the Special Regulations of the invitation to tender. They must obligatorily be not older than three (3) months before the latest date set for the opening of bids..

- Opening of bids:

The opening of the bids in one phase shall be done on 30/03/2026 at 09:00: am prompt local time in the Conference Hall of the Limbe II Council by the Limbe II Council Internal Tenders Board.

Only bidders may attend or be duly represented by a person of their choice, who has a full knowledge of the file and mandated in that capacity.

##### Evaluation criteria

The evaluation of bids shall be carried out in three stages:

  - 1st Stage: verification of the presence and conformity of each administrative document;

  - 2nd Stage: Evaluation of the technical bids

  - 3rd Stage: Analyses of the financial bids. The criteria of evaluation shall be as follows:

15.1-Eliminatory criteria

    - Absence or insufficient bid bond from CDEC;

    - Deadline of execution more than the prescribed;

    - Absence of a category D certificate of categorization from MINMAP;

    - False declaration or falsified or scanned documents;

    - Omission of a quantified task on the bill of quantities and cost estimates

    - Enterprise with an abandoned jobbing order or uncompleted project (above 10% lateness penalties without due justification) in the South west Region.

    - Non satisfaction of at least 75% of the main qualification criteria.

    - Deadline for delivery higher than prescribed.

    - Featuring on MINMAP’S list of suspended enterprises,

15.2. Main qualification criteria: The evaluation of the bids shall be done on predefined technical criteria on a global mark of 100. The criteria relating to the qualification of candidates could indicatively be on the following:

- Financial situation.

- Initial and sign the last pages of the special technical and administrative clauses

- Security and organization of the site.

- General presentation

- Site visit report signed by the jobbing orderor.

- Methodology/organization of the site

##### Award

The Jobbing order shall be awarded to the bidder whose bid is in conformity to the dispositions of the tender file and on the basis of the lowest bid and technical quality, in accordance with article 99 of the public jobbing orders code.

##### Validity of bids

The bidders shall remain committed to their offers during a period of (ninety) 90 days from the deadline set for the submission of bids.

##### Complementary information

Complementary technical information may be obtained during working hours from the office of the secretary of the Limbe II Council Internal Tenders Board at the Mayor’s office.

Limbe, the 03/03/2026

Copies:

- DD/MINMAP

- ARMP/SWR

- Chairperson LIICITB

- Notice Boards

- File/archives

The Mayor

Limbe II Council

(Jobbing ordering Authority)

###### AVIS D’APPEL D’OFFRES

AVIS D’APPEL D’OFFRES NATIONAL OUVERT URGENT

No001/AONO/CLII/FAKO/CIPMP/BIP 2026 Du 03/03/2026

###### TRAVAUX D’EXTENSION A LA RADIO COMMUNAUTAIRE DE LIMBE II

(En Procédure d’urgence)

- Objet de l'Appel d'Offres

###### Dans le cadre de l’exécution du Budget d’investisement public pour l’exercice 2026, le Maire de la Commune de Limbe II, Autorité Jobbing orderante, lance une Appel d’offres national ouvert, TRAVAUX D’EXTENSION A LA RADIO COMMUNAUTAIRE DE LIMBE II

##### Consistance des travaux

Les travaux à réaliser sont dans les devis estimatif et quantitatif et élaboré dans le CCTP et y compris notamment:

  - Travaux de finalization du mur en pierre;

  - Travaux de carrelage et de plafond

  - Climatisation

  - Peinture

  - Travaux electriques

  - Construction d’un reservoir de stockage

- Délais d’exécution

Le délai global d’exécution des travaux est de trois (03) mois. Ce délai est à compter de la date de notification de l’ordre de service de démarrage des travaux.

##### Allotissement

Les travaux sont en un lot unique ;

- Coût prévisionnel

Le coût prévisionnel de l’opération à l’issue des études préalables est de Treize millions, sept cent mille franc 700 000) FCFA.

##### Participation et origine

Sont éligibles les entrepreneurs Camerounais ayant l’expérience et les capacités techniques et financières requises dans le Dossier d'Appel D'offres

##### Financement

Les travaux objet du présent appel d'offres sont financés par le Budget d’Investissement Public (BIP) de l’exercice 2026, sur la ligne d’imputation budgétaire No

##### Cautionnement provisoire

Chaque soumissionaire doit joindre a ses documents administratifs une caution de soumission emise par CDEC et un etablissement bancaire de premiere ordre agrée par le Ministère des Finances et d'un montant, deux cent soixante quatorze mille francs (274 000)) FCFA.

Le cautionnement provisoire sera libéré d'office au plus tard quinze (15) jours à compter de la date d’attribution de marches pour les soumissionnaires n'ayant pas été retenus. Dans le cas où le soumissionnaire est attributaire de la lettre commande, le cautionnement provisoire sera libéré après constitution du cautionnement définitif.

##### Consultation du Dossier d'Appel d'Offres:  Le dossier peut être consulté en ligne sur la plateforme COLEPS

##### Acquisition du Dossier d'Appel d'Offres

Le dossier peut être obtenu sur la plateforme COLEPS dès la publication du présent avis sur présentation d'une quittance de versement d'une somme non remboursable de vingt mille (20.000) FCFA au (Trésorerie municipale de Limbe II). Cette quittance devra identifier le payeur comme représentant l’entreprise désireuse de participer à l’Appel d’Offres.

##### Remise des offres :

Pour la soumission en ligne par voie électronique, l’offre devra être transmise par le soumissionnaire sur la plateforme COLEPS au plus tard le, 30/03/2026 a 08 h. Une copie de sauvegarde de l’offre enregistrée sur clé USB devra être transmise sous pli scellé avec l’indication claire et lisible « copie de sauvegarde », en plus de la mention ci-dessus dans les délais impartis.

N.B : Taille et format des fichiers pour la soumission en ligne, les tailles maximales des documents qui vont transiter sur la plateforme et constituant l’offre du soumissionnaire sont les suivantes :

- 5 Mo pour le dossier Administrative ;

- 5 Mo pour l’Offre Financière.

Les formats acceptés sont les suivants :

- Format PDF pour les documents textuels ; JPEG pour les images. Le candidat veillera à utiliser des logiciels de compression afin de réduire éventuellement la taille des fichiers à transmettre conformément aux tailles sus-indiquées.

NB: Toute offre incomplète conformément aux prescriptions du Dossier d'Appel d'Offres sera déclarée irrecevable. Notamment l'absence de la caution de soumission délivrée par un organisme ou une institution financière agréée par le Ministre en charge des finances pour émettre les cautions dans le domaine des marchés publics ou le non-respect des modèles des pièces du Dossier d'Appel d'Offres, entraînera le rejet pur et simple de l'offre sans aucun recours. Une caution de soumission produite mais n'ayant aucun rapport avec la consultation concernée est considérée comme absente. La caution de soumission présentée par un soumissionnaire au cours de la séance d’ouverture des plis est irrecevable. devra porter la mention :

- Enveloppe A : pièces administratives;

- Enveloppe B: offre financière.

###### AVIS D’APPEL D’OFFRES NATIONAL OUVERT

No001/AONO/CLII/FAKO/CIPMP/BIP BIP 2026 Du03/03/2026

###### TRAVAUX D’EXTENSION A LA RADIO COMMUNAUTAIRE DE LIMBE II

(En Procédure d’urgence)

« A n’ouvrir qu’en séance de dépouillement »

Les offres parvenues après les dates et heure limites de dépôt des offres ne seront pas reçues.

##### Recevabilité des offres

Chaque soumissionnaire devra joindre à ses pièces administratives, une caution de soumission établi par CDEC et une banque de premier ordre agréée par le Ministère chargé des finances et dont la liste figure dans la pièce 12 du DAO, Elles devront obligatoirement être datées de moins de trois (03) mois précédant la date originale de dépôt des offres ou avoir été établies postérieurement à la date de signature de l’Avis d’Appel d’Offres.

Toute offre incomplète conformément aux prescriptions du Dossier d’Appel d’Offres sera déclarée irrecevable. Notamment l’absence de la caution de soumission délivrée par une banque de premier ordre ou par une compagnie d’assurance agréée par le Ministère chargé des finances.

##### Ouverture des plis

L'ouverture des offres aura lieu en un temps le, 30/03/2026 à 09 heures précises, heure locale, dans la salle de conference des Services du Maire par la commission interne de passation des marches. Seuls les soumissionnaires peuvent assister à cette séance d'ouverture ou s'y faire représenter par une personne de leur choix ayant une parfaite connaissance du dossier et mandater à cet effet.

##### Critères d’évaluation

L’évaluation des offres se fera en trois(03) étapes :

- 1ère étape : Vérification de la présence et conformité du dossier administratif de chaque soumissionnaire;

- 2ème étape : Evaluation des offres techniques ;

- 3ème étape : Analyse des offres financières

Les critères d’évaluation des offres sont les suivants:

14.1-Critères éliminatoires

- Absence ou insuffisance de la caution provisoire de soumission (CDEC);

- Absence d’autres documents administratifs pertinents ou Essentials (non fourni après 48 hrs);

- Absence d’un certificate de categorisation de categorie D du MINMAP

- Fausses déclarations ou pièces falsifiées ou pièces scannées;

- Omission d’un prix quantifié dans le devis

- Non satisfaction d’au moins 75% des critères essentiel requis.

- Délai de livraison supérieur au délai prescrit ;

- Figurant sur la liste des entreprises suspendues du MINMAP

14.2 Critères essentiels

L’évaluation sera faite sur la base des critères techniques prédéfinis pour une note globale de 100 points. Ces critères ont été groupés par rubriques ainsi qu’il suit:

- Presentation generale;

- Capacité financière;

- Sécurité sur la site;

- Rapport de visite du site par l’entreprise;

- Parapher et signer les dernières pages des clauses techniques et administratives particulières;

- Méthodologie/Organisation des travaux;

##### Attribution

Le contrat sera attribué au soumissionnaire dont l’offre est conforme pour l’essentiel aux dispositions du Dossier d’Appel d’Offres, et qui a présenté l’offre évaluée la moins-disant et techniquement qualifiée, conformément à l’article 99 du Code des marchés Publics.

##### Durée de validité des offres

Les soumissionnaires restent engagés par leurs offres pendant une période de quatre -vingt -dix (90) jours, à compter de la date limite fixée pour la remise des offres.

##### Renseignements complémentaires

Les renseignements complémentaires peuvent être obtenus tous les jours aux heures ouvrables aupres des service du Maire au bureau du secretaire de la commission internee des passation des marches dès publication du présent avis.

FAIT A LMBE II, LE 03/03/2026

Le Maire

Copies :

-DD/MINMAP;

-CA/ARMP

- Président/CRPMP

- Affichage

- Chrono.

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL

###### TENDER BOARD:

LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N° 001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

#### FINANCING: PIB 2026

#### :

DOCUMENT No.2

General Regulations of the Invitation to Tender

###### CONTENTS

- General Provision

Article 1: Scope of the tender……………………………………………………….

Article 2: Financing…………………………………………………………………

Article 3: Fraud and corruption……………………………………………………

Article 4: Candidates allowed to compete…………………………………………

Article 5: Materials, supplies, equipment and authorized services…

Article 6: Qualification of the bidder…………………………………………………

Article 7: Visit of works site………………………………………………………

- Tender File……………………………………………………………………………

Article 8: Content of Tender File……………………………………………………….

Article 9: Clarifications on Tender File and complaints …………………………

Article 10: Amendment of the Tender File…………………………………………

##### Preparation of Bids

Article 11: Tender fees………………………………………………………………

Article 12: Language of bid…………………………………………………………

Article 13: Constituent documents of the bid………………………………………

Article 14: Amount of bid……………………………………………………………

Article 15: Currency of bid and payment…………………………………………..

Article 16: Validity of bids……………………………………………………………

Article 17: Bid bond…………………………………………………………………..

Article 18: Varying proposals by bidders……………………………………………

Article 19: Preparatory meeting to the establishment of bids…………………….

Article 20: Form and signature of bids………………………………………………

- Submission of bids…………………………………………………………………

Article 21: Sealing and marking of bids…………………………………………….

Article 22: Date and time-limit for submission of bids…………………………….

Article 23: Late bids…………………………………………………….

Article 24: Modification, substitution and withdrawal of bids…………………….

- Opening and evaluation of bids …………………………………………………

Article 25: Opening of envelopes and petitions………………………………………………………….

Article 26: Confidential nature of the procedure……………………………………

Article 27: Clarifications on the bid and contact with Jobbing ordering Authority…….

Article 28: Determination of compliance of bids…………………………………….

Article 29: Qualification of the bidder……………………………………………….

Article 30: Correction of errors……………………………………………………….

Article 31: Conversion into a single currency………………………………………

Article 32: Evaluation of financial bids……………………………………………

Article 33: National preference………………………………………………………

- Award of the Jobbing Order……………………………………………………………….

Article 34: Award………………………………………………………………………

Article 35: Right of the Jobbing ordering Authority to declare an invitation to tender unsuccessful or to cancel a procedure……………………………….

Article 36: Notification of the award of the Jobbing Order…………………

Article 37: Signing of the Jobbing Order…………………………………

Article 38: Final bond……………………………………………….

  - General

Article 1: Scope of the tender:

The MAYOR LIMBE II COUNCIL hereby launches an open national invitation to tender No 001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

FOR THE EXTENSION WORKS AT LIMBE II COMMUNITY RADIO

  - The bidder retained or the preferred bidder must complete the works within the time- limit indicated in the Special Regulations and which time-limit runs from the date of notification of the Administrative Order or that indicated in the said Administrative Order.

  - In this Tender File, the term “day” means a calendar day.

Article 2: Financing: The source of financing of the works forming the subject of this invitation to tender shall be specified in the Special Regulations.

##### Article 3: Fraud and corruption:

  - The Delegated Jobbing ordering Authority requires of bidders and jobbing orderors the strict respect of rules of professional ethics during the award and execution of public jobbing orders. By virtue of this principle:

- The following definitions shall be admitted:

  - Shall be guilty of “corruption” whoever offers, gives, requests or accepts any advantage in view of influencing the action of a public official during the award or execution of a jobbing order;

  - Is involved in “fraudulent man oeuvres” whoever deforms or distorts facts in order to influence the award or execution of a jobbing order;

  - “Collusive practices” shall mean any form of agreement between two or among several bidders (whether the Jobbing ordering Authority is aware or not) aimed at artificially maintaining the prices of bids at levels not corresponding to those resulting from competition;

  - “Coercive practices” shall mean any form of harm against persons or their property or threats against them in order to influence their action during the award or execution of a jobbing order.

- Any proposed award shall be rejected if it is proved that the proposed preferred bidder is directly or through an intermediary, guilty of corruption or is involved in fraudulent manoeuvres, collusive or coercive practices for the award of this jobbing order.

  - The Minister Delegate at the Presidency in charge of public jobbing orders may, as a precaution, take a decision of exclusion from bidding for a period not exceeding two (2) years against any bidder found guilty of influence peddling, of conflicts of interest, insider trading, fraud, corruption or production of non-genuine documents in the bid, without prejudice to criminal proceedings that may be brought against him.

##### Article 4: Candidates allowed for competing:

  - If the invitation to tender is restricted, consultation is addressed to all candidates retained after a pre-qualification procedure.

  - Generally, the invitation to tender is addressed to all entrepreneurs, subject to the following provisions:

- A bidder (including all members of a group of enterprises and all sub-contractors to the bidder) must be from an eligible country, in accordance with the funding agreement.

- A bidder (including all members of a group of enterprises and all sub-contractors to the bidder) must not be in a situation of conflict of interest, subject to disqualification. A bidder shall be judged to be in a situation of conflict of interest if he:

  - Is or was associated in the past with an enterprise (or a subsidiary of this enterprise) which provided consultancy services for the conception, preparation of specifications and other documents used within the scope of jobbing orders awarded for this invitation to tender; or

  - Presents more than one bid within the context of invitation to tender, except authorized variants according to article 17, where need be; meanwhile, this does not prevent the participation of sub-contractors in more than one bid.

  - The Jobbing ordering Authority or Project Owner has financial interests in the capital in a way as to compromise the transparency of the procedures of award of public jobbing orders.

- The bidder must not have been excluded from bidding for public jobbing orders.

- A Cameroonian public enterprise may participate in the consultation if it can demonstrate that it is (i) legally and financially autonomous, (ii) managed according to commercial laws and (iii) not under the direct supervisory authority of the Jobbing ordering Authority or Project Owner.

Article 5: Materials, supplies, equipment and authorized services:

  - Building materials, the jobbing orderor’s materials, supplies, equipment and services forming the subject of this jobbing order must originate from countries meeting the criteria of origin defined in the Special Regulations of the invitation to tender and al l expenditure done within the context of the jobbing order shall be limited to the said building materials, materials, supplies, equipment and services.

  - Within the meaning of this 5.1 above, the term “originate” shall designate the place where the goods are extracted, cultivated, produced, manufactured and from where the services originate.

  - The said material most be duly verified by the competent state engineer

##### Article 6: Qualification of bidder:

  - As an integral part of their bid, bidders must:

    - Submit a power of attorney making the signatory of the bid bound by the bid; and

    - Provide all information (complete or update information included in their request for pre-qualification which may have changed in the case where the candidates took part in pre-qualification) requested of bidders in the Special Regulations of the invitation to tender, in order to establish their qualification to execute the jobbing order.

Where necessary, bidders should provide information relating to the following points:

- The production of certified balance sheets and recent turnovers;

- Access to a line of credit or availability of other financial resources;

- Orders acquired and jobbing orders awarded;

- Pending litigations; and

- Availability of indispensable equipment.

  - Bids presented by two or more associated undertakings (Joint-jobbing ordering) must satisfy the following conditions:

- The bid must include all the information listed in article 6(1) above. The Special Regulations must indicate the information to be furnished by the group and that to be furnished by each member of the group;

- The bid and the jobbing order must be signed in a way that is binding on all members of the group;

- The nature of the group (Joint or several) must be specified in the Special Regulations and justified with the production of a Joint venture agreement in due form;

- The member of the group designated as the representative will represent all the undertakings vis à vis the Project Owner and Jobbing ordering Authority with regard to the execution of the Jobbing order;

- In case of Joint co-jobbing ordering, the co-contractor shall share the sums which are paid by the Project Owner into a single account. On the other hand, each undertaking is paid into its own account by the Project Owner where it is Joint co-jobbing ordering.

  - Bidders must equally present sufficiently detailed proposals to demonstrate that they comply with the technical specifications and execution time-limits set in the Special Regulations of the invitation to tender.

  - Bidders requesting to benefit from the margin of preference must furnish all the necessary information to prove that they satisfy the eligibility criteria set in article 33 of the General Regulations of the invitation to tender.

##### Article 7: Visit of works site:

  - The bidder is advised to visit and inspect the site and its environs and obtain by himself and under his own responsibility, all the information which may be necessary for the preparation of the bid and the execution of the works. The related cost of the visit of the site shall be borne by the bidder.

  - The Project Owner shall authorize the bidder and his employees or agents to enter the premises and the land for the said visit but only on the express condition that the bidder, his employees and agents free the Project Owner, his employees and agents of any responsibility that may ensue and indemnify them if necessary and that they shall remain responsible for any deadly or corporal accident, loss or material damages, costs and fees incurred from this visit.

  - The Project Owner may organize a visit of the site of the works during the preparatory meeting to establishing the bids mentioned in article 19 of the General Regulations of the invitation to tender.

##### TENDER FILE

##### Article 8: Content of Tender File:

  - The Tender File describes the works forming the subject of the jobbing order, sets the consultation procedure of jobbing orders and specifies the terms of the jobbing order. Besides the addendum (addenda) published in accordance with article 10 of the General Regulations of the invitation to tender, it includes the following documents:

Document No. 1.The letter of invitation to tender. Document No. 2. The tender notice;

Document No. 3. The General Regulations of the invitation to tender; Document No. 4. The Special Regulations of the invitation to tender; Document No. 5. The Special Administrative Conditions; Document No. 6. The Special Technical Conditions;

Document No. 7. The schedule of unit prices; Document No. 8. The bill of quantities and estimates; Document No. 9. The sub details of unit prices; Document No. 10. Model documents of the jobbing order:

- The execution schedule;

- Model of forms presenting the equipment, personnel and references;

- Model bidding letter;

- Model bid bond;

- Model final bond;

- Model of bond of start-off advance;

- Model of guarantee in replacement of the retention fund;

- Model jobbing order;

Document No. 11. Models to be used by bidders;

- Model jobbing order;

Document No. 12. Justifications of preliminary studies; to be filled by the Project Owner or Delegated Project Owner;

Document No. 13. List of first grade banking establishments or financial institutions approved by the Minister in charge of Finance authorized to issue bonds for public jobbing orders to be inserted by the Jobbing ordering Authority.

  - The bidder must examine all the regulations, forms, conditions and specifications contained in the Tender File. It is up to him to furnish all the information requested and prepare a bid in compliance with all aspects of the said file.

##### Article 9: Clarifications on the Tender File and complaints

  - Any bidder who wants to obtain clarifications on the Tender File may request them from the Jobbing ordering Authority in writing or by electronic mail (fax or e-mail) at the Jobbing ordering Authority’s address indicated in the Special Regulations of the invitation to tender and send a copy to the Project Owner. The Jobbing ordering Authority replies in writing to any request for clarification received at least fourteen (14) days prior to the deadline for the submission of bids. A copy of the Jobbing ordering Authority’s response, indicating the question posed but not mentioning the author, is addressed to all bidders who bought the Tender File.

  - Between the publication of the tender notice including the pre-qualification phase of candidates and the opening of bids, any bidder who feels aggrieved in the public jobbing orders award procedure may lodge a complaint to the Minister in charge of Public Jobbing orders.

  - A copy of the complaint should be addressed to the Jobbing ordering Authority and to the body in charge of the regulation of public jobbing orders and the chairperson of the Tenders Board.

  - The Jobbing ordering Authority has five (5) days to react. A copy of the reaction shall be forwarded to MINMAP and the body in charge of the regulation of public jobbing orders.

##### Article 10: Amendment of the Tender File

  - The Jobbing ordering Authority may at any moment, prior to the deadline for the submission of bids and for any reason, be it at his initiative or in reply to a request for clarification formulated by a bidder, amend the Tender File by publishing an addendum.

  - Any published addendum shall be an integral part of the Tender File, in accordance with article 8.1 of the General Regulations of the invitation to tender and must be communicated in writing or made known by a traceable means to all bidders who bought the Tender File.

In order to give bidders sufficient time to take account of the addendum in the preparation of their bids, the Jobbing ordering Authority may postpone as is necessary, the deadline for the submission of bids, in accordance with provisions of article 22 of the General Regulations of the invitation to tender.

##### C PREPARATION OF BIDS

Article 11: Tender costs: The candidate shall bear the costs related to the preparation and presentation of his bid and the Jobbing ordering Authority and the Project Owner shall in no case be responsible for these costs nor pay for them whatever the evolution or outcome of the invitation to tender procedure.

Article 12: Language of bid: The bid as well as any correspondence and any document exchanged between the bidder and the Jobbing ordering Authority shall be written in English or French. Complementary documents and the forms provided by the bidder may be written in another language on condition that a precise translation into either English or French of the passages concerning the bid is included; in which case for reasons of interpretation, the translation shall be considered to be authentic.

##### Article 13: Constituent documents of the bid

  - The bid presented by the bidder shall include the documents detailed in the Special Regulations of the invitation to tender, duly filled and put together in three volumes:

- Volume 1: Administrative file: It includes:

  - All documents attesting that the bidder:

    - Has subscribed to all declarations provided for by the laws and regulations in force;

    - Paid all taxes, duties, contributions, fees or deductions of whatever nature;

    - Is not winding up or bankrupt;

    - Is not the subject of an exclusion order or forfeiture provided for by the law in force;

  - The bid bond established in accordance with the provisions of article 17 of the General Regulations of the invitation to tender;

  - The written confirmation empowering the signatory of the bid to commit the bidder, in accordance with the provisions of article 6(1) the General Regulations of invitation to tender.

- Volume 2: Technical bid

- 1Information on qualifications: The Special Regulations list the documents to be furnished by bidders to justify the qualification criteria mentioned in article 6(1) of the Special Regulations of the invitation to tender.

  - Methodology: The Special Conditions of the invitation to tender specifies the constituent elements of the technical bid of the bidders especially: a methodological statement on an analysis of the works and specifying the organization and programme which the bidder intends to put in place or use to execute the works (installations, schedule, Quality Assurance Plan (QAP), sub-jobbing ordering, attestation of visit of the site, where necessary, etc).

  - Proof of acceptance of conditions of the jobbing order: The bidder shall submit duly initialed copies of the administrative and technical documents relating to the jobbing order, namely:

    - The Special Administrative Conditions (SAC);

    - The Special Technical Conditions (STC).

    - b.4Commentaries (optional): A commentary on the technical choices of the project and possible proposals.

- Volume 2: Financial bid: The Special Regulations specify the elements that will help in justifying the cost of the works, namely:

- The signed and dated original bid prepared according to the attached model, stamped at the prevailing rate;

- The duly filled Unit Price Schedule;

- The duly filled detailed estimates;

- The sub-details of prices and/or breakdown of all-in prices;

- The projected schedule of payments, where need be.

In this regard, the bidders will use the documents and models provided in the Tender File, subject to the provisions of article 17(2) of the General Regulations of the invitation to tender concerning the other possible forms of guarantees.

  - If in accordance with the provisions of the Special Regulations of the invitation to tender, the bidders present bids for several lots of the same invitation to tender, they could indicate rebates offered in case of award of more than one lot.

##### Article 14: Bid price:

  - Except otherwise stated in the Tender File, the amount of the jobbing order shall cover all the works described in article 1.1 of the General Regulations of the invitation to tender, on the basis of the price schedule and the detailed bill of quantities and estimates presented by the bidder.

  - The bidder shall fill the unit prices and totals of all items on the schedule and bill of quantities and estimates.

  - Subject to contrary provisions provided for in the Special Regulations and in the Special Administrative Conditions, all dues, taxes and fees payable by the bidder on grounds of the jobbing order or on any other ground, thirty (30) days prior to the submission of the bids, shall be included in the prices and in the total amount of the bid presented by the bidder.

  - If a price revision/updating clause is provided for in the jobbing order, the date of establishment of the initial price, as well as the price revision/updating conditions for the said price must be specified. This is with the understanding that any jobbing order of duration less than one (1) year shall not be subject to price revision.

  - All unit prices must be justified by sub-details established in accordance with the structure proposed in document 8 of the Tender File.

##### Article 15: Currency of bid and payment

  - In case of international invitations to tender, the currencies of the bid shall follow the provisions of either Option A or Option B below, the applicable option being that retained in the Special Regulations of the invitation to tender.

  - Option A: The amount of the bid shall be entirely made in the national currency.

The amount of the bid, unit prices of the price schedule and the prices of the bill of quantities and estimates are completely made in CFA francs in the following manner:

- Prices shall be entirely drawn in the national currency. The bidder who intends to commit expenditures in other currencies for the execution of the works shall indicate in the annex to the bid the percentage(s) of the amount of the bid necessary to cover the needs in foreign currencies, without exceeding the maximum of the three currencies of member countries of the funding institution of the jobbing order.

- The exchange rates used by the bidder to convert his bid into the national currency shall be specified by the bidder in an annex to the bid in compliance with the specifications of the Special Regulations. These rates shall be applied for any payment within the framework of the jobbing order so that the retained bidder does not bear any change in the exchange rate.

  - Option B: The amount of the bid shall be directly made in the national and foreign currency at the rates fixed in the Special Regulations.

The bidder shall draw the unit prices of the price schedule and the prices of the bill of quantities and estimates in the following manner:

a. The prices of inputs necessary for the works which the bidder intends to procure in the Jobbing ordering Authority’s country shall be in currency of the Jobbing ordering Authority’s country specified in the Special Regulations and called “national currency”;

a. The prices of inputs necessary for works which bidder intends to procure out of the Jobbing ordering Authority’s country shall be in the currency of the country of origin of the bidder or of the currency of an eligible member country widely used in international trade.

  - The Jobbing ordering Authority may request the bidders to explain the needs in national and foreign currencies and to justify that the amounts included in the unit and total prices and indicated in annex to the bids are reasonable; to this end, a detailed statement of their needs in foreign currencies shall be furnished by the bidder.

  - During the execution of the works, most of the foreign currency to be paid as part of jobbing order may be revised by mutual agreement between the Jobbing ordering Authority and the entrepreneur in a way as take account of any modification in the foreign currency needs within the context of the jobbing order.

Article 16: Validity of bids:

  - Bids must remain valid during the period stated in the Special Regulations from the date of submission of the bids fixed by the Jobbing ordering Authority, in application of article 22 of the Special Regulations. A bid valid for a shorter period shall be rejected by the Jobbing ordering Authority or Jobbing ordering Authority as not being in compliance.

  - Under exceptional circumstances, the Jobbing ordering Authority may seek the approval of bidders to extend the validity time- limit. The request and the responses that will be given shall be in writing (or by fax). The validity of the bid bond provided for in article 17 of the General Regulations shall equally be extended for a corresponding duration. A bidder may refuse to extend the validity of his bid without losing his bid bond. A bidder who consents to an extension shall not be asked to modify his bid nor shall he be authorized to do so.

  - Where the jobbing order does not include a price revision clause and that the period of validity of bids is extended by more than sixty (60) days, the amounts payable to the bidder retained shall be updated by application of the related formula featuring in the request for extension that the Jobbing ordering Authority addressed to bidders. The updating period shall run from the date of overrun of sixty (60) days to the date of notification of the jobbing order or the Administrative Order for start of execution of works by the retained bidder, as specified in the Special Administrative Conditions. The effect of updating shall not be taken into account for purposes of evaluation of bids.

##### Article 17: Bid bond

  - In application of article 13 of the General Regulations, the bidder shall furnish a bid bond of the amount specified in the Special Regulations and which bid bond shall be a full part of his bid.

  - The bid bond must conform to the model presented in the Tender File; other models may be authorized subject to the prior approval of the Jobbing ordering Authority. The bid bond will remain valid for thirty (30) days beyond the original date se t for the validity of bids or any other validity time-limit requested by the Jobbing ordering Authority and accepted by the bidder, in accordance with the provisions of article 16 (2) of the General Regulations.

  - Any bid without an acceptable bid bond shall be rejected by the Tenders Board as not in conformity. The bid bond of associated enterprises must be established in the name of the group submitting the bid and mention each member of the associated grouping.

  - The bid bonds of bidders who are not retained shall be returned within fifteen (15) days after publication of the award result.

  - The bid bond of the successful bidder shall be released as soon as the latter would have signed the jobbing order and furnished the required final bond.

  - The bid bond may be seized:

- if the bidder withdraws his bid during the period of validity;

- if the retained bidder:

  - Fails in his obligation to register the jobbing order in application of article 38 of the General Regulations;

  - Fails in his obligation to furnish the required final bond in application of article 38 of the General Regulations;

  - Refuses to receive notification of the Administrative Order to commence execution.

##### Article 18: Varying proposals of bidders

  - Where the works can be executed within variable deadlines, the Special Regulations shall specify these deadlines and shall indicate the method retained for the evaluation of the completion deadline proposed by the bidder within the specified deadlines. Bids that propose deadlines beyond those specified shall be considered as not being in conformity.

  - Except in the case mentioned in article 18(3) below, bidders wishing to offer technical variants must first assess the basic solution of the Jobbing ordering Authority as described in the Tender File and furnish in addition all the information which the Jobbing ordering Authority needs for a complete evaluation of the proposed variant, including the plans, calculations, technical specifications, sub-details of prices and proposed construction methods and all other useful information. If necessary, the Jobbing ordering Authority will examine only the technical variants of the bidder whose bid is in compliance with the basic solution has been evaluated as the lowest bid.

  - When according to the Special Regulations the bidders are authorized to directly submit the technical variants for certain parts of the works, these parts of the works must be described in the technical specifications. Such variants shall be evaluated on their own merit in accordance with the provisions of article 31(2) (g) of the General Regulations.

##### Article 19: Preparatory meeting to the establishment of bids

  - Except otherwise stipulated in the Special Regulations, a bidder may be invited to take part in a preparatory meeting which will hold at the date and place indicated in the Special Regulations.

  - The subject of the preparatory meeting shall be to furnish clarifications and answer any questions which may be raised at this stage.

  - As much as possible, the bidder is requested to submit any question in a way as to reach the Jobbing ordering Authority at least one week before the meeting The Jobbing ordering Authority may not reply to questions received too late. In this case, the question and answers shall be transmitted according to the methods set in article 19(4) below.

  - The minutes of the meeting, including the text of the questions asked and the replies given, including questions prepared after the meeting, shall be forwarded immediately to everyone who bought the Tender File. Any modification of documents of the Tender File listed in article 8 of the General Regulations which may prove to be necessary at the end of the preparatory meeting shall be done by the Jobbing ordering Authority by publishing an addendum in accordance with the provisions of article 10 of the General Regulations and not through the minutes of the preparatory meeting.

  - The fact that a bidder does not attend a preparatory meeting for the establishment of bids shall not be a reason for disqualification.

##### Article 20: Form and signature of bid

  - The bidder shall prepare an original of the constituent documents described in article 13 of the General Regulations in a volume clearly indicated “ORIGINAL”. In addition, the bidder shall submit the number required in the General Regulations, bearing “COPY”. In case of discrepancy, the original shall be considered as authentic.

  - The original and copies of the bid must be typed or written in indelible ink (photocopies shall be accepted in the case of copies) and shall be signed by the person(s) duly empowered to sign on behalf of the bidder, in accordance with article 6(1a) or 6(2c) of the General Regulations, as the case may be. All the pages of the bid containing alterations or changes must be initialed by the signatory(ies) of the bid.

  - The bid shall bear no modification, suppression or alteration unless such corrections are initialed by the signatory (i.e.) of the bid.

##### SUBMISSION OF BIDS

##### Article 21: Sealing and marking of bids

  - The bidder shall seal the original and each copy of the bid in separate envelopes (internal envelopes) by marking on these envelopes “ORIGINAL” and “COPY”, as the case may be. The envelopes shall then be placed in another envelope which will equally be sealed but which will not give any indication regarding the identity of the bidder.

  - The external and internal envelopes:

- Should be addressed to the Jobbing ordering Authority at the address indicated in the Special Regulations;

- should bear the name and identification number of the project as indicated in the Special Regulations and bear the inscription “TO BE OPENED ONLY DURING THE BID-OPENING SESSION” as specified in the Special Regulations.

  - The internal envelopes should equally carry the name and address of the bidder in a way as to enable the Jobbing ordering Authority return the sealed bid if it is late in accordance with article 23 and 24 of the General Regulations.

  - If the external envelope is not sealed and marked as indicated in paragraphs 21(1) and 21(2) above, the Jobbing ordering Authority shall not be responsible if the bid is misplaced or opened prematurely.

##### Article 22: Date and time-limit for submission of bids

  - The bids must be received by the Jobbing ordering Authority at the address specified in article 21(2) of the Special Regulations not later than the date and time stated in the Special Regulations.

  - The Jobbing ordering Authority may, at his discretion, postpone the deadline set for the submission of the bids by publishing an addendum in accordance with the provisions of article 10 of the General Regulations. In this case, all the rights and obligations of the Jobbing ordering Authority and bidders previously governed by the initial date will henceforth be governed by the new date.

Article 23: Late bids: Any bid received by the Jobbing ordering Authority beyond the deadline for the submission of bids in accordance with article 22 of the General Regulations shall be declared late and consequently rejected.

##### Article 24: Modification, substitution and withdrawal of bids

  - A bidder may modify or withdraw his bid after submitting it, on condition that the written notification of the modification or withdrawal is received by the Jobbing ordering Authority prior to the end of the time-limit prescribed for the submission of the bids. The said notification must be signed by an authorized representative in application of article 20(2) of the General Regulations. The modification or the corresponding replacement bid must be attached to the written notification. As the case may be, the envelopes must bear the inscription “WITHDRAWAL”, and “REPLACEMENT BID” or “MODIFICATION”.

  - Notification of modification, replacement or withdrawal of the bid by the bidder should be prepared, sealed, marked and forwarded in accordance with the provisions of article 21 of the General Regulations. Withdrawal may equally be notified by telex but should in this case be confirmed by a duly signed written notification whose date, post mark being authentic, shall not be posterior to the time-limit set for the submission of bids.

  - In application of article 24(1), bids being requested to be withdrawn by bidders shall be returned to them unopened.

  - No bid may be withdrawn during the interval between the submission of bids and the expiry of the validity of bids specified by the model tender. The withdrawal of a bid by a bidder during this interval may lead to the confiscation of the bid bond in accordance with the provisions of article 17(6) of the General Regulations.

##### OPENING OF ENVELOPES AND EVALUATION OF BIDS

##### Article 25: Opening of envelopes and petitions

  - The Tenders Board shall open the envelopes in single phase and in the presence of the representatives of bidders who wish to attend at the date, time and address specified in the Special Regulations. Representatives of bidders shall sign a register attesting to their presence.

  - Firstly, envelopes marked “withdrawal” shall be opened and the contents announced to the hearing of everyone, while the envelope containing the corresponding bid shall be returned to the bidder unopened. Withdrawal shall be allowed only if the corresponding notification contains a valid empowerment of the signatory to request this withdrawal and if this notification is read to the hearing of everyone. Then the envelopes marked “Replacement bid” are opened and announced to the hearing of everyone and the new corresponding bid substituted for the preceding one which will be sent to the bidder concerned unopened. The replacement of the bid shall only be allowed if the corresponding notification contains a valid empowerment of the signatory requesting the replacement and read to the hearing of everyone. Lastly, the envelopes marked “modification” shall be opened and their contents read to the hearing of everyone with the corresponding bid. The modification of the bid shall only be allowed if the corresponding notification contains a valid empowerment of the signatory requesting the modification and read to the hearing of everyone. Only bids which were opened and announced to the hearing of everyone during the opening of bids shall then be evaluated.

  - All envelopes shall be opened successively and the name of the bidder announced aloud as well as the possible modification mentioned, the price offered, including any rebates [in case of opening of financial bids] and any variant, where necessary, the existence of a guarantee of the bid if it is required and any other details which the Jobbing ordering Authority deems

useful to be mentioned. Only rebates and variants of bids announced to the hearing of everyone during the opening of bids shall be submitted for evaluation.

  - Bids (and modifications received in accordance with the provisions of article 24 of the General Regulations) which were not opened and read to the hearing of everyone during the bid-opening session for whatever reason, shall not be submitted for evaluation.

  - Bid-opening minutes are recorded on the spot mentioning the admissibility of bids, their administrative regularity, prices, rebates and time-limits as well as the composition of the Evaluation sub-committee. A copy of the said minutes to which is attached the attendance sheet is handed over to all the participants at the end of the session.

  - At the end of each bid-opening session, the chairperson of the Tenders Board immediately hands over to the focal point designated by the body in charge of regulation of public jobbing order an initialed copy of the bids presented by bidders.

  - In case of petition as provided for by the Public Jobbing orders Code, it should be addressed to the Minister Delegate in charge of Public Jobbing orders with a copies to the body in charge of the regulation of public jobbing orders, the head of structure to which is attached the Tenders Board concerned.

It must reach within a maximum deadline of three (3) working days after the opening of bids in the form of a letter to which is obligatorily attached a sheet of the petition form duly signed by the petitioner and possibly by the chairperson of the Tenders Board.

The Independent Observer attaches to his report the sheet that was handed to him, including any related commentaries or observations.

##### Article 26: Confidential nature of the procedure

  - No information relating to the examination, clarification, evaluation and comparison of bids and verification of the qualification of the bidders and the recommendation for the award shall be given to bidders or to any person not concerned with the said procedure as long as the preferred bidder has not been made public, subject to the disqualification of the bid of the bidder and suspension of the authors from all activities in the domain of public jobbing orders.

  - Any attempt by a bidder to influence the Tenders Board or the Evaluation sub-committee of bids or the Jobbing ordering Authority in its award decision may lead to the rejection of his bid.

  - Notwithstanding the provisions of paragraph 26.2 above, between the opening of bids and the award of the jobbing order, if a bidder wishes to enter into contact with the Jobbing ordering Authority for reasons having to with his bid may do so in writing.

##### Article 27: Clarifications on the bids and contact with the Jobbing ordering Authority

  - To ease the examination, evaluation and comparison of bids, the Tenders Board may, if it so desires, request any bidder to give clarifications on his bid. This request for clarification and the response thereto are formulated in writing but no change on the amount or content of the bid is sought, offered or authorized, except it is necessary to confirm the correction of calculation errors discovered by the Evaluation Sub-committee during the evaluation in accordance with the provisions of article 30 of the General Regulations.

  - Subject to the provisions of paragraph 1 above, bidders shall not contact members of the Tenders Board and the Evaluation Sub-committee for questions related to their bids, between the opening of envelopes and the award of the jobbing order.

##### Article 28: Determination of compliance of bids

  - The Evaluation sub-committee shall carry out a detailed examination of bids to determine if they are complete, if the required guarantees are furnished, if the documents were correctly signed and if generally the bids are in proper order.

  - The Evaluation sub-committee shall determine if the bid is essentially in compliance with the conditions fixed in the Tender File based on the content without recourse to external elements of proof.

  - A bid that complies with the Tender File shall essentially be a bid that respects all the terms, conditions and specifications of the Tender File, without substantial divergence or reservation. A substantial divergence or reservation is that:

    - Which substantially limits the scope, quality or realization of the works;

    - which substantially limits, contrary to the Tender File, the rights of the Jobbing ordering Authority or his obligations in relation to the jobbing order;

    - Whose correction would unjustly affect the competitiveness of the other bidders who presented bids that essentially complied with the Tender File.

  - If a bid is essentially not in compliance, it shall be rejected by the competent Tenders Board and shall not subsequently be rendered in compliance.

  - The Jobbing ordering Authority reserves the right to accept or reject any modification, divergence or reservation. Modifications, divergences, variants and other factors which are beyond the requirements of the Tender File shall not be considered during the evaluation of bids.

Article 29: Qualification of the bidder: The Evaluation sub-committee shall ensure that the successful bidder retained for having submitted a bid substantially in compliance with the provisions of the Tender File, fulfills the qualification criteria stipulated in article 6 of the Special Regulations. It is essential to avoid any arbitrariness in determining qualification.

##### Article 30: Correction of errors

  - The Evaluation sub-committee shall verify bids considered essentially in compliance with the Tender File to correct the possible calculation errors. The Evaluation sub-committee shall correct the errors in the following manner:

- Where there is an incoherence between the unit price and the total obtained by multiplying the unit price by the quantity, the unit price being authentic, the total price shall be corrected, unless the Evaluation sub-committee judges that it is a gross error of decimal point in the unit price in which case the total price as presented shall be authentic and the unit price corrected.

- If the total obtained by addition or subtraction of the totals is not exact, the sub totals shall be considered authentic and the total corrected.

- Where there is a difference between the price indicated in letters and in figures, the amount in letters shall be considered authentic, unless the amount is linked to an arithmetical error confirmed by the sub-detail of the said price, in which case the amount in figures shall prevail subject to paragraphs (a) and (b) above.

  - The amount featuring in the bid shall be corrected by the Evaluation sub-committee, in accordance with the error correction procedure above and with confirmation by the bidder, the said amount shall be deemed to commit him.

  - If the bidder who presented the bid evaluated as the lowest refuses the correction thus carried out, his bid shall be rejected and the bid bond may be seized.

##### Article 31: Conversion into a single currency

  - To facilitate the evaluation and comparison of bids, the Evaluation sub-committee shall convert the prices of bids expressed in various currencies into those in which the bid is payable in CFA francs.

  - The conversion shall be done using the selling rate fixed by the Bank of Central African States (BEAC) under the conditions defined by the Special Regulations.

##### Article 32: Evaluation of financial bids

  - Only bids considered as being in compliance, as per the provisions of article 28 of the General Regulations, shall be evaluated and compared by the Evaluation sub-committee.

  - By evaluating the bids, the Evaluation Sub-committee shall determine for each bid the evaluated amount of the bid by rectifying the amount as follows:

- By correcting any possible error in accordance with the provisions of article 30.2 of the General Regulations;

- By excluding projected sums and where necessary provisions for unforeseen occurrences featuring in the bill of quantities and estimates but by adding the amount of works done under State supervision where they are costed in a competitive manner as specified in the Special Regulations.

- By converting into a single currency the amount resulting from the rectifications (a) and (b) above, in accordance with the provisions of article 31(2) of the General Regulations;

- By appropriately adjusting any other modification, divergence or quantifiable reservation on technical or financial basis.

- By taking into consideration the various execution time-limits proposed by the bidders, if they are authorized by the Special Regulations;

- If need be, in accordance with the provisions of article 13(2) of the General Regulations and the Special Regulations by applying the rebates offered by the bidder for the award of more than one lot, if this invitation to tender is launched simultaneously for several lots.

- If need be, in accordance with the provisions of article 18(3) of the Special Regulations and the Technical Specifications, the proposed technical variants, if they are permitted, shall be evaluated on their own merit and independently of the fact that the bidder offered or not a price for the technical solution specified by the Jobbing ordering Authority in the Special Regulations.

  - The estimated effect of price revision formulae featuring in the GAC and SAC applied during the period of execution of the jobbing order shall not be considered during the evaluation of bids.

  - If the bid judged the lowest bid is considered abnormally low or strongly unbalanced in relation to the estimates of the Project Owner for the works to be executed in this jobbing order, the Tenders Board may, from the sub-details of prices furnished by the bidder for any element or all the elements of the bill of quantities and estimates, verify if these prices are compatible with the construction methods and proposed calendar. In the case where the justifications presented by the bidder are not satisfactory, the Jobbing ordering Authority may reject the bid after the technical opinion of the Public Jobbing orders Regulatory Agency.

Article 33: National Preference: National jobbing order shall benefit from a margin of national preference during the evaluation of bids as provided for in the Public Jobbing orders Code.

##### Article 34: Award of Jobbing Order

  - The Jobbing ordering Authority shall award the jobbing order to the bidder whose bid was judged essentially in compliance with the Tender File and who has the required technical and financial capacities to execute the jobbing order satisfactorily and whose bid was evaluated as the lowest by including, where necessary, proposed rebates

  - If, according to article 13(2) of the General Regulations, the invitation to tender comprises several lots, the lowest bid shall be determined by evaluating this jobbing order with other lots to be awarded concurrently, by taking into account the rebates offered by the bidders in the case of more than one lot.

  - Any award of jobbing order shall be made to the bidder fulfilling the technical and financial capacities required resulting from the evaluation criteria and presenting the bid evaluated as the lowest.

Article 35: The right by the Jobbing ordering Authority to declare an invitation to tender unsuccessful or cancel a procedure: The Jobbing ordering Authority reserves the right to cancel a procedure of invitation to tender after the authorization of the Minister Delegate at the Presidency in charge of Public Jobbing orders where the bids have been opened or to declare an invitation to tender unsuccessful after the advice of the competent Tenders Board, without any claims being entertained.

Article 36: Notification of award of the jobbing order: Before the expiry of the validity of the bids set in the Special Regulations, the Jobbing ordering Authority shall notify the preferred bidder by telecopy confirmed by registered mail or by any other means that his bid was retained. This letter will indicate the amount the Project Owner will pay the jobbing order or to execute the works and the execution time-limit.

##### Article 37: Publication of results of award and petitions

  - The Jobbing ordering Authority shall communicate to any bidder or administration concerned, upon request addressed to it within a maximum deadline of five (5) days after publication of the award results, the Independent Observer’s report as well as the minutes of the award session of the related jobbing order to which shall be attached the evaluation report of the bids.

  - The Jobbing ordering Authority is bound to communicate the reasons for the rejection of bids of the bidders concerned who so request.

  - After publication of the award results, bids that are not withdrawn within fifteen (15) days shall be destroyed, without any claims for compensation being entertained. Only the copy destined for the body in charge of regulation shall be kept.

  - In case of petition, it should be addressed to the Public Jobbing orders Authority, with copies to the body in charge of the regulation of public jobbing orders, the Jobbing ordering Authority and the chairperson of the Tenders Board concerned. It must take place within a maximum deadline of five (5) working days after the publication of the results.

##### Article 38: Signing of the jobbing order

The jobbing order must be notified to the successful bidder within five (5) days of its date of signature.

##### Article 39: Final Bond

  - Within twenty (20) days of the notification by the Jobbing ordering Authority, the jobbing orderor shall furnish the Project Owner with a final bond, to guarantee the complete execution of the works.

  - The bond whose rate varies between 2 and 5 percent of the amount of the jobbing order inclusive of all taxes, may be replaced by a guarantee from a banking establishment approved according to the instruments in force with the Project Owner as beneficiary or or several guarantee.

  - Small and medium-sized enterprises (SME) constituted of national capital and managed by nationals may, in lieu of the guarantee, provide a statutory lien or a bond issued by a banking establishment or first rate financial institution approved in accordance with the instruments in force.

  - Failure to produce the final bond within the prescribed time limit shall likely cause the termination of the jobbing order under the terms laid down.

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL

###### TENDER BOARD:

LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N°001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

#### FINANCING: PIB 2026

DOCUMENT No.3

PARTICULAR REGULATIONS OF THE INVITATION TO TENDER

Article 00: DEFINITIONS AND DUTIES UNDER THE INVITATION TO TENDER

- CONTRACTING AUTHORITY: THE MAYOR LIMBE II COUNCIL.

- PROJECT OWNER: THE MAYOR LIMBE II COUNCIL

-AUTHORISING OFFICER/PROJECT OWNER: THE MAYOR LIMBE II COUNCIL.

-CONTRACT ENGINEER: THE DIVISIONAL DELEGATES FOR COMMUNICATION and DDMINTP

-OFFICIALS RESPONSIBLE FOR UNANNOUNCED CONTROLS OF THE EXECUTION: THE DD/MINMAP FAKO

-CONTRACTOR: TO BE SELECTED THROUGH THIS ONIT.

##### ARTICLE 1: Definition of Works

Within the framework of the execution of the 2026 state budget, the Mayor, Limbe II Council Jobbing ordering Authority, hereby launches OPEN NATIONAL INVITATION TO TENDER N°001 ONIT/LIIC/FAKO/LIICITB/2026 OF 03/03/2026

EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO

##### ARTICLE 2: Execution Dateline

The maximum completion period of the works to the state of provisional reception is three (03) months and counting from the date of notification of the service order to start work

##### ARTICLE 3: Source of funding

The works which form the subject of this open national invitation to tender shall be financed by the Public Investment Budget of the Republic of Cameroon for the 2026 fiscal year, allotted to the authorizing officer.

##### Article 4: Consistency of the bids

The bid shall include a file for:

##### Envelope A: Administrative documents

It shall consist of the following documents, stapled and arranged in the following order.

- A Declaration of intention to tender stamped, dated and signed by the bidder or group representative in conformity with the model attached.

- An attestation of non-bankruptcy (not older than 03 months), issued by the court of competent jurisdiction of the place of residence of the bidder.

- An attestation of domiciliation: Bank account in the name of the enterprise issued by a bank or any first-order credit institution approved by the Minster in charge of finance.

- Bid bond from CDEC (bank guarantee) as indicated on the tender notice

- Treasury Receipt showing the payment of the tender fee as stipulated in the tender notice.

- An attestation of CNPS: current (not older than 03 months) certificate from the National Social Insurance Fund (CNPS) certifying that the bidder has effectively paid his/her social contributions and destined for this tender

- Certificate of non-exclusion attesting that the bidder is not the subject of a temporary or permanent exclusion from Public Jobbing orders, not older that three (03) months issued by ARMP.

- Attestation of fiscal conformity certifying that the bidder owes no taxes signed by the director or the head of tax center.

- A certified copy of valid Tax payer’s card;

- Plan and attestation of localization;

- A copy of business registration;

- Attestation of site visits; signed by the bidder on honor with photos of the site and counter signed by the project owner.

- Group agreement; as the case may be.

- Power of attorney; signed by a notary or bailiffs

- A Category D Certificate of Categorization; by MINMAP

N.B: All documents shall be originals as requested or certified true copies legalized by competent services or that which issued them and must not be more than three (03) months old.

N.B:

##### Absence of the following documents shall results to outright rejection

- Receipt for the purchase of tender file

- Bid bond

##### a category D certificate of categorization from MINMAP;

- All bids not containing all the documents listed above or not in conformity with the models shall be simply rejected

The documents shall be arranged in the order listed above and separated from each other by color separators different from white.

Any document with double certification shall not be accepted.

##### Envelope B: TECHNICAL FILE

It shall contain the documents cited below and placed in the following order:

| No | DOCUMENT | OPERATION REQUESTED | AUTHENTICATION |
| --- | --- | --- | --- |
| B1 | Personnel list | It shall contain: - Works Supervisor: at least a holder of Degree in Civil Engineering with at least 5 years’ experience in the field of construction or rehabilitation - Foreman: at least a holder of BAC F4 (Civil Engineering) with at least 5 years’ experience in the domain of Construction. - Mason; atleast BAC in Building construction/masonry and atleast 03 years of experience - Tiller; atleast CAP civil Engineering or equivalent and atleast 03 years of experience - Painter; atleast CAP Civil Engineering or equivalent and atleast 03 years of experience - Electrician; atleast HND in electricity or Equivalent and atleast 03 years of experience | Attach for each person a - CV signed and dated, as well as a - Certified copy of certificate - Attestation of Presentation of originals - Certified copy of valid ID card with 03 signatures of bearer (all key personnel must present a commitment of availability duly signed) |
| B1 | Organization of works/ methodology | In conformity with article 7 below, it shall show clearly the organization of the enterprise ( methodology of execution, work schedule, site installation, supply of materials, etc) | Date, signature and stamp of bidder at the end of each document |
| B3 | Sub-Jobbing ordering | Information on the sub-Jobbing order (equipment, personnel, references, etc) | Date and signature of sub- Jobbing order. (only 30% of the jobbing order may be sub- Jobbing ordered) |
| B4 | Attestation of site visit | Attestation of visit to the site where the works are to be carried out signed by the bidder on honour. A site visit report signed by jobbing orderor or works supervisor. ( see attached format) | Dated and signed by the Jobbing orderor by honour. |
| B5 | Financial capability | Attestation of pre-financing of an amount minimum 55% of the bid amount delivered by a banking institution recognized by MINFI/COBAC | Date and signature of bank Manager in charge. |
| B6 | Technical specifications | Provided in tender file. | Initialed on every page and Signed and stamped on the last page. |

##### ENVELOPE B: FINANCIAL OFFER

| No | DOCUMENT | OPERATION REQUESTED | AUTHENTICATION |
| --- | --- | --- | --- |
| C1 | The tender | Format to be completed and tender amount inserted. | Signature, date and stamp of bidder. A Fiscal stamp of 1500 FCFA. |
| C2 | Unit Price Elaboration | Format to be completed showing detail breakdown of prices. | Initials on each page, all pages stamped. |
| C3 | Bill of Quantities and Cost Estimates | Format to be completed. | Initials on each page, signature on last page, all pages stamped. |
| C4 | Price enclosure Slip | Format to be completed showing the unit prices. | Initials on each page and signature on last page, all pages stamped with enterprise function stamp. |

All these documents are to be arranged in the above order and separated with colour Separators other than white.

Materials, supplies equipment and authorized services.

The taxes and duties on the importation of materials for execution of works shall be in conformity with the legislation of the Republic of Cameroon.

##### Article 5: Main eliminatory and qualification criteria of bidders

##### 5.1-Eliminatory criteria

- Absence or insufficient bid bond from CDEC Receipt;

- Deadline of execution more than the prescribed;

- Absence of a category D Certificate of categorization;

- False declaration or falsified or scanned or forged documents;

- Omission of a quantified task on the bill of quantities and cost estimates

- Enterprise with an abandoned jobbing order or uncompleted project (above jobbing orderual deadline with due justification) in the South West Region.

- Non satisfaction of at least 75% of the main qualification criteria

- Deadline for delivery higher than prescribed.

- Featuring on MINMAP’S list of suspended enterprises,

5.2. Main qualification criteria: The criteria relating to the qualification of candidates could indicatively be on the following:

- General presentation, compliance with the model bid,

- Financial capacity;

- Duration of execution;

- General presentation, compliance with the model bid;

- Methodology, organization of the site and relevance of proposed solutions;

- Safety at site;

- Site visit report from the jobbing orderor

- Initialed and sign last pages of special technical administrative clauses

##### ARTICLE 6: OBLIGATIONS AND CONDITIONS TO TENDER

  - Any bid that does not respect any of the conditions for tendering shall not be received.

  - After submission no bids shall be withdrawn, modified or corrected for any reason. This condition shall apply before and after the submission date.

##### ARTICLE 7: THE BIDDING DOCUMENTS

  - The documents that make up this tender are as follows:

Document NO: 1: Invitation to Tender.

Document NO: 2: The General Tender Regulation

Document NO: 3: The Special Tender Regulation

Document NO: 4: The Special Administrative Conditions (SAC/CCAG)

Document NO: 5: Specifications Technical Conditions (STC/CCTP) Document NO: 6: Form for Bill of Quantities and Cost Estimates (BQCE) Document NO: 7: Form for Unit Prices (PES)

Document NO: 8: Model Forms

    - General information Form

    - Submission Form

    - Bank Guarantee Forms (Bid bond, Guarantee retentions)

    - Form for Price Elaboration (Detail Pricing) (PE) Document NO: 9: Execution plans.

##### ARTICLE 8: AMENDMENT OF BIDDING DOCUMENTS

  - At any time prior to the dateline for submission of bids, the Regional Tenders Board, may modify the bidding documents for any reasons, whether at its own initiative, at the request of the Jobbing ordering Authority or in response to a clarification requested by a prospective bidder.

  - All prospective bidders that have received the bidding documents will be notified of all amendments in writing or be contacted by telephone to do so and all such modifications will be considered as an integral part of their bidding documents.

  - In order to allow prospective bidders reasonable time in which to take the amendment into account in preparing their bids, the Regional Tenders Board at its discretion, may extend the dateline for the submission of bids if there were any such amendments.

##### ARTICLE 9: CALCULATION OF PRICES

  - The amount shall be calculated on the bases of variable prices.

The bidder shall fill, in letters and in figures, the unit prices in the price enclosure slip and the unit prices are to be multiplied by the quantities given in order to obtain the amount of his/her offer for each item.

  - The price enclosure slip must be completed. Any price lacking on this form shall be considered as follows:

- The corresponding price on the bill of quantities and costs estimates;

- The highest corresponding price furnished by the bidder technically qualified, if it exist in the same lot,

- The average of all the prices of bidders in the same lot if the bidder is the only qualified one.

  - The bidder shall express the prices in the PES and BQCE in francs CFA excluding taxes before adding the taxes to the BQCE only.

The prices on the PES shall have priority over those of the BQCE and PE. They shall serve as the bases of calculation of the bidding amount.

The eventual calculation errors shall be corrected by the Sub Committee for Analysis and the amount altered if necessary without any complaints from the bidder.

##### ARTICALE 10: PRESENTATION OF BIDS

  - Signature of bids – Power of Attorney

    - All the signatures and initials needed for the tender and indicated in this article must be those of the bidder himself or his/her representative duly mandated.

    - If the bidder is a group of enterprises, each group member or representative must sign the bidding documents such that the result shall be a joint offer.

The group shall choose a common representative who shall receive Service Orders and carry out all transactions in the name of the group.

  - Presentation of bids

The bid shall be presented in seven (07) copies (one (01) original and six (06) copies) marked as such and put inside three (03) sealed envelopes comprising the following:

All these documents are to be arranged in the above order and separated with colour separators.

Note: Plans supplied with tender file should not be submitted.

###### SUBMISSION OF OFFERS AND OPENING OF BIDS

Envelopes A, B, and C are to be submitted online via the COLEPS Platform and a USB KEY with tittle ‘’backup copy’’ should be deposited before the opening time each envelope shall be marked “ADMINISTRATIVE DOCUMENTS, TECHNICAL OFFER and FINANCIAL OFFER” as the case may be.

OPEN NATIONAL INVITATION TO TENDER

N°001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

##### EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO

##### (BY EMERGENCY PROCEDURE)

(TO BE OPENED ONLY DURING THE BIDS OPENING SESSION)

All bids shall be deposited online using the Coleps platform and a backup copy must be deposited at the MAYOR’s office, at the office of the secretary of the Tenders Board. Any bid opened prematurely shall be rejected and returned to the bidder.

##### ARTICLE 11: TECHNICAL PROPOSALS

Proposals for different variants can be accepted from the bidder but the bidder has the obligation of costing the variant in the tender file.

##### ARTICLE 12: BID BOND

The bidder shall furnish a bid bond from CDEC (provisional caution) of 274 000 FCFA from a banking institution of the first order accredited by the Ministry in charge of Finance according to the criteria of COBAC.

##### ARTICLE 13: TENDER

Each bidder shall tender following the conditions laid down in this tender file.

##### ARTICLE 14: CURRENCY

The unit prices shall be calculated in Francs CFA, and furnish in figures and words without taxes, while the total amount shall be calculated without taxes and then with taxes according to the BQCE. The currency that shall be used for payment shall be the FCFA.

##### ARTICLE 15: PAYMENT MODALITIES

The JOBBING ORDER shall be paid upon presentation of monthly installments “Décomptes” established from attachments signed by Project Manager and visa by the Jobbing ordering Authority showing the work progress, presented by the JOBBING ORDER Engineer and countersigned by the Jobbing order Manager (Authorizing Officer) and the JOBBING ORDER.

##### ARTICLE 16: IMPORTATION OF MATERIALS

The taxes and duties on the importation of materials for execution of works shall be in conformity with the legislation of the Republic of Cameroon.

##### ARTICLE 17: VERIFICATION OF BIDS

  - The administration has a period of one (01) month to examine the bids and make its choice. It shall eventually rectify, as indicated in article 5.3, the bidding amount without any objection from the bidder.

  - At the request of the tender board, the bidder shall furnish in writing, within seven (07) calendar days, any information necessary for the examination of his/her bid or concerning errors and omissions noted.

  - The tender board reserves the right to summon the bidder at his/her expenditure for complementary explanations. Any errors discovered by the tender board shall be rectified as follows:

    - Where there exist a difference between the amount in figures and the amount in letters, the amount in letters shall be taken as correct;

    - Where there exist a difference between a unit price and the amount obtained by the product of unit price and the quantity, the unit price shall be taken, except the tender board estimates that it is an error of decimal point, in which case the amount is taken and the unit price corrected.

    - The sub-committee for the evaluation of bids, whose president shall be designated by the Regional Tenders Board, shall be constituted during the bid opening session

###### ARTICLE 18: VALIDITY OF BIDS.

The bidder shall be bound by his/her bid for a period of ninety (90) days from the day of submission of bids. If at the end of this period the JOBBING ORDER is not notified to the bidder, he can withdraw his/her bid or accept the extension of duration on the written request of the administration.

##### ARTICLE 19: OPENING/EVALUATION OF BIDS AND CHOICE OF JOBBING ORDER:

The opening of bids shall take place on the date and place prescribed in the tender file. Envelopes received from prospective bidders shall be opened at once and evaluated in two stages.

- OPENING OF ENVELOPES (A) (B) and (C) (FIRST STAGE)

##### OPENING/EXAMINATION OF ENVELOPE (A):

(Administrative documents) shall be opened in public and the conformity of the documents shall be verified. The administrative documents must be complete, valid and authentic. The bid bond must conform to the format submitted. Only bids with documents that meet these requirements shall have their other envelopes evaluated.

- OPENING/EXAMINATION OF ENVELOPE (B);

(Technical Offer) shall be opened in public to determine whether the file is complete with the authenticity of documents checked and whether the documents are legalized by the competent services concerned and placed in the recommended order.

##### OPENING/EXAMINATION OF ENVELOPE (C);

(Financial Offer) shall be carried out only for bids that have sailed through the first two steps. Bids amounts shall be read out in public as inscribed in the financial offer of the bidder.

NB: Copies of the financial offer shall alongside the Administrative offer, be handed to a Sub-Technical committee for verification and evaluation.

NB:

The minimal technical acceptable mark is 100% of the technical mark, All bids having less than 100/100 of the technical marks shall be eliminated.

  - EVALUATION OF TECHNICAL OFFER

| A. General presentation of bids |  |
| --- | --- |
| - Presence of all documents ………………………………………….………….. | yes/no |
| - Properly bound………………………………………………………………............ | yes/no |
| -Is the Table of content coherent…………………………………………………… | yes/no |
| - Separators in colour apart from white…………………………………………… | yes/no |
| - Order prescribed respected………………………………………………………. | yes/no |
| - Clearness of the documents…………………………………………............... | yes/no |
| TOTAL 1 | /6 |
| B. Qualification of site personnel |  |
| - Organizational Chart of the enterprise………………………………………… | yes/no |
| - Organizational Chart of site with comments ……………………………….. | yes/no |
| Works Supervisor: Holder of at least a degree in Civil Engineering |  |
| - Certified copy of valid NIC bearing 03 signature of bearer… | yes/no |
| - Certified copy of Diploma of Works Director...………… | yes/no |

| - CV signed and dated by Works Director……………………………… | yes/no |
| --- | --- |
| - Professional experience of Works Director at least five years……………. | Yes/no |
| - Atleast 2 similar projects |  |
| - Attestation of presentation of original diploma of Works Director … | yes/no |
| Site foreman: Civil Engineering technician (holder of at least BAC F4 or equivalent) |  |
| - Certified copy of valid NIC bearing 03 signature of bearer………………….. | yes/no |
| - Certified copy of certificate of site Foreman...…………………………………… | yes/no |
| - CV signed and dated by site foreman………………………………………… | yes/no |
| - Professional experience of site foreman at least five years ……………… | yes/no |
| - At least 2 similar projects … | yes/no |
| mason; at least BAC in building construction/masonry and at least 03 years of experience |  |
| - Certified copy of valid NIC bearing 03 signatures of bearer………………….. | yes/no |
| - Certified copy of diploma | yes/no |
| - CV signed and dated | yes/no |
| Tiler; at least CAP in Civil Engineering or equivalent and at least 03 yrs of experience |  |
| - Certified copy of valid NIC bearing 03 signatures of bearer………………….. | yes/no |
| - Certified copy of diploma | yes/no |
| - CV signed and dated | yes/no |
| Painter; at least CAP in Civil Engineering or equivalent and at least 03 years of experience |  |
| - Certified copy of valid NIC bearing 03 signatures of bearer………………….. | yes/no |
| - Certified copy of diploma | yes/no |
| - CV signed and dated | yes/no |
| Electrician; at least HND in electricity and atleast 03 yrs of experience |  |
| - Certified copy of valid NIC bearing 03 signatures of bearer………………….. | yes/no |
| - Certified copy of diploma | yes/no |
| - CV signed and dated | yes/no |
| TOTAL 2 | /24 |
| C. The methodology of intervention and execution of work |  |
| - Site Visit report signed and dated by the bidder or dully authorized representation with photos of the site…………………... | yes/no |
| - Coherence Detailed technical note on the organization and execution of works… | yes/no |
| - Coherence synchronized Planning of execution of works…………………… | yes/no |

| Coherence of the General Security and Safety Plan (GSSP) within the building site………… | yes/no |
| --- | --- |
| - Coherence socio - environment measures for the site protection.. | yes/no |
| - Coherence in the organization of the site……………………….…………….. | yes/no |
| - Plan of supply of constructional materials and storage conditions…… | yes/no |
| - Coherence detailed manpower deployment plan……………………. | yes/no |
| -Technical note on the observations and recommendations……………. | yes/no |
| - CCTP dully initialed on each page, signed, dated and stamped on the last page | yes/no |
| -SAC and model jobbing order each page, initial and signed | Yes/no |
| TOTAL 3 | /11 |
| e– Pre-financing |  |
| Attestation of credibility shall be at least 55% of the bid price.................... | yes/no |
| TOTAL 4 | /1 |
| TOTAL = TOTAL 1 + TOTAL 2+ TOTAL 3 + TOTAL 4 | /42 |

NB:

The minimal technical acceptable mark is 75% of the technical mark, i.e. 33/42. All bids having less than 75/100 of the technical marks shall be eliminated.

  - :	Evaluation of Financial Offer:

Careful study shall be carried out on the details of prices, unit prices, the bill of quantities and cost estimates presented to make sure the bidder did study the prices and has not made an arithmetic error to arrive at his/her final jobbing order amount. The prices on the PES in words shall have priority over those of the BQCE and SDE. They shall serve as the bases of calculation of the bidding amount.

The eventual calculation errors shall be corrected by the Sub Committee for Analysis and the amount altered if necessary without any complaints from the bidder. Any laxity noticed at the study of prices shall lead to the disqualification of the bid.

###### :	CHOICE OF JOBBING ORDER  (CRITERIA OF AWARDING JOBBING ORDER):

According to article 33(1) (a) of the Public Jobbing order Code, the jobbing order shall be awarded to the meritorious and lowest bidder, careful study must be carried out on the details of prices, unit prices, the bill of quantities and cost estimates presented to make sure the bidder did study the prices and has not made an arithmetic error to arrive at his/her final jobbing order amount.

##### ARTICLE 20: PROCEDURE OF AWARD OF JOBBING ORDER

The results from this tender shall be prepared, awarded and executed according to the rules and procedures defined by the legislation in force for Public Contracts.

  - The winner shall be notified through his/her official address or public media. He shall in five (05) days fulfill the formalities related to the awards, especially to submit seven (07) copies of the proposed jobbing order that he/she has completed and signed, to the office of the Delegated Jobbing ordering Authority for final signature.

  - In the case where the enterprise does not fulfill these conditions, his/her choice shall simply be annulled without further notice and the next contender shall be called in for replacement.

Once the Delegated Jobbing ordering Authority has signed the jobbing order, the jobbing orderor shall be notified with immediate effect. He has three (03) days to contact the Authorizing Officer for the beginning of execution of works following notification of the Service Order to start work by the control Engineer. Failure to respect the date line shall call for withdrawal and eventual cancellation of jobbing order.

  - The present jobbing order can be cancelled outright in the cases provided for by Decree NO.:2004/275 of 24th September 2004 in the Public Jobbing orders Code.

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL.

###### TENDER BOARD:

LIMBE II COUNCIL INTERNAL TENDERS’ BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N°001 /ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO

(By emergency procedure)

#### FINANCING: PIB 2026

SPECIAL ADMINISTRATIVE CONDITIONS (SAC/CCAP)

##### CONTENT

##### CHAPTER I: GENERAL PROVISIONS

ARTICLE 1: SUBJECT OF THE JOBBING ORDER

ARTICLE 2: METHOD OF CONCLUDING THE JOBBING ORDER

ARTICLE 3: COMPOSITION OF DOCUMENTS OF THE JOBBING ORDER

ARTICLE 4: DEFINITIONS AND ATTRIBUTIONS

ARTICLE 5: REPRESENTATION AND DOMICILIATION OF THE ENTREPRENEUR ARTICLE 6: SERVICE ORDERS AND CORRESPONDENCES

##### CHAPTER II: EXECUTION OF WORKS

ARTICLE 7: KNOWLEDGE OF THE SITE AND GENERAL CONDITIONS OF WORKS ARTICLE 8: CONSISTENCY OF WORKS

ARTICLE 9: ROLE AND RESPONSIBILITY

ARTICLE 10: DURATION OF EXECUTION

ARTICLE 11: PLANNING OF WORKS

ARTICLE 12: PLANS AND DOCUMENTS OF EXECUTION

ARTICLE 13: SUBJOBBING ORDERING

ARTICLE 14: PENALTIES AND RESTRAINTS OF DELAY ARTICLE 15: RECEPTION OF WORKS

ARTICLE 16: OBLIGATION OF THE ENTREPRENEUR

ARTICLE 17: INSURANCE

ARTICLE 18: DURATION OF GUARANTEE

##### CHAPTER III: FINANCIAL PROVISIONS

ARTICLE 19: THE AMOUNT OF THE JOBBING ORDER

ARTICLE 20: METHOD OF PAYMENT OF WORKS

ARTICLE 21: BANKING DOMICILIATION

ARTICLE 22: FINAL SECURITY BOND

ARTICLE 23: GUARANTEE DEDUCTIONS

ARTICLE 24: ADVANCE FOR STARTING

ARTICLE 25: FISCAL AND CUSTOMS REGIME

ARTICLE 26: SECURITY

ARTICLE 27: STAMP AND REGISTRATION

###### CHAPTER IV: OTHER PROVISIONS

ARTICLE 28: LITIGATIONS

ARTICLE 29: CASE OF FORCE-MAJEURE ARTICLE 30: TERMINATION

ARTICLE 31 AND LAST: VALIDITY

###### CHAPTER I: GENERAL PROVISIONS

Article 1: SUBJECT OF THE JOBBING ORDER

The present Jobbing Order has as objective, the construction of EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO) By Emergency Procedure.

Article 2: Method of award

This Jobbing Order is awarded by urgent open national invitation to tender in accordance with decree NO: 2018/366 of 20th June 2018 to institute the Public Jobbing orders Code and subsequent texts.

Article 3: COMPOSITION OF DOCUMENTS OF THE JOBBING ORDER

The constituent jobbing order documents of the present jobbing order are by order of priority:

  - Files of Particular Order

    - The present Notebook of Special Administrative Conditions (SAC/CCAP)

    - The Notebook of Special Technical Conditions (STC/CCTP)

    - The Quantitative and bill of estimates,

    - The Tender file

    - The Planning of works

  - - General Applicable instruments/legislation in force:

This Jobbing order shall be governed by the following legal instruments:

- Law No92/007 of 14 August 1992 bearing on the Labour Code;

- Framework Law No. 96/12 of 5 August 1996 on the management of the environment;

- The Mining Code;

- Instruments governing the various professional bodies;

- Law No2002/003 of 19 April 2002 on the General Tax Code;

- Law No2018/011 of 11 July 2018 to lay down the Code of Transparency and Good Governance in the Management of Public Finance in Cameroon;

- Law No2018/012 of 11 July 2018 to establish the Fiscal Regime of the State and other Public Entities;

- Law No2021/026 of 16 December 2021 on the Finance law of the Republic of Cameroon for the 2022 financial year;

- Decree No. 2001/048 of 23 February 2001 relating to the setting up, organization and functioning of the Public Jobbing orders Regulatory Agency

- Decree No. 2003/651/PM of 16 April 2003 to lay down the procedure for implementing the tax and customs system applicable to public jobbing orders;

- Some provisions of Decree No. 2012/075 of 8 March 2012 to organize the Ministry in charge of Public Jobbing orders;

- Decree No2012/076 of 8 March 2012 modifying and completing some provisions of Decree No2001/048 of 23 February 2001 relating to the setting up, organization and functioning of the Public Jobbing orders Regulatory Agency;

- Decree No. 2018/366 of 20 June 2018 to institute the Public Jobbing orders Code; and its subsequent application texts;

- The General Administrative Conditions applicable on works public jobbing orders that went into effect by Order No. 033/CAB/PM of 13 February 2007;

- Law N° Law No 2025/012 of 17 December 2025 fixing the Finance Law of the Republic of Cameroon for the 2026 financial year.

- Circular No 0001877/CL/MINFI of 31/12/2025 Bearing instructions on the Implementation of Finance Laws, Monitoring and Control of the Execution of the Budgets of the State and Other Public entities for the 2026 fiscal year.

- Circular No 0001879/CL/MINFI of 31/12/2025 Bearing relating to the Execution, Monitoring and Control of the Execution of the Budgets of regional and Local Authorities for the 2026 Financial Year

- Unified Technical Documents (DTU) for building works;

- Applicable technical standards in Cameroon or alternatively, French or European Standards in the domain;

The texts governing the trades of the works covered by this jobbing order

Article 4: DEFINITIONS AND DUTIES

For the application of the provisions of the present jobbing order, it is specified that:

- JOBBING ORDERING AUTHORITY: THE MAYOR LIMBE II COUNCIL.

- PROJECT OWNER: THE MAYOR LIMBE II COUNCIL.

-JOBBING ORDER MANAGER: THE CDO LIMBE II COUNCIL.

-JOBBING ORDER ENGINEER: THE DIVISIONAL DELEGATES COMMUNICATION/FAKO AND MINTP/FAKO

-OFFICIALS RESPONSIBLE FOR UNANNOUNCED CONTROLS OF THE EXECUTION: THE DD/ MINMAP FAKO.

- CLEARANCE: SPECIALISED FINANCE CONTROLLER, LIMBE CITY COUNCIL

-PAYMENT TREASURY: PAY MASTER GENERAL

-JOBBING ORDERORS: TO BE SELECTED THROUGH THIS ONIT.

-OFFICIALS RESPONSIBLE FOR UNANNOUNCED CONTROLS OF THE EXECUTION: He shall carry out unannounced

Controls for the good execution of the works of this Jobbing order as per their attributions. The role of the jobbing order shall be played by the selected enterprise.

##### Article 5: REPRESENTATION AND DOMICILIATION OF THE ENTREPRENEUR.

5.1- Within fifteen (15) days that follow the date of notification of the service order to begin works, the entrepreneur should designate the site foreman who will have the right of representation and sufficient decision to direct the site, to do the necessary supplies and to engage the enterprise.

5-2 - For the execution of the present Jobbing Order, the entrepreneur “elects domiciliation in Limbe ". In case of change of domiciliation without informing the administration, all notifications destined to the entrepreneur will be addressed to Alou Council notice board the place of execution of works.

Article 6: SERVICE ORDERS AND CORRESPONDENCES.

All Service orders of administrative natures and those with financial incidences shall be signed by the Jobbing ordering Authority and notified by the project owner or his/her representative. Service orders of technical natures shall be signed by the control engineer and notified by the project owner. The entrepreneur has ten (10) days within which he has to give observations on all service orders received. The fact of giving out some reservations does not free the enterprise from executing the service orders received.

##### CHAPTER II: EXECUTION OF WORKS

##### Article 7: KNOWLEDGE OF THE SITE AND GENERAL CONDITIONS OF WORKS

The entrepreneur shall visit the site at his/her expense to acquaint him/her with the effective work to be done and make concrete performance proposals. He is expected to have visited and acquainted himself with the site of works and the surroundings so as to have adequate knowledge of all its features, the nature of works to be executed, the importance of materials to be supplied, ways and means of access to the site, the necessary facilities, and also the following:

- The general conditions of execution of works and in particular the specific needs,

- The proper physical conditions of the work site (the nature of soil, the nature and quantity of materials met on the surface or likely to be met underground, etc),

The local, normal and exceptional meteorological and seismic conditions: their consequences (water erosion, the possibilities of flooding and the position of the water table),

- The local conditions, particularly those of supplying and storage of the materials,

- The means of communication, transportation, and the supply of water and electricity,

- The possibility of sufficiently providing the qualified manpower,

- All constraints resulting from the social legislation, the fiscal and customs regime applicable to him,

- The possible presence of nearby enterprises also executing distinct jobbing orders,

- The obligation to conform himself to the hygienic and security plans as well as to the yard regulation and to the staff's security and discipline.

In conclusion, he must obtain all information concerning the risks and the circumstances likely to influence the conditions of execution of works or their prices.

To this effect, he will not be able to take advantage of any mistake, omission or imprecision’s contained in the clauses of the Jobbing order Notebook.

He will regularize if the case arises, the damages without intervention of the administration. The jobbing orderor shall be installed on the site by a Commission comprising of:

-The Mayor or his Representative…………………………………………………..Chairperson

- The Divisional Delegate Public Works/Fako or her representative……………..Secretary

-The Divisional Delegate communication/Fako or her representative……………Member

-The CDO- Limbe II Council……………………………………………………..…Member

- The Works Supervisor/Limbe II Council…………………………………………Member

- The Divisional Delegate of MINMAP or his representative	………………...Observer

-The entrepreneur……………………………………………………………………Member

Article 8: CONSISTENCY OF WORKS

The works, that form the subject of the present jobbing order, consist of all works foreseen in the quantitative and bill of estimate.

Article 9: ROLE AND RESPONSIBILITY OF THE ENTREPRENEUR

The entrepreneur has as mission to assure the execution of works under the control of the control engineer and in accordance with the rules and norms in force.

The entrepreneur is responsible with regard to the administration, of the organization and the conduct of the site, of the quality of the materials and supplies used by him, of their perfect adaptation to the needs of the site and the good execution of works.

Works will be executed in accordance with the plans and technical specifications, according to the rules of art and according to the technical norms in force.

To this effect, the entrepreneur should take all measures to provide all necessary means and to hire the whole specialized staff.

The entrepreneur remains responsible for the totality of the site, including interventions of his/her accepted subjobbing orderors. It is his/her responsibility to assure the coordination of the benefits of the suppliers, of the subjobbing orderors whose contest is necessary to him for the different working corps on site, in due time their intervention under his/her direction and the good execution of the orders given by the control engineer.

Regular site meetings will be held at the initiative of the control engineer. The participation of the site foreman to site meetings will be obligatory. To this effect, the entrepreneur will keep a site register that will be available to the control engine er and his/her representatives.

Article 10: DURATION OF EXECUTION

The works foreseen in the present jobbing order must be finished within Three (03) month starting from the date of the notification by the control engineer to begin works.

##### Article 11: PROGRAM OF EXECUTION

Within ten days from the date of notification of the award of the jobbing order, the entrepreneur will submit to the jobbing order engineer the program of works in five copies for approval. The jobbing ordering authority shall ONLY sign the Jobbing Order when the approved program of execution is at his level.

The entrepreneur will constantly hold up to date the planning of works, considering the advancement of the site works. The important modifications brought to this program will only be applied after having received the control engineer's previous agreement.

It will be established every month end, at the entrepreneur's diligence and at his/her expenses, the state of advancement of works to be sent to the administration in seven copies.

Article 12: PLANS AND DOCUMENTS OF EXECUTION.

The plans of details and other necessary documents for the execution of works will be established by the jobbing order on the basis of the technical file.

Before the final reception, the jobbing order will hand to the control engineer three (03) copies of the plans of works really executed (plan de récolement) with one reproducible original.

Article 13: SUB CONTRACTING OF WORKS

All Sub Contracting to a third enterprise of the execution of a part of the works foreseen in the present Jobbing order is subordinated to the prior authorization of the Delegated Jobbing ordering Authority.

Article 14: PENALTIES AND RESTRAINT OF DELAY

In case of delay on the duration of execution of works fixed by this present jobbing order, the entrepreneur will be liable to lateness penalties whose rate corresponds to 1 /2000th of the amount of the Jobbing order from the first to the thirtieth day of delay and 1

/1000th of the amount of the Jobbing order for each day above 30 days of lateness. Where the total penalty amount exceeds 10% of the Jobbing order amount, the Jobbing order will be terminated Article

##### 15: RECEPTION OF WORKS

##### 15-1. Prior Operations to the Reception of Works

Before the reception of works, the entrepreneur will request the control engineer by writing, for the organization of a visit to the site (technical acceptance of works executed). This

visit includes operations among others:

- The qualitative and quantitative knowledge of the works executed;

- The tests possibly foreseen by the STC/CCTP;

- The possible observation of the non-execution of the works foreseen in the jobbing order;

- The relative observations to the completion of works;

- The observations of the quantities of works effectively executed.

These operations are the object of a written report signed by the control engineer and countersigned by the entrepreneur. At the end of this pre - reception visit, the control engineer may possibly specify the reserves raised and the corresponding works to be done before the date of reception that will be fixed by the Authorizing Officer.

##### 15-2 Provisional Reception of Works:

The provisional reception commission will be composed of:

- The Mayor or his Representative	.Chairperson

- The Divisional Delegate Public Works……………………….……….Secretary

- The Divisional Delegate Communication or her representative	.Member

- The CDO- Limbe II Council……………………………………………Member

- The Divisional Delegate of MINMAP or his representative	.…...Observer

- The Stores Accountant- Limbe II Council……………………………..Member

- The entrepreneur	.….Member

This commission shall examine the report of the previous operation minutes to the reception and shall proceed to the reception of works if necessary. This will be the object of a reception report signed by all members in 07 copies (01) copy to the Divisional Delegate of Public Jobbing orders for Fako) in the case where the works are executed completely following norms and in conformity with the technical plans.

##### 15-3 Final reception

The final reception will be pronounced by the same commission one (01) year after the provisional reception if all tests and tests of technical character give satisfaction.

The Jobbing order won't be considered finally executed except on deliverance by the administration, of a final reception report.

##### Article 16: OBLIGATION OF THE ENTREPRENEUR

The entrepreneur is expected to have knowledge of the site and the conditions for the execution of the works which are the subject of this present Jobbing Order. He is held otherwise to fulfill his/her fiscal duties to the staff deployed for the execution of the works and should put in place an installation and an organization of the site guaranteeing the security of supplies and people on the site. He will be held responsible therefore for any damage that would occur on the material and people on the site because of his/her works until the end of the period of guarantee.

The entrepreneur is responsible with regard to the Delegated Jobbing ordering Authority of the quality of the materials and supplies used their perfect adaptation to the needs of the site, and the good execution of works.

The entrepreneur will be held fully responsible for accidents and damage of all nature that would occur to his/her staff, third parties, agents of the control engineer, his/her material for the realization of the present jobbing order, during the execution of the works.

He has the obligation to put back to original state the surrounding works damaged because of his/her works.

##### Article 17: INSURANCES

The entrepreneur should justify that he is a holder of a civil responsibility insurance policy, for the damage of all nature caused to a third party:

- By his/her salaried staff in activity;

- By the material that he uses;

- Because of the works.

Otherwise, the site should be covered concerning the works by a global site insurance delivered by a company recognized by the ministry in charge of finance. The inherent expenses to this insurance are the entrepreneur's load.

No payment with the exception of the advance of starting will be done without presentation of a certificate of a company proving that the entrepreneur fully regularizes the insurance premium or relative contributions to the works of this present Jobbing Order.

The entrepreneur has duration of fifteen (15) days from the date of the service order requesting him to begin works to present a certificate from an insurance company proving that he fully regularized the insurance premium or relative contributions to the works of this present Jobbing Order.

##### Article 18: DURATION OF GUARANTEE

The duration of guarantee for all works undertaken in this Jobbing order is fixed at one (01) year, counting from the provisional reception date.

This duration will be prolonged until works have been put in state of final reception. Until the moment of this reception, th e entrepreneur should assure the charge of all repairs or repairing whatever there are.

##### CHAPTER III - FINANCIAL PROVISIONS

##### Article 19: THE AMOUNT OF THE JOBBING ORDER

The Jobbing order is a unit price jobbing order. The amount of the Jobbing order is closed at the sum of …………………………….

(	) FCFA TTC.

The prices presented on the unit price slip are supposed to have been established on the basis of the economic conditions in force in the Republic of Cameroon.

##### Article 20: METHOD OF PAYMENT OF WORKS

Works will be paid on the basis of the deductions established by the control engineer in accordance with the real value of works executed and taken in to consideration for part payment by the control engineer.

##### Article 21: BANKING DOMICILIATION

The payments will be done through the General Treasurer of Buea to bank account N°	opened by the

entrepreneur in the ……………………, Agency of	All banking domiciliation modification can only be effected by

way of an additional clause.

##### Article 22: FINAL SECURITY BOND

The final security bond guaranteeing the complete execution of works will be constituted within twenty (20) days counting from the date of notification of the present Jobbing order by the control engineer.

Its amount is fixed at 2% of the total amount all taxes included of this jobbing Order.

The final security bond can be replaced by a personal and interdependent guarantee by a first rate banking establishment installed in the Cameroonian territory and accepted by the Ministry in charge of Finance.

At completion of the corresponding amount for the jobbing order, the security bond will be restored, or the banking guarantee of substitution freed on written request by the entrepreneur, after the provisional reception of works.

##### Article 23: GUARANTEE DEDUCTIONS

A deduction of 10% of the amount with all taxes will be done on every payment as guarantee of works, which will only be freed after the final reception that will take place within one year after the provisional reception of works.

##### Article 24: START OF ADVANCE

It may be granted to the entrepreneur on express request and after justification on his/her part, an advance for starting of works according to Decree N° 2018/366 of the 20/06/2018. Whose amount will be at most equal to twenty percent (20%) of the nominal amount of the Jobbing Order? This advance will be guaranteed at one hundred percent (100%) by a first rate banking establishment accepted by the Ministry in charge of Finance.

##### Article 25: FISCAL AND CUSTOMS REGIME

This present Jobbing order is subjected to the fiscal and customs regime in force in the Republic of Cameroon.

##### Article 26: SECURITY

In application of the regime of public jobbing order as security instituted by the decree N° 2018/366 of the 20/06/2018. are designated as follows:

- Person responsible for the liquidation of the Jobbing order: Authorizing Officer ( Mayor Limbe II Council)

- The Treasury in charge of the payments: General Treasurer of Buea

- Competent civil servant to provide information enumerated with respect to the execution of this present Jobbing Order: the project owner.

##### Article 27: Stamp duty and registration of jobbing orders (article 37 of GAC)

Thirteen (13) original copies of the Jobbing order will be produced, (07) copies will be stamped and will be registered at the entrepreneur's expenses, in accordance with the regulation in force. The entrepreneur has duration of 15 days maximum from the date of signing of this present Jobbing Order to have already done its registration. After this dateline, the Jobbing Order can be liable to termination by right. After registration, the Jobbing Order should be returned on time prescribed by the competent service for distribution.

##### Article 28: PROVISION FOR PENALTIES

No to the state but yes to service provider

##### CHAPTER IV - VARIOUS PROVISIONS

##### Article 29: LITIGATIONS

All litigations occurring between the two parties in respect of the execution of this present Jobbing Order shall be the Subject of tentative reconciliation conciliation by direct understanding.

Failure to reach the out-of-court settlement, all differences ensuing from the Jobbing Order will be carried before the competent Cameroonian jurisdiction in accordance with decree N° 2018/366 of the 20/06/2018.

##### Article 30: CASE OF FORCE-MAJEURE

None of the parties will be considered to have failed in his/her jobbing orderual engagements so long as the execution of the works has not been delayed, hindered or prevented either by a cause of absolute necessity. Will be considered like cause of absolute necessity acts, situations or events escaping the control of the parties and presenting an unforeseeable and irresistible character.

The entrepreneur will see his/her responsibility freed only if he informs the administration of his/her intention by writing invoking this cause of absolute necessity and this/her, before the end of the tenth (10th) day after the event.

In any case, it is incumbent on the administration to appreciate the evoked causes of absolute necessity and the proofs provided by the entrepreneur.

##### Article 31: TERMINATION

This present Jobbing Order can be terminated as foreseen in Decree N° 2018/366 of the 20/06/2018 regulating public jobbing orders.

##### Article 32 and last: VALIDITY

This present Jobbing Order will only become final after its signature by the Mayor Limbe II Council. It will enter in force from its notification to the entrepreneur by the control engineer.

Page…… and last of the Jobbing Order NO………/ ONIT/LIIC/FAKO/LIICITB/PIB 2026

AWARDED AFTER OPEN NATIONAL INVITATION TO TENDER WITH The enterprise	B.P

…………………………………

READ AND APPROVED BY THE JOBBING ORDEROR                                           THE MAYOR

LIMBE, THE…………………

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL

###### TENDER BOARD:

THE LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N° 001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/032026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

#### FINANCING: PIB 2026

##### TECHNICAL SPECIFICATION AND DESCRIPTIVE NOTE

The present description and specification outlines the scope of works to be carried out and the nature of materials to be employed as well as relevant constraints that will result to a quality construction product.

- PRELIMINARY WORKS;

Transportation of equipment and installation of jobbing orderor on the site

Leveling of site and backfilling of the yard

- COMPLETION WORK ON THE STONE WALLS ;

Excavation of foundation

completion of stone walls 5 x 2.5

Lean concrete dosed at 150kg / m2

Reinforced concrete dosed at 350kg / m3 for beams

Fitting of iron baristas on the stone walls

### TILES AND CEILING BATTINGS;

Ceiling battings

Floor tiles for parlor and veranda 40 x 40

### PAINTING;

Two coats Pantex 800 on internal and external walls

Black and white oil paint on stone walls and baristas

- ELEVATED STORAGE TANK

- Construction of elevated storage tank of 5.000liters with control room equipped and connections.

- SUPPLY OF EQYUIPMENT:

Air conditioner (2.0 horse power)

Conference table and car

Red wool carpet

Blind and accessories

Small bed and mattress

Arts work

DVB II Broad dipoles

4-way power splitter

- ELECTRICAL WORK

- One iron poll and two security lamps

- BACKDROP

- Backdrop

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL REGION

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL.

###### TENDER BOARD:

THE LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N° 001/ONIT/LIIC/FAKO/LIICITB/2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

FINANCING: PIB 2026

SCHEDULE OF UNIT PRICES FOR THE EXTENTION WORK AT LIMBE II COMMUNITY RADIO

| NO |  | DESCRIPTION | UNIT | U.PRICE IN FIGURES | U. PRICE IN WORDS |
| --- | --- | --- | --- | --- | --- |
| LOT 100 |  |
| 101 |  | Transportation of equipment and installation of jobbing orderor on the site | FF |  |  |
| 102 |  | Leveling of site and backfilling of the yard | m2 |  |  |
| LOT 200 |
| 201 | Excavation of foundation |  | m3 |  |  |
| 202 | completion of stone walls 5 x 2.5 |  | U |  |  |
| 203 | Lean concrete dosed at 150kg / m2 |  | m2 |  |  |
| 204 | Reinforced concrete dosed at 350kg / m3 for beams |  | m2 |  |  |
| 205 | Fitting of iron baristas on the stone walls |  | U |  |  |
| LOT 300 |
| 301 | Ceiling battings |  | U |  |  |
| 302 | Floor tiles for parlor and veranda 40 x 40 |  | m2 |  |  |
| LOT 400 |
| 401 | Two coats pantex 800 on internal and external walls |  | m2 |  |  |
| 402 | Black and white oil paint on stone walls and baristas |  | U |  |  |
| LOT 500 |
| 501 | Construction of elevated storage tank of 5.000liters with control room equipped and connections |  | U |  |  |
| LOT 600 |
| 601 | Air conditioner (2.0 horse power) |  | - |  |  |
| 602 | Conference table and car |  | - |  |  |
| 603 | Red wool carpet |  | - |  |  |
| 604 | Blind and accessories |  | - |  |  |
| 605 | Small bed and mattress |  | - |  |  |
| 606 | Arts work |  | - |  |  |
| 607 | DVB II Broad dipoles |  | U |  |  |
| 608 | 4-way power splitter |  | U |  |  |
| LOT 700 |
| 701 | One iron poll and two security lamps |  | - |  |  |
| LOT 800 |
| 801 | Backdrop |  | - |  |  |

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL REGION

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL.

###### TENDER BOARD:

THE LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N° 001/ONIT/LIIC/FAKO/LIICITB/2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

FINANCING: PIB 2026

BILL OF QUANTITIES AND COST ESTIMATE FOR THE EXTENTION WORK AT LIMBE II COMMUNITY RADIO

| NO |  | DESCRIPTION | UNIT | QTY | U.PRICE | TOTAL |
| --- | --- | --- | --- | --- | --- | --- |
| LOT 100 |  | PRELIMINARY WORKS |  |  |  |  |
| 101 |  | Transportation of equipment and installation of jobbing orderor on the site | FF | 01 |  |  |
| 102 |  | Leveling of site and backfilling of the yard | m2 | 350 |  |  |
| SUB TOTAL |  |  |  |  |  |  |
| LOT 200 | COMPLETION WORK ON THE STONE WALLS |  |  |  |  |  |
| 201 | Excavation of foundation |  | m3 | 12 |  |  |
| 202 | completion of stone walls 5 x 2.5 |  | U | 01 |  |  |
| 203 | Lean concrete dosed at 150kg / m2 |  | m2 | 15 |  |  |
| 204 | Reinforced concrete dosed at 350kg / m3 for beams |  | m2 | 2.5 |  |  |
| 205 | Fitting of iron baristas on the stone walls |  | U | 01 |  |  |
| SUB TOTAL |  |  |  |  |  |  |
| LOT 300 | TILES AND CEILING BATTINGS |  |  |  |  |  |
| 301 | Ceiling battings |  | U | 01 |  |  |
| 302 | Floor tiles for parlor and veranda 40 x 40 |  | m2 | 38.25 |  |  |
| SUB TOTAL |  |  |  |  |  |  |
| LOT 400 | PAINTING |  |  |  |  |  |
| 401 | Two coats pantex 800 on internal and external walls |  | m2 | 103 |  |  |
| 402 | Black and white oil paint on stone walls and baristas |  | U | 01 |  |  |
| SUB TOTAL |  |  |  |  |  |  |
| LOT 500 | ELEVATED STORAGE TANK |  |  |  |  |  |
| 501 | Construction of elevated storage tank of 5.000liters with control room equipped and connections |  | U | 01 |  |  |
| SUB TOTAL |  |  |  |  |  |  |
| LOT 600 | SUPPLY OF EQUIPMENT |  |  |  |  |  |
| 601 | Air conditioner (2.0 horse power) |  | - | 03 |  |  |
| 602 | Conference table and car |  | - | 01 |  |  |
| 603 | Red wool carpet |  | - | 25m |  |  |
| 604 | Blind and accessories |  | - | 10m |  |  |
| 605 | Small bed and mattress |  | - | 01 |  |  |
| 606 | Arts work |  | - | - |  |  |
| 607 | DVB II Broad dipoles |  | U | 02 |  |  |
| 608 | 4-way power splitter |  | U | 01 |  |  |
| SUB TOTAL |  |  |  |  |  |  |
| LOT 700 | ELECTRICAL WORK |  |  |  |  |  |
| 701 | One iron poll and two security lamps |  | - | - |  |  |
| SUB TOTAL |  |  |  |  |  |  |
| LOT 800 | BACKDROP |  |  |  |  |  |
| 801 | Backdrop |  | - | 01 |  |  |
| SUB TOTAL |  |  |  |  |  |  |
| TOTAL WITHOUT TAX |  |  |  |  |  |  |
| (VAT 19.25%) |  |  |  |  |  |  |
| (AIR 5.5%) |  |  |  |  |  |  |
| TOTAL TTC |  |  |  |  |  |  |
| Enclose this estimate at the sum of: |  |  |  |  |  |  |

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL REGION

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL.

###### TENDER BOARD:

THE LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N°001/ONIT/LIIC/FAKO/LIICITB/2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

#### FINANCING: PIB 2026

###### GENERAL REMARKS

Schedule of prices and detailed estimates

- The Schedule of prices must be taken into account by the bidder strictly with the General Regulations of the invitation to tender, the General and Special Administrative Conditions and the Technical Specifications and the plans.

- The quantities specified in the Bill of Quantities and Estimates are estimated quantities and provisional. They shall be a common base for the evaluation of offers and the award of the jobbing order. The base of regulations shall be the real quantities of ordered and executed works such as measured by the jobbing orderor and verified by the Project Manager and evaluated at the rate and price specified in figures in the Schedule of prices presented by the jobbing orderor in his/her offer.

- Except otherwise stated in the jobbing order, the prices offered by the jobbing orderor in the Schedule of prices in figures included in his/her offer must include all the construction installations, labour, supervision, building materials, mounting, maintenance, insurance, overheads and profits, taxes, duties and dues as well as coverage for general risks, commitments and other obligations implicitly specified in jobbing order.

- A price must be indicated for each item in the bill of quantities and estimates in figures, whether the quantities are specified or not. The cost of items for which the jobbing orderor did not indicate a price shall be considered as being covered in the bill of quantities and estimates in figures.

- The complete cost in accordance with the provisions of the jobbing order should be included in the items specified in the Schedule of prices and the Bill of Quantities and Estimates in figures. Where an item is not specified, the corresponding cost shall be considered as having been distributed among the other prices mentioned.

- The general indications and the description of works and building materials are not necessarily repeated or summarized in the Schedule of prices and the Bill of Quantities and Estimates included in the Tender File. The references, explicit or implicit, to the appropriate sections of the file must be considered before giving a figure to the prices for each item of the Schedule of prices and bill of quantities and estimates in figures submitted in the offer.

- During the evaluation of offers, possible arithmetical errors noticed in the Schedule of prices and the Bill of Quantities and Estimates will be corrected according to the provisions of article 28 of the General Regulations of the invitation to tender.

- The method used to establish executed services in view of the regulations must be in accordance with the norms and directives  mentioned  in  the  Special  Technical  Conditions  of  the  invitation  to  tender

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL REGION

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL.

###### TENDER BOARD:

THE LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N° 001/ONIT/LIIC/FAKO/LIICITB/2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

#### FINANCING: PIB 2026

Annex No. 1: Model tender

Document No. 8:

MODEL FORMS

ANNEX No. 1: MODEL TENDER

I the undersigned Mr. …………………………………… Taxpayer n° ………………………………….

Acting on the name and on behalf of ………………. P.O. BOX ………..

After having taken knowledge, of all relative files of the present Jobbing Order document FOR THE EXTENTION WORKS AT LIMBE II COMMUNITY RADIO

- -. Submit and commit to execute the works in accordance with the invitation to tender file according to the prices that I have fixed after having appreciated to my point of view and under my responsibility, the nature and the benefit, which make up the sum of Francs cfa all taxes included.

Amount in figures FCFA TTC: ………………………..

  - - Commit to undertake from the receipt of the service order to begin works given out by the Jobbing ordering Authority, the setting up of the personnel for the works and the material as foreseen in the terms of the jobbing order file.

  - - Declare that this tender remains valid within ninety (90) days counting from the limit date of the submission of the bid.

  - - Commit to respect the delays of three (03) months foreseen by the planning of execution of the works that I myself have established.

  - - Affirm by right at the risk of termination that I have not fallen as well as the enterprise for which I act, under the influence of legal interdictions decreed in the Republic of Cameroon.

Done at…………… on…………………

Signature (s)

ANNEX No. 2: MODEL BID BOND

Bank ……………………………………………………. Reference of guarantee: No. ……………………………. To; the Mayor Limbe II Council

Invitation to Tender No. 001

BID BOND FOR THE EXECUTION OF THE EXTENTION WORKS AT LIMBE II COMMUNITY RADIO. The  Jobbing orderor(5) ……………………………………….hereby submits on ……………………. to the Mayor Limbe II Council a bid relating to THE EXTENTION WORKS AT LIMBE II COMMUNITY RADIO

To this effect, and in keeping with the conditions stated in the Tender file, the bidder shall present to the Governor of the SWR acting in the capacity of Jobbing ordering Authority, a bid bond amounting to CFA Francs

……………………………………………………….…………… (6).

By this guarantee, we the undersigned,(7)………………………………….with our registered office in	,

are committed towards the Mayor Limbe II Council, through the bidder for the sum of CFA Francs

………………………(in figures)……………………………………………..

…	( in full).

By this guarantee, we irrevocably commit ourselves, without any argument or delay, to pay into an account indicated by the Mayor Limbe II Council, the amount of the guarantee at the first written request, as soon as the latter shall inform us in writing that the bidder does not keep the commitment he took in his tender.

The request for payment of guarantee shall be countersigned by the Mayor Limbe II Council. This guarantee shall be released latest thirty (30) days after the expiration of the validity of the tender or, in case the enterprise shall be the successful bidder, after presentation of the performance bond which shall be kept by the Internal Tenders Board.

The laws as well as the jurisdiction of application for the guarantee shall be those of the Republic of Cameroon. Done at ……………………….., on ……………………..

Mr (Mrs)……………………………….

Signature(s) & stamps ……..

- Bidder

- Stated in the Special regulations governing the invitation to tender

- Bank

ANNEX No. 3: MODEL OF PERFORMANCE BOND (RETENTION FUND)

Bank:

Reference of bank guarantee: N°………………………………………………………………………

To the Mayor Limbe II Council

(Jobbing ordering Authority)

The enterprise ………………………………………………………………………

SECURITY BOND FOR THE GUARANTEE OF GOOD EXECUTION OF WORKS FOR THE EXTENTION WORKS AT LIMBE II COMMUNITY RADIO.

We, Bank…………………………………………………………… have been informed that between the Mayor Limbe II Council acting as the Jobbing ordering Authority, and acting as entrepreneur, a jobbing order has been concluded FOR THE EXTENTION WORKS AT LIMBE II COMMUNITY RADIO  covering the guarantees, engagement and other liabilities being incumbent upon the entrepreneur because of the jobbing order of an amount equal to…………………………

We, Bank	engage ourselves irrevocably and without profit of discussions by this present, to

pay in favour of the Cameroonian administration at the first written request of the Divisional Delegate of Public Jobbing orders for Fako and within eight (08) weeks maximum period, up to the amount of this present guarantee, the sum of

………………………………………………………………..

All that could be due the Jobbing ordering Authority by the entrepreneur because the entrepreneur would not fulfill one or several of his/her engagement as stipulated in his/her bid.

A mobilization request of this present guarantee will be object of a justifying recommended letter with accused receipt and copy to the entrepreneur clearly formulating completely the reasons of this request.

This present banking guarantee will enter in force at the date of notification of the jobbing order to the entrepreneur. The original of this present guarantee will be preserved in the services of the Mayor Limbe II Council. This guarantee will be released within sixty (60) days counting from the date of the provisional reception of works. After this date, the guarantee will be without object and should be returned to us without express demand of our part. The law as well as the jurisdiction applicable to this guarantee is those of the Republic of Cameroon.

Done at…………… on…………………

Signature (s)

ANNEX No. 4: THE MODEL DECLARATION TO TENDER

Name of project:…………………………..Invitation to tender No. :………………… Construction of ………………………

I (We) the undersigned (8) ……………………………………………………………..

Acting in the capacity of (9) ……………in the name and on behalf of (10)	at

…………………….RC No. …………………by virtue of the power vested in me (us), domiciled at P.O. Box	(Town)

………………, telephone N°	, after having studied all the documents of the tender file relating to the

Invitation to Tender N°	, and after having assessed in my (our) point of view and under my (our)

responsibility the nature and difficulties entailed with the execution of the jobbing order, I (we) do hereby tender and commit myself (ourselves) to carry out works FOR THE EXTENTION WORKS AT LIMBE II COMMUNITY RADIO

in keeping with the terms and conditions of the tender file.

I commit myself (We commit ourselves) in case my (our) tender is retained, to execute the jobbing order within ……………… (	) months as from the date of notification of award of the jobbing order

I hereby commit myself (We hereby commit ourselves) to maintain the amount of my (our) tender for a period of sixty (60) days with effect from the dateline for submission of bids.

Done at ……………………………. , on ………………

General Manager

Signature(s)…………………….

Biddder(s)…………………………………. For companies, indicate:

The company (company or trade name, form, nationality and registered office)

« represented by the undersigned	» (name, first name and status)

For companies without a legal status, indicate:

« We, the undersigned,	»

(For each person: name, first name, company name, nationality, location of the registered office)

« Constituted in a group of companies for the execution of this Jobbing Order, jointly commit ourselves	»

- Name, first name, profession, residence

- Position in the enterprise

- Company name

ANNEX No. 5: MODEL OF START-OFF ADVANCE BOND

Bank …………………………………………………. Reference of guarantee No.……………………………

To the Mayor Limbe II Council

Invitation to Tender No. 001

BANK GUARANTEE FOR THE REFUND OF THE START-OFF ADVANCE RELATING TO THE EXTENTION WORKS AT LIMBE II COMMUNITY RADIO

We…	(Bank) have been informed that a jobbing order shall be signed between the Mayor Limbe II Council, acting in the capacity of Jobbing ordering Authority, and……….	, acting as jobbing order for THE EXTENTION WORKS AT LIMBE II COMMUNITY RADIO

In compliance with the provisions of Article of Jobbing Order N°	, the jobbing order shall be bound to present to the mayor Limbe II Council, Jobbing ordering

Authority, a bank guarantee with the purpose to assure the refund of the start-off advance granted to the enterprise and amounting to CFA Francs ……………………………………… ………………………………………...

We, …………………………………..(bank) do hereby commit ourselves, irrevocably and without arguing to pay to the Mayor of Limbe II Council., at the written request of the Mayor of Limbe II Council., and within THREE (03) weeks the amount of this guarantee, that is to say. …………….……………………. , all the amounts that the jobbing orderor may owe the Jobbing ordering Authority for failing to fulfill one or more of his obligations under the jobbing order.

The request to partially or fully stake this guarantee shall be the subject of a registered letter of justification with confirmation of receipt and a copy to the jobbing orderor clearly stating and supplementing the reasons for his request. This letter shall be countersigned by the Mayor of Limbe II Council.

The bank guarantee shall take effect as from the date of payment of the start-off advance. The original of this guarantee shall be kept by the Internal Tenders Board. The guarantee shall be released upon refund of the full amount of the advance. After this date, the guarantee shall no longer apply and shall be returned to us without express request.

The laws as well as the jurisdiction of application for the guarantee shall be those of the Republic of Cameroon. Done at ……………………….., on ……………………..

Mr (Messrs)……………………………………….. Signature(s) & stamps of the bank

ANNEX No. 6: SUB-UNIT PRICES DETAIL

| Designation of Works : |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| N° price | Daily output |  | Total Quantity |  | Duration (days) |
|  | / day |  |  |  |  |
| WORKMANSHIP | Category | Number | Daily Salary | Days paid | Amount |
|  | Site engineer |  |  |  |  |
|  | Site foreman |  |  |  |  |
|  | Team chiefs |  |  |  |  |
|  | Administrative staff |  |  |  |  |
|  | Driver |  |  |  |  |
|  | Specialized Technicians |  |  |  |  |
|  | Labourers |  |  |  |  |
|  | Store keeper |  |  |  |  |
|  | Total A |  |  |  |  |
| MACHINES OR EQUIPMENT |  |  |  |  |  |
|  | Type | Quantity | Daily rate | Days paid | Amount |
|  | Pickup for follow-up |  |  |  |  |
|  | Small equipment |  |  |  |  |
|  | Total B |  |  |  |  |
| DIVERSES MATERIALS |  |  |  |  |  |
|  | Type | Quantity | Unit Price | Consumption | Amount |
|  | * |  |  |  |  |
|  | * |  |  |  |  |
|  | * |  |  |  |  |
|  | Total C |  |  |  |  |
| D | TOTAL DRY PRICE A+B+C |  |  |  |  |
| E | General site expenses |  | X% | D x X% |  |
| F | General head office expenses |  | Y% | D x Y% |  |
| G | TOTALCOST PRICE |  |  | D + E + F |  |
| H | Risks + benefits |  | Z% | G x Z% |  |
| P | TOTAL COST PRICE WITHOUT TAXES |  |  | G + H |  |
| V | SELLING UNIT PRICE WITHOUT TAXES |  |  | P/QTE |  |

ANNEX No. 7:

###### MODEL OF COMMITMENT OF AVAILABILITY

To Whom It May Concern:

Subject: COMMITMENT OF AVAILBILITY.

I the undersigned, (specify Name, qualification -diploma or certificate) is committed and will be available to work as (specify post occupied) with (name of enterprise) if Open National Invitation to Tenders N°001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026 FOR THE EXTENSION WORKS AT LIMBE II COMMUNITY RADIO

awarded to ……………………………………..

Done at 	the

Sign;

###### ANNEX NO: 8

SITE VISIT REPORT [not more than five (05) pages]

- INTRODUCTION

TENDER Nº (with project title) ………………………………………………………………… NAME OF ENTERPRISE …………………………………………………………………….. DATE: ……………………………………………… TIME: ……………………………………….

- COMMENTARY:

II-1) Nature of the project site …………………………………………………….

II-2) Accessibility to the project site: …………………………………………………… II-3) Vegetation (trees, shrubs etc) ………………………………………………………

II-4) Topography of the site ……………………..

- AVAILABILITY OF SERVICES (water, electricity, etc)

- AVAILABILITY OF CONSTRUCTIONAL MATERIAL (stones, sand, gravel, wood etc)

- DIFFICULTIES: ………………………….……………………………………………….

…………………………………………………………………………………………………………………….……………………

……………………………………………………………………………………………….

V) CONCLUSION …………………………………………………………………………

……………………………….…………………………………………………………………………………………………………

Contractor’s Engineer

…………. SIGNATURES:

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

L.II.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL

###### TENDER BOARD:

LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N° 001/ONIT/LIIC/FAKO/LIICITB/2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

#### FINANCING: PIB 2026

Document No.9:

LIST OF BANKING ESTABLISHMENTS

ANNEX No. 8: List of banking establishments and financial bodies authorized to issue bonds for public jobbing orders

###### A- BANKS:

  - AFRILAND FIRST  BANK

  - BANGE BANK CAMEROUN (BANGE CMR), B.P. 34692 Yaoundé ;

  - BANQUE ATLANTIQUE CAMEROUN (BACM)

  - BANQUE CAMEROUNAISE DES PETITES ET MOYENNES ENTREPRISES (BC-PME)

  - BANQUE GABONAISE POUR LE FINANCEMENT INTERNATIONAL (BGFI BANK CAMEROUN)

  - BANQUE INTERNATIONAL DU CAMEROUN POUR L’EPARGNE ET LE CREDIT (BICEC) ;

  - CITIBANK CAMEROON

  - COMMERCIAL BANK-CAMEROUN (CBC)

  - CREDIT COMMUNAUTAIRE D’AFRIQUE-BANK (CCA-BANK) ;

  - ECOBANK CAMEROUN (ECOBANK) ;

  - NATIONAL FINANCIAL CREDIT BANK (NFC BANK) ;

  - SOCIETE COMMERCIALE DE BANQUE-CAMEROUN (SCB-CAMEROUN) ;

  - SOCIETE GENERALE CAMEROUN (SGC) ;

  - STANDARD CHARTERED BANK CAMEROON (SCBC) ;

  - UNION BANK OF CAMEROON (UBC) ;

  - UNITED BANK FOR AFRICA (UBA) ;

###### B- INSURANCE COMPANIES

  - ACTIVA ASSURANCES;

  - AREA ASSURANCES ;

  - ATLANTIQUEASSURANCES CAMEROUN S.A

  - CHANAS ASSURANCES ;

  - CPA S.A ;

  - NSIA ASSURANCES ;

  - PRO ASSUR ;

  - PRUDENTIAL BENEFICIAL GENERAL INSURANCE ;

  - ROYAL ONYX INSURANCE CIE ;

  - SAAR ;

  - SANLAM ASSURANCES CAMEROUN ;

  - ZENITHE INSURANCE ;

REPUBLIQUE DU CAMEROUN

PAIX-TRAVAIL-PATRIE

--------------------

REGION DU SUD-OUEST

--------------------

DEPARTEMENT DU FAKO

--------------------

COMMUNE DE LIMBE II

REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

--------------------

SOUTH WEST REGION

--------------------

FAKO DIVISION

--------------------

LIMBE II COUNCIL

PEACE      DEVELOPME NT

PAIX       DEVELOPPEMENT

I.C

# TENDER FILE

###### JOBBING ORDERING AUTHORITY:

THE MAYOR LIMBE II COUNCIL

###### PROJECT OWNER:

THE MAYOR LIMBE II COUNCIL

###### TENDER BOARD:

LIMBE II COUNCIL INTERNAL TENDERS BOARD (LIICITB)

OPEN NATIONAL INVITATION TO TENDER

N° 001/ONIT/LIIC/FAKO/LIICITB/PIB 2026 OF 03/03/2026

FOR THE EXTENTION WORKS AT THE LIMBE II COMMUNITY RADIO (BY EMERGENCY PROCEDURE)

#### FINANCING: PIB 2026

Document No. 10:

FILE OF PLANS