REPUBLIC OF CAMEROON

PEACE – WORK - FATHERLAND

*****************

MINISTRY OF DECENTRALIZATION AND LOCAL DEVELOPMENT ******************

SOUTH WEST REGION

*****************

LEBIALEM DIVISION

******************

FONTEM SUB-DIVISION ******************

MENJI COUNCIL

***************

P.O. BOX 5, FONTEM

***************

Website: www.menjicouncil.com E-mail:

menjicouncil@yahoo.com

REPUBLIQUE DU CAMEROUN

PAIX – TRAVAIL – PATRIE

*****************

MINISTERE DE LA DECENTRALISATION        ET DU DEVELOPPEMENT LOCAL ******************

REGION DU SUD OUEST *****************

DEPARTEMENT DU LEBIALEM ******************

ARRONDISSEMENT DE FONTEM ******************

COMMUNE DE MENJI ******************

BP 05, FONTEM

***************

Site web: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

MENJI COUNCIL                                                                  COMMISSION INTERNE DE

PASSATION DES MARCHES

INTERNAL TENDERS BOARD                                                   DE LA COMMUNE DE MENJI

PROJECT OWNER:   THE MAYOR OF MENJI COUNCIL

CONTRACTING AUTHORITY: THE MAYOR, MENJI COUNCIL

OPEN NATIONAL INVITATION TO TENDER No 03/ONIT/SWR/LD/MC/MCTB/2026 OF 06/04/2026 CONSTRUCTION OF TWO MODERN COCOA OVENS IN NYI FORKA, MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION (BY EMERGENCY PROCEDURE)

FINANCING: PUBLIC INVESTMENT BUDGET (PIB) MINDDEVEL 2026

| LOT No. | LOCATIONS | AMOUNTS |
| --- | --- | --- |
| 1 | Construction of Two Modern Cocoa Oven in Nyi Forka, Menji Municipality, Fontem Sub-Division, Lebialem Division | 11,000, 000 CFA Francs |
|  | BUDGET LINE (IMPUTATION): 50 27 291 1 32000005 0411464211 RECORD (Expenditure Authorization) NUMBER: JB03849 |  |

TABLE OF CONTENTS

Document No. 1: OPEN NATIONAL INVITATION TO TENDER

Document No. 2: General Regulations of the Open National Invitation to Tender

Document No. 3: Special Regulations of the Open National Invitation to Tender

Document No. 4: Special Administrative Conditions

Document No. 5: Special Technical Conditions

Document No. 6: Schedule of unit prices

Document No. 7: Bill of quantities and estimates

Document No. 8: The sub-detail of prices

Document No. 9: Model contract

Document No. 10: Model documents to be used by bidders

Document No. 11: List of banking establishments and financial bodies authorised to issue bonds for public contracts

Document No. 1

OPEN NATIONAL INVITATION

TO TENDER

REPUBLIQUE DU CAMEROUN

PAIX – TRAVAIL – PATRIE

*****************

MINISTERE DE LA DECENTRALISATION

ET DU DEVELOPPEMENT LOCAL

******************

REGION DU SUD OUEST

*****************

DEPARTEMENT DU LEBIALEM

******************

ARRONDISSEMENT DE FONTEM

******************

COMMUNE DE MENJI

******************

BP 05, FONTEM

***************

Site web: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

REPUBLIC OF CAMEROON

PEACE – WORK - FATHERLAND

*****************

MINISTRY OF DECENTRALIZATION

AND LOCAL DEVELOPMENT

******************

SOUTH WEST REGION

*****************

LEBIALEM DIVISION

******************

FONTEM SUB-DIVISION

******************

MENJI COUNCIL

***************

P.O. BOX 5, FONTEM

***************

Website: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

MENJI COUNCIL                                                                    COMMISSION INTERNE DE

PASSATION DES MARCHES

INTERNAL TENDERS BOARD                                                   DE LA COMMUNE DE MENJI

OPEN NATIONAL INVITATION TO TENDER

No 03/ONIT/SWR/LD/MC/MCTB/2026 OF 06/04/2026

THE CONSTRUCTION OF TWO MODERN COCOA OVEN IN NYI FORKA MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION

(BY EMERGENCY PROCEDURE)

FINANCING PIB 2026

- Subject of the OPEN NATIONAL INVITATION TO TENDER:

Within the framework of The Public Investment Budget 2026, the Lord Mayor of Menji council hereby launches a National invitation to tender for THE CONSTRUCTION OF A MODERN COCOA OVEN IN NYI FORKA MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION.

- Nature of works

The works for which preliminary studies have been carried out and detail information

Provided in the technical specifications and bill of quantities comprise the following:

Series 000: site installation

Series 100: clearance and earth work

Series 200: drainage and structures

- Execution deadline

The maximum deadline provided by the Project Owner for the execution of the works forming the subject of this invitation to tender is three (03) months.

- Estimated cost

The estimated cost after preliminary studies the work is in one lot.

is eleven million (11.000.000) CFA Francs.

- Participation and origin

Participation in this invitation to tender is open to all registered Cameroonian enterprises, with the necessary technical, financial and legal capacities.

- Financing

Works which form the subject of this Tender File shall be financed by the public investment Budget 2026 financial year

| LOCATIONS | AMOUNTS |
| --- | --- |
| The Construction of Two Modern Cocoa Oven In Nyi Forka Menji Municipality, Fontem Sub-Division, Lebialem Division | 11,000,000 CFA Francs |
| BUDGET LINE (IMPUTATION): 60 27 291 1 32000005 0411464211 RECORD (Expenditure Authorization) NUMBER: JB03849 |  |

- Bid bond

Each bidder must include in his administrative documents, a bid bond issued by a first-rate banking establishment approved by the Ministry in charge of finance and whose list is found in document No. 12 of the Open National Invitation to Tender File, and of an amount of 2%  which is valid for Ninety (90) days beyond the date of validity of bids being 220,000 CFA Francs. With a Receipt from CDEC

- Consultation of Open National Invitation to Tender file:

The file may be consulted during working hours at the Menji Council - General Secretariat,            Tel: 675007166 as soon as this notice is published.

9.    Acquisition of Open National Invitation to Tender file:

The file may be obtained from the Menji Council Office (General Secretariat) as soon as this notice is published against payment of the sum of Fifty thousand (50,000) CFA Francs payable at the Menji Municipal Treasury. Such a receipt shall identify the concerned bidder.

10.    Submission of bids:

Submission of bids:

Each bid drafted in English or French in seven (7) copies including the original and six (6) copies marked as such, should reach the Menji Council Office (General Secretariat) not later than 29 April 2026 at 10 am local time and should carry the inscription:

No 03/ONIT/SWR/LD/MC/MCTB/2026 OF 29/04/2026

THE CONSTRUCTION OF TWO MODERN COCOA OVEN IN NYI FORKA MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION

“To be opened only during the opening/analysis session”

11. Admissibility of bids

Under penalty of being rejected, only originals or true copies certified by the issuing service or administrative authorities (Senior Divisional Officer, Divisional Officers) must imperatively be produced in accordance with the Special Regulations of the invitation to tender.

They must obligatorily be not older than three (3) months preceding the date of submission of bids or may be established after the signature of the tender notice

Any bid not incompliance with the prescriptions of the Tender File shall be declared inadmissible. This refers especially to the absence of a bid bond issued by a first-rate bank approved by the Minister in charge of Finance. .

- Opening of bids:

The bids shall be opened in a single (01) phase on the 29 April 2026 at 11am local time in the Conference Hall, at the Menji council office by the competent Tender board, in the presence of the bidders or duly authorized representatives having full knowledge of the file (power of attorney).

13.  Evaluation criteria

Any bid not meeting with the requirements of the Tender File will be declared inadmissible if:

. The eliminatory criteria are identified as follows:

- Absence of bid bond, and receipt from CDEC

- Absence of a site visit signed by the contractor.

- False declaration, forged or falsified document,

- A technical score less than 70%

- Absence of quantified unit price,

- Essential criteria

The criteria relating to the qualification of candidates could indicatively be the following:

| - General presentation | Yes / No |
| --- | --- |
| - Methodological approach and relevance of proposed solutions; | Yes / No |
| - References of the bidder (experience of at least two (02) similar ) | Yes / No |
| - Availability of material and essential equipment | Yes / No |
| - Experience of key supervisory staff Works supervisor: at least Civil or Rural Engineering Senior technician with 3 years’ experience or Civil or Rural Engineer with three (02) years of experience). Works Site foreman: at least Civil or Rural Engineering technician with 3 years’ experience. | Yes / No |
| - Financial capacity, Access to credit or other financial sources fifteen million (15, 000,000 FCFA); | Yes / No |
| - Deadline of execution. | Yes / No |
| - cumulative turnover of the past three years :at least fifty Million (50,000,000) FCFA | Yes / No |

The non-respect of 70% of the above criteria shall cause the elimination of the bid.

14. Award

The contract shall be awarded to the bidder with the least financial offer having the technical and administrative files which are in conformity with the tender.

15. Validity of bids

Bidders will remain committed to their bids for 90 days from the deadline set for the submission of bids.

16. Complementary information

Complementary technical information may be obtained during working hours from the Menji Council Office.

DONE AT MENJI, THE _________________

THE LORD MAYOR MENJI COUNCIL

Contracting Authority

Copies:

- THE DD MINADER

- CA/ARMP

- Chair Person MCTB

- DD MINDEVEL

- DD PUBLIC WORKS

- Notice Board

- File/Chrono

REPUBLIQUE DU CAMEROUN

PAIX – TRAVAIL – PATRIE

*****************

MINISTERE DE LA DECENTRALISATION

ET DU DEVELOPPEMENT LOCAL

******************

REGION DU SUD OUEST

*****************

DEPARTEMENT DU LEBIALEM

******************

ARRONDISSEMENT DE FONTEM

******************

COMMUNE DE MENJI

******************

BP 05, FONTEM

***************

Site web: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

REPUBLIC OF CAMEROON

PEACE – WORK - FATHERLAND

*****************

MINISTRY OF DECENTRALIZATION

AND LOCAL DEVELOPMENT

******************

SOUTH WEST REGION

*****************

LEBIALEM DIVISION

******************

FONTEM SUB-DIVISION

******************

MENJI COUNCIL

***************

P.O. BOX 5, FONTEM

***************

Website: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

MENJI COUNCIL                                                                    COMMISSION INTERNE DE

PASSATION DES MARCHES

INTERNAL TENDERS BOARD                                                   DE LA COMMUNE DE MENJI

AVIS D’APEL D’OFFRES NATIONAL OUVERT

No: 03/OJ/FSD/MC/MCTB/ 2026 DU 06/04/2026

THE CONSTRUCTION OF TWO MODERN COCOA OVEN IN NYI FORKA MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION

Financement : BIP 2026

- Objet de l'Appel d'Offres

Dans le cadre du BIP 2026, la Maire de Limbe II, Autorité Contractant lance un Appel d’Offres National Ouvert (en procédure d’urgence) pour le compte de THE CONSTRUCTION OF A MODERN COCOA OVEN IN NYI FORKA MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION

- Consistance des travaux

Les travaux comprennent notamment la production des études préliminaire fait sur le site, les informations détailler fournit dans les spécifications technique et dans les devis quantitatif pour la construction d’un bâtiment plein pied.

Les taches sont :

Series 000: site installation

Series 100: clearance and earth works

Series 200: drainage and structures

- Délais d’exécution

Le délai maximum prévu par le Maître d’Ouvrage pour la réalisation des travaux objet du présent appel d’offres est de Trois (03) mois.

- Coût prévisionnel

Le coût prévisionnel de l’opération de lot uniquee de l’opération à l’issue des études préalables est de (11.000.000) FCFA.

| LOCATIONS | AMOUNTS |
| --- | --- |
| The Construction of a Modern Cocoa Oven in Nyi Forka Menji Municipality, Fontem Sub-Division, Lebialem Division | 11,000,000 CFA Francs |
| BUDGET LINE (IMPUTATION): 50 27 291 1 32000005 0411464211 RECORD (Expenditure Authorization) NUMBER: JB03849 |  |

- Participation et origine

La participation au présent appel d’offres est ouverte aux entrepreneurs Camerounais ayant l’expérience et les capacités techniques et financières requis dans le Dossier d’Appel D'offres.

- Financement

Les travaux objet du présent appel d'offres sont financés par le Budget d’Investissement de la commune du Menji) de l’exercice 2026

- Cautionnement provisoire

Chaque soumissionnaire devra joindre à ses pièces administratives, un cautionnement provisoire délivré par un établissement bancaire de premier ordre agréé par le Ministère en charge des Finances, dont le montant est fixé à 2% du montant du marché, soit 220,000 FCFA .

- Sous peine de rejet, le cautionnement provisoire devra être impérativement produit en original datant d’au plus trois (03) mois. Le cautionnement provisoire sera libéré au plus tard trente (30) jours après le délai de validité des offres pour les soumissionnaires n’ayant pas été retenus. Pour le soumissionnaire attributaire du marché, le cautionnement provisoire sera libéré après constitution du cautionnement définitif.

- Consultation du Dossier d'Appel d'Offres

Le dossier peut être consulté aux heures ouvrables au Mairie de Menji, dès publication du présent avis. Tel : 675007166

- Acquisition du Dossier de demande de devis

Le Dossier d’Appel d’Offres devra être obtenu au Secrétariat Générale de la commune de Menji, sur présentation d’une quittance de versement de la somme non remboursable de cinquante Mille (50,000)  FCFA  à la Recette Municipal de Menji.

- Remise des offres

Chaque offre rédigée en Français ou en Anglais en sept (07) exemplaires dont un (01) original et six (06) copies marquées compté elles, devra parvenir, au Secrétariat Générale de la commune de Menji, au plus tard le 29 Avril 2026 à 10heures, heure locale, dans trois (03) enveloppes internes et distinctes identifiant :

- Enveloppe A : Pièces administratives ;

- Enveloppe B : Offre technique ;

- Enveloppe C : Offre financière.

Ces trois (03) enveloppes seront contenues dans une quatrième qui devra porter impérativement la seule et unique mention suivante :

AVIS D’APEL D’OFFRES NATIONAL OUVERT

No: 03/OJ/FSD/MC/MCTB/ 2026 DU 06/04/2026

The Construction of Two Modern Cocoa Oven in Nyi Forka Menji Municipality, Fontem Sub-Division, Lebialem Division

Financement : PIB 2026

A n'ouvrir qu'en séance de dépouillement"

- Recevabilité des offres

Sous peine de rejet, les pièces du dossier administratif requises doivent être produites en originaux ou en copies certifiées conformes parle service émetteur ou une autorité administrative (Préfet, Sous-préfet,…), conformément aux stipulations du Règlement Particulier de l’Appel d’Offres.

Elles doivent dater de moins de trois (03) mois précédant la date originale de dépôt des offres ou avoir été établies postérieurement à la date de signaturedel’Avisd’Appeld’Offres.

Toute offreincomplète conformément aux prescriptions du Dossier d'Appel d'Offres sera déclarée irrecevable. Notamment l'absence de la caution de soumission délivrée par une banque de premier ordre agréée par le Ministère chargé des Finances.

- Ouverture des plis

L’ouverture des plis se fera en un temps. L'ouverture des pièces administratives et des offres techniques et financières aura lieu le 29 avril 2026 à 11 heures, heure locale parla dans la salle de Conférence au Secrétariat Générale du commune de Menji

Seuls les soumissionnaires peuvent assister à cette séance d'ouverture ou se faire représenter par une personne de leur choix

- Critères d’évaluation

- Critères éliminatoires

Il s'agit notamment:

- Absence de la caution de soumission,

- Fausse déclaration ,pièce falsifiée ou documents absent.

- Absence de l’attestation de Visite du site, signee pas le prestataire

- Le non-respect de la note technique/note technique 70%,

- Absence d’un prix unitaire quantifié,

- Critères essentiels

Les critères relatifs à la qualification des candidats porteront à titre indicatif sur:

| - Présentation générale | Oui / non |
| --- | --- |
| - Note Méthodologique et proposition des solutions relevant ; | oui/non |
| - Références du soumissionnaire expérience dans deux (02) travaux similaire. | oui/non |
| - La disponibilité du matériel et des équipements essentiels ; | oui/non |
| - Expérience du personnel d’encadrement Conducteur des Travaux : au moins technicien supérieur de Génie Civil ou Rural avec au moins trois (03) ans d’expérience ou Ingénieur des travaux de Génie Civil ou rural avec au moins Deux (02) années d’expérience). Chef Chantier : au moins technicien de Génie Civil ou Rural avec au moins trois (03) ans d’expérience | oui/non |
| - Capacité financière, au moins Quinze millions (15, 000,000 FCFA); | oui/non |
| - Délais d’exécution | oui/non |
| - chiffre d’affaire cumule sur les trois dernières années supérieur ou égal à : cinquante million (50.000.000) | Oui/Non |

Le non-respect de trois 70% des critères ci-dessus entraîne l’élimination de l’offre.

- Attribution

Le marché sera attribué au soumissionnaire dont l’offre, qualifiée techniquement, aura été évaluée la moins-disante après vérifications de ses prix et jugée substantiellement conforme au dossier d’Appel d’Offres.

- Durée de validité des offres

Les soumissionnaires restent engagés par leur offre pendant 90 jours à partir de la date limite fixée pour la remise des offres.

- Renseignements complémentaires

Les renseignements complémentaires peuvent être obtenus tous les jours aux heures ouvrables auprès des Service du Commun de Limbe II au bureau du Secrétaire, porte No ……. ; Tel: ………………….

FAIT A MENJI, LE _______________

LA MAIRE DE MENJI

AUTORITÉ CONTRACTANTE

Copies :

- THE DD MINADER

- MINMAP

- MINDEVEL

- PUBLIC WORKS

- CA/ARMP

- President of MCTB

- Notice Board

Document No. 2:

General Regulations

of the Invitation to Tender

Table of contents

- General

Article 1: Scope of the tender……………………………………………………….

Article 2: Financing……………………………………………………………………

Article 3: Fraud and corruption……………………………………………………….

Article 4: Candidates admitted to compete…………………………………………

Article 5: Building materials, materials, supplies, equipment and authorised services…

Article 6: Qualification of the bidder…………………………………………………

Article 7: Visit of site of works………………………………………………………

- Tender File……………………………………………………………………………

Article 8: Content of Tender File……………………………………………………….

Article 9: Clarifications on Tender File and complaints …………………………

Article 10: Modification of the Tender File…………………………………………

- Preparation of Bids

Article 11: Tender fees………………………………………………………………

Article 12: Language of bid…………………………………………………………

Article 13: Constituent documents of the bid………………………………………

Article 14: Amount of bid……………………………………………………………

Article 15: Currency of bid and payment…………………………………………..

Article 16: Validity of bids……………………………………………………………

Article 17: Bid bond…………………………………………………………………..

Article 18: Varying proposals by bidders……………………………………………

Article 19: Preparatory meeting to the establishment of bids…………………….

Article 20: Form and signature of bids………………………………………………

- Submission of bids…………………………………………………………………

Article 21: Sealing and marking of bids…………………………………………….

Article 22: Date and time-limit for submission of bids…………………………….

Article 23: Out of time-limit bids…………………………………………………….

Article 24: Modification, substitution and withdrawal of bids…………………….

- Opening and evaluation of bids …………………………………………………

Article 25: Opening of bids………………………………………………………….

Article 26: Confidential nature of the procedure……………………………………

Article 27: Clarifications on the bid and contact with Contracting Authority…….

Article 28: Determination of their compliance…………………………………….

Article 29: Qualification of the bidder……………………………………………….

Article 30: Correction of errors……………………………………………………….

Article 31: Conversion into a single currency………………………………………

Article 32: Evaluation of financial bids……………………………………………

Article 33: National preference………………………………………………………

- Award of the contract……………………………………………………………….

Article 34: Award………………………………………………………………………

Article 35: Right of the Contracting Authority to declare an invitation to tender unsuccessful or to cancel a procedure……………………………….

Article 36: Notification of the award of the contract………………………………

Article 37: Signature of the contract…………………………………………………

Article 38: Final bond………………………………………………………………….

GENERAL RULES OF THE INVITATION TO TENDER

- General

Article 1: Scope of the tender

  - The Contracting Authority as defined in the Special Regulations of the Tender File hereby launches an invitation to tender for the rehabilitation/construction and/or completion of the works described in the Tender File and briefly described in the Special Regulations.

The name, identification number and number of lots which form the subject of the invitation to tender feature in the Special Regulations of the Open National Invitation to Tender .

- The bidder retained or the preferred bidder must complete the works within the time- limit indicated in the Special Regulations and which time-limit runs from the date of notification of the Administrative Order or that indicated in the said Administrative Order.

  - In this Open National Invitation to Tender, the term “day” means a calendar day.

Article 2: Financing

The source of financing of the works forming the subject of this invitation to tender shall be specified in the Special Regulations.

| LOCATIONS | AMOUNTS |
| --- | --- |
| The Construction of Two Modern Cocoa Oven in Nyi Forka Menji Municipality, Fontem Sub-Division, Lebialem Division | 11,000,000 CFA Francs |
| BUDGET LINE (IMPUTATION): 50 27 291 1 32000005 0411464211 RECORD (Expenditure Authorization) NUMBER: JB03849 |  |

Article 3: Fraud and corruption

- The Contracting Authority requires of bidders and contractors the strict respect of rules of professional ethics during the award and execution of public contracts. By virtue of this principle:

- The following definitions shall be admitted:

- Shall be guilty of “corruption” whoever offers, gives, requests or accepts any advantage in view of influencing the action of a public official during the award or execution of a contract;

- Is involved in “fraudulent manoeuvres” whoever deforms or distorts facts to influence the award or execution of a contract.

- “Collusive practices” shall mean any form of agreement between two or among several bidders (whether the Contracting Authority is aware or not) aimed at artificially maintaining the prices of bids at levels not corresponding to those resulting from competition.

- “Coercive practices” shall mean any form of harm against persons or their property or threats against them to influence their action during the award or execution of a contract.

- Any proposed award shall be rejected if it is proved that the proposed preferred bidder is directly or through an intermediary, guilty of corruption or is involved in fraudulent manoeuvres, collusive or coercive practices for the award of this contract.

Article 4: Candidates allowed to compete

Generally, the invitation to tender is addressed to all entrepreneurs, subject to the following provisions:

- a bidder (including all members of a group of enterprises and all sub-contractors to the bidder) must be from an eligible country, in accordance with the funding agreement.

- a bidder (including all members of a group of enterprises and all sub-contractors to the bidder) must not be in a situation of conflict of interest, subject to disqualification. A bidder shall be judged to be in a situation of conflict of interest if he:

- is or was associated in the past with an enterprise (or a subsidiary of this enterprise) which provided consultancy services for the conception, preparation of specifications and other documents used within the scope of contracts awarded for this invitation to tender; or

- presents more than one bid within the context of invitation to tender, except authorised variants according to article 17, where need be; meanwhile, this does not prevent the participation of sub-contractors in more than one bid.

- The Contracting Authority or Project Owner has financial interests in the capital in a way as to compromise the transparency of the procedures of award of public contracts.

(c) The bidder must not have been excluded from bidding for public contracts.

(d)  A Cameroonian public enterprise may participate in the consultation if it can demonstrate that it is (i) legally and financially autonomous, (ii) managed according to commercial laws and (iii) not under the direct supervisory authority of the Contracting Authority or Project Owner.

Article 5: Building materials, materials, supplies, equipment and authorised services

5.1 Building materials, the contractor’s materials, supplies, equipment and services forming the subject of this contract must originate from countries meeting the criteria of origin defined in the Special Regulations of the invitation to tender and all expenditure done within the context of the contract shall be limited to the said building materials, materials, supplies, equipment and services.

5.2  Within the meaning of this 5.1 above, the term “originate” shall designate the place where the goods are extracted, cultivated, produced, manufactured  and from where the services originate.

Article 6: Qualification of bidder

6.1  As an integral part of their bid, bidders must:

- submit a power of attorney making the signatory of the bid bound by the bid; and

(b)  provide all information (complete or update information included in their request for pre-qualification which may have changed in the case where the candidates took part in pre-qualification) requested of bidders in the Special Regulations of the invitation to tender, in order to establish their qualification to execute the contract.

Where necessary, bidders should provide information relating to the following points:

(i)  the production of certified balance sheets and recent turnovers;

(ii)  access to a line of credit or availability of other financial resources;

(iii) orders acquired and contracts awarded;

(iv)  pending litigations; and

(v)  availability of indispensable equipment.

6.2   Bids presented by two or more associated undertakings (joint-contracting) must satisfy the following conditions:

- The bid must include all the information listed in article 6(1) above. The Special Regulations must indicate the information to be furnished by the group and that to be furnished by each member of the group;

- The bid and the contract must be signed in a way that is binding on all members of the group;

- The nature of the group (joint or several) must be specified  in the Special Regulations and justified with the production of a joint venture agreement in due form;

- The member of the group designated as the representative will represent all the undertakings vis à vis the Project Owner and Contracting Authority with regard to the execution of the Contract;

- In case of joint co-contracting, the co-contractors shall share the sums which are paid by the Project Owner into a single account. On the other hand, each undertaking is paid into its own account by the Project Owner where it is joint co-contracting.

6.3 Bidders must equally present sufficiently detailed proposals to demonstrate that they comply with the technical specifications and execution time-limits set in the Special Regulations of the invitation to tender.

6.4 Bidders requesting to benefit from the margin of preference must furnish all the necessary information to prove that they satisfy the eligibility criteria set in article 33 of the General Regulations of the invitation to tender.

Article 7: Visit of works site

7.1 The bidder is advised to visit and inspect the site and its environs and obtain by himself and under his own responsibility, all the information which may be necessary for the preparation of the bid and the execution of the works. The related cost of the visit of the site shall be borne by the bidder.

7.2 The Project Owner shall authorise the bidder and his employees or agents to enter the premises and the land for the said visit but only on the express condition that the bidder, his employees and agents free the Project Owner, his employees and agents of any responsibility that may ensue and indemnify them if necessary and that they shall remain responsible for any deadly or corporal accident, loss or material damages, costs and fees incurred from this visit.

7.3 The Project Owner may organise a visit of the site of the works during the preparatory meeting to establishing the bids mentioned in article 19 of the General Regulations of the invitation to tender.

B.  Tender File

Article 8: Content of  Tender File

8.1 The Tender File describes the works forming the subject of the contract, sets the consultation procedure of contractors and specifies the terms of the contract.  Besides the addendum (addenda) published in accordance with article 10 of the General Regulations of the invitation to tender, it includes the following documents:

Document No. 1. The General Regulations of the invitation to tender;

Document No. 2. The Special Regulations of the invitation to tender;

Document No. 3. The Special Administrative Conditions;

Document No. 4. The Special Technical Conditions;

Document No. 5 . The schedule of unit prices;

Document No. 6. The bill of quantities and estimates;

Document No. 7. The sub details of unit prices;

Document No. 8. Model documents of the contract:

  - The execution schedule;

  - Model of forms presenting the equipment, personnel and references;

  - Model bidding letter;

  - Model bid bond;

  - Model final bond;

  - Model of bond of start-off advance;

  - Model of guarantee in replacement of the retention fund;

  - Model contract;

Document No. 11. Models to be used by bidders;

  - Model contract;

Document No. 12. Justifications of preliminary studies; to be filled by the Project Owner or Delegated Project Owner;

Document No. 13. List of first grade banking establishments or financial institutions approved by the Minister in charge of Finance authorised to issue bonds for public contracts to be inserted by the Contracting Authority.

8.2 The bidder must examine all the regulations, forms, conditions and specifications contained in the Tender File. It is up to him to furnish all the information requested and prepare a bid in compliance with all aspects of the said file.

Article 9: Clarifications on the Tender File and complaints

9.1 Any bidder who wants to obtain clarifications on the Tender File may request them from the Contracting Authority in writing or by electronic mail (fax or e-mail) at the Contracting Authority’s address indicated in the Special Regulations of the invitation to tender and send a copy to the Project Owner. The Contracting Authority replies in writing to any request for clarification received at least fourteen (14) days prior to the deadline for the submission ofbids.

A copy of the Contracting Authority’s response, indicating the question posed but not mentioning the author, is addressed to all bidders who bought the Tender File.

9.2 Between the publication of the tender notice including the pre-qualification phase of candidates and the opening of bids, any bidder who feels aggrieved in the public contracts award procedure may lodge a complaint to the Minister in charge of Public Contracts.

9.3 A copy of the complaint should be addressed to the Contracting Authority and to the body in charge of the regulation of public contracts and the chairperson of the Tenders Board.

9.4The Contracting Authority has five (5) days to react. A copy of the reaction shall be forwarded to MINMAP and the body in charge of the regulation of public contracts.

Article 10:  Amendment of Tender File

10.1The Contracting Authority may at any moment, prior to the deadline for the submission of  bids and for any reason, be it at his initiative or in reply to a request for clarification formulated by a bidder, amend the Tender File by publishing an addendum.

10.2 Any published addendum shall be an integral part of the Tender File, in accordance with article 8.1 of the General Regulations of the invitation to tender and must be communicated in writing or made known by a traceable means to all bidders who bought the Tender File.

  - In order to give bidders sufficient time to take account of the addendum in the preparation of their bids, the Contracting Authority may postpone as is necessary, the deadline for the submission of bids, in accordance with provisions of article 22 of the General Regulations of the invitation to tender.

C. Preparation of bids

Article 11: Tender costs

The candidate shall bear the costs related to the preparation and presentation of his bid and the Contracting Authority and the Project Owner shall in no case be responsible for these costs nor pay for them whatever the evolution or outcome of the invitation to tender procedure.

Article 12: Language of bid

The bid as well as any correspondence and any document exchanged between the bidder and the Contracting Authority shall be written in English or French. Complementary documents and the forms provided by the bidder may be written in another language on condition that a precise translation into either English or French of the passages concerning the bid is included; in which case for reasons of interpretation, the translation shall be considered to be authentic.

Article 13: Constituent documents of the bid

13.1 The bid presented by the bidder shall include the documents detailed in the Special Regulations of the invitation to tender, duly filled and put together in three volumes:

- Volume 1:  Administrative file

It includes:

- all documents attesting that the bidder:

- has subscribed to all declarations provided for by the laws and regulations in force;

- paid all taxes, duties, contributions, fees or deductions of whatever nature;

- is not winding up or bankrupt;

- is not the subject of an exclusion order or forfeiture provided for by the law in force;

ii)  The bid bond established in accordance with the provisions of article 17 of the General Regulations of the invitation to tender;

iii) the written confirmation empowering the signatory of the bid to commit the bidder, in accordance with the provisions of article 6(1) the General Regulations of invitation to tender.

- Volume 2: Technical bid

b.1 Information on qualifications

The Special Regulations list the documents to be furnished by bidders to justify the qualification criteria mentioned in article 6(1) of the Special Regulations of the invitation to tender.

b.2 Methodology

The Special Conditions of the invitation to tender specifies the constituent elements of the technical bid of the bidders especially: a methodological statement on an analysis of the works and specifying the organisation and programme which the bidder intends to put in place or use to execute the works (installations, schedule, Quality Assurance Plan (QAP), sub-contracting, attestation of visit of the site, where necessary, etc).

b.3 Proof of acceptance of conditions of the contract

The bidder shall submit duly initialled copies of the administrative and technical documents relating to the contract, namely:

- The Special Administrative Conditions (SAC);

- The Special Technical Conditions (STC).

- Volume 3: Financial bid

The Special Regulations specify the elements that will help in justifying the cost of the works, namely:

- The signed and dated original bid prepared according to the attached model, stamped at the prevailing rate;

- The  duly filled Unit Price Schedule;

- The duly filled detailed estimates;

- The sub-details of prices and/or breakdown of all-in prices;

- The projected schedule of payments, where need be.

In this regard, the bidders will use the documents and models provided in the Tender File, subject to the provisions of article 17(2) of the General Regulations of the invitation to tender concerning the other possible forms of guarantees.

13.2    If in accordance with the provisions of the Special Regulations of the invitation to tender, the bidders present bids for several lots of the same invitation to tender, they could indicate rebates offered in case of award of more than one lot.

Article 14:  Bid price

14.1      Except otherwise stated in the Open National Invitation to Tender , the amount of the contract shall cover all the works described in article 1.1 of the General Regulations of the invitation to tender, on the basis of the price schedule and the detailed bill of quantities and estimates presented by the bidder .

14.2   The bidder shall fill the unit prices and totals of all items on the schedule and bill of quantities and estimates.

14.3   Subject to contrary provisions provided for in the Special Regulations and in the Special Administrative Conditions, all dues, taxes and fees payable by the bidder on grounds of the contract or on any other ground, thirty (30) days prior to the submission of the bids, shall be included in the prices and in the total amount of the bid presented by the bidder.

14.4 If a price revision/updating clause is provided for in the contract, the date of establishment of the initial price, as well as the price revision/updating conditions for the said price must be specified. This is with the understanding that any contract of duration less than one (1) year shall not be subject to price revision.

14.5 All unit prices must be justified by sub-details established in accordance with the structure proposed in document 8 of the Tender File.

Article 15: Currency of bid and payment

15.1 In case of international invitations to tender, the currencies of the bid shall follow the provisions of either Option A or Option B below, the applicable option being that retained in the Special Regulations of the invitation to tender.

15.2 Option A: The amount of the bid shall be entirely made in the national currency.

The amount of the bid, unit prices of the price schedule and the prices of the bill of quantities and 	 estimates are completely made in CFA francs in the following manner:

a) Prices shall be entirely drawn in the national currency. The bidder who intends to commit expenditures in other currencies for the execution of the works shall indicate in the annex to the bid the percentage(s) of the amount of the bid necessary to cover the needs in foreign currencies, without exceeding the maximum of the three currencies of member countries of the funding institution of the contract.

b) The exchange rates used by the bidder to convert his bid into the national currency shall be specified by the bidder in an annex to the bid in compliance with the specifications of the Special Regulations. These rates shall be applied for any payment within the framework of the contract so that the retained bidder does not bear any change in the exchange rate.

15.3 Option B: The amount of the bid shall be directly made in the national and foreign currency at the rates fixed in the Special Regulations.

The bidder shall draw the unit prices of the price schedule and the prices of the bill of quantities and estimates in the following manner:

- The prices of inputs necessary for the works which the bidder intends to procure in the Contracting Authority’s country shall be in currency of the Contracting Authority’s country specified in the Special Regulations and called “national currency”;

- The prices of inputs necessary for works which bidder intends to procure out of the Contracting Authority’s country shall be in the currency of the country of origin of the bidder or of the currency of an eligible member country widely used in international trade.

15.4 The Contracting Authority may request the bidders to explain the needs in national and foreign currencies and to justify that the amounts included in the unit and total prices and indicated in annex to the bids are reasonable; to this end, a detailed statement of their needs in foreign currencies shall be furnished by the bidder.

15.5 During the execution of the works, most of the foreign currency to be paid as part of contract may be revised by National invitation to tender between the Contracting Authority and the entrepreneur in a way as take account of any modification in the foreign currency needs within the context of the contract.

Article 16: Validity of bids

16.1 Bids must remain valid during the period stated in the Special Regulations from the date of submission of the bids fixed by the Contracting Authority, in application of article 22 of the Special Regulations. A bid valid for a shorter period shall be rejected by the Contracting Authority or Delegated Contracting Authority as not being in compliance.

16.2 Under exceptional circumstances, the Contracting Authority may seek the approval of bidders to extend the validity time-limit.  The request and the responses that will be given shall be in writing (or by fax). The validity of the bid bond provided for in article 17 of the General Regulations shall equally be extended for a corresponding duration. A bidder may refuse to extend the validity of his bid without losing his bid bond. A bidder who consents to an extension shall not be asked to modify his bid or shall he be authorised to do so.

16.3 Where the contract does not include a price revision clause and that the period of validity of bids is extended by more than sixty (60) days, the amounts payable to the bidder retained shall be updated by application of the related formula featuring in the request for extension that the Contracting Authority addressed to bidders.

The updating period shall run from the date of overrun of sixty (60) days to the date of notification of the contract or the Administrative Order for start of execution of works by the retained bidder, as specified in the Special Administrative Conditions. The effect of updating shall not be taken into account for purposes of evaluation of bids.

Article 17: Bid bond

17.1   In application of article 13 of the General Regulations, the bidder shall furnish a bid bond of the amount specified in the Special Regulations and which bid bond shall be a full part of his bid.

17.2 The bid bond must conform to the model presented in the Tender File; other models may be authorised subject to the prior approval of the Contracting Authority. The bid bond will remain valid for thirty (30) days beyond the original date set for the validity of bids or any other validity time-limit  requested by the Contracting Authority and accepted by the bidder, in accordance with the provisions of article 16 (2) of the General Regulations.

17.3   Any bid without an acceptable bid bond shall be rejected by the Tenders Board as not in conformity.  The bid bond of associated enterprises must be established in the name of the group submitting the bid and mention each member of the associated grouping.

17.4    The bid bonds of bidders who are not retained shall be returned within fifteen (15) days after publication of the award result.

17.5   The bid bond of the successful bidder shall be released as soon as the latter would have signed the contract and furnished the required final bond.

17.6    The bid bond may be seized:

- if the bidder withdraws his bid during the period of validity;

(b)  if the retained bidder:

i)  fails in his obligation to register the contract in application of  article 38 of the General Regulations;

- fails in his obligation to furnish the required final bond in application of article 38 of the General Regulations;

- refuses to receive notification of the Administrative Order to commence execution.

Article 18: Varying proposals of bidders

18.1 Where the works can be executed within variable deadlines, the Special Regulations shall specify these deadlines and shall indicate the method retained for the evaluation of the completion deadline proposed by the bidder within the specified deadlines. Bids that propose deadlines beyond those specified shall be considered as not being in conformity.

18.2 Except in the case mentioned in article 18(3) below, bidders wishing to offer technical variants must first assess the basic solution of the Contracting Authority as described in the Tender File and furnish in addition all the information which the Contracting Authority needs for a complete evaluation of the proposed variant, including the plans, calculations, technical specifications, sub-details of prices and proposed construction methods and all other useful information. If necessary, the Contracting Authority will examine only the technical variants of the bidder whose bid is in compliance with the basic solution has been evaluated as the lowest bid.

18.3 When according to the Special Regulations the bidders are authorised to directly submit the technical variants for certain parts of the works, these parts of the works must be described in the technical specifications. Such variants shall be evaluated on their own merit in accordance with the provisions of article 31(2) (g) of the General Regulations.

Article 19: Preparatory meeting to the establishment of bids

19.1   Except otherwise stipulated in the Special Regulations, a bidder may be invited to take part in a preparatory meeting which will hold at the date and place indicated in the Special Regulations.

19.2 The subject of the preparatory meeting shall be to furnish clarifications and answer any questions which may be raised at this stage.

19.3    As much as possible, the bidder is requested to submit any question in a way as to reach the Contracting Authority at least one week before the meeting The Contracting Authority may not reply to questions received too late. In this case, the questions and answers shall be transmitted according to the methods set in article 19(4) below.

19.4    The minutes of the meeting, including the text of the questions asked and the replies given, including questions prepared after the meeting, shall be forwarded immediately to everyone who bought the Open National Invitation to Tender. Any modification of documents of the Tender File listed in article 8 of the General Regulations which may prove to be necessary at the end of the preparatory meeting shall be done by the Contracting Authority by publishing an addendum in accordance with the provisions of article 10 of the General Regulations and not through the minutes of the preparatory meeting.

19.5 The fact that a bidder does not attend a preparatory meeting for the establishment of bids shall not be a reason for disqualification.

Article 20: Form and signature of bid

20.1 The bidder shall prepare an original of the constituent documents described in article 13 of the General Regulations in a volume clearly indicated “ORIGINAL”. In addition, the bidder shall submit the number required in the General Regulations, bearing “COPY”. In case of discrepancy, the original shall be considered as authentic.

20.2  The original and copies of the bid must be typed or written in indelible ink (photocopies shall be accepted in the case of copies) and shall be signed by the person(s) duly empowered to sign on behalf of the bidder, in accordance with article 6(1a) or 6(2c) of the General Regulations, as the case may be. All the pages of the bid containing alterations or changes must be initialled by the signatory (ies) of the bid.

20.3 The bid shall be bear no modification, suppression or alteration unless such corrections are initialled by the signatory(ies) of the bid.

D.  SUBMISSION OF BIDS

Article 21:  Sealing and marking of bids

21.1 The bidder shall seal the original and each copy of the bid in separate envelopes (internal envelopes) by marking on these envelopes “ORIGINAL” and “COPY”, as the case may be. The envelopes shall then be placed in another envelope which will equally be sealed but which will not give any indication regarding the identity of the bidder.

21.2 The external and internal envelopes:

a) Should be addressed to the Project Owner at the address indicated in the Special Regulations;

b) Should bear the name and identification number of the project as indicated in the Special Regulations and bear the inscription “TO BE OPENED ONLY DURING THE BID-OPENING SESSION” as specified in the Special Regulations.

21.3 The internal envelopes should equally carry the name and address of the bidder in a way as to enable the Project Owner return the sealed bid if it is late in accordance with article 23and 24 of the General Regulations.

21.4 If the external envelope is not sealed and marked as indicated in paragraphs 21(1) and 21(2) above, the Project Owner shall not be responsible if the bid is misplaced or opened prematurely.

Article 22: Date and time-limit for submission of bids

22.1 The bids must be received by the Project Owner at the address specified in article 21(2) of the Special Regulations not later than the date and time stated in the Special Regulations.

22.2 The Project Owner may, at his discretion, postpone the deadline set for the submission of the bids by publishing an addendum in accordance with the provisions of article 10 of the General Regulations.  In this case, all the rights and obligations of the Contracting Authority and bidders previously governed by the initial date will henceforth be governed by the new date.

Article 23: Late bids

Any bid received by the Project Owner beyond the deadline for the submission of bids in accordance with article 22 of the General Regulations shall be declared late and consequently rejected.

Article 24: Modification, substitution and withdrawal of bids

24.1 A bidder may modify or withdraw his bid after submitting it, on condition that the written notification of the modification or withdrawal is received by the Project Owner prior to the end of the time-limit prescribed for the submission of the bids. The said notification must be signed by an authorised representative in application of article 20(2) of the General Regulations. The modification or the corresponding replacement bid must be attached to the written notification. As the case may be, the envelopes must bear the inscription “WITHDRAWAL”, and “REPLACEMENT BID” or “MODIFICATION”.

24.2 Notification of modification, replacement or withdrawal of the bid by the bidder should be prepared, sealed, marked and forwarded in accordance with the provisions of article 21 of the General Regulations. Withdrawal may equally be notified by telex but should in this case be confirmed by a duly signed written notification whose date, post mark being authentic, shall not be posterior to the time-limit set for the submission of bids.

24.3 In application of article 24(1),bids being requested to be withdrawn by bidders shall be returned to them unopened.

24.4 No bid may be withdrawn during the interval between the submission of bids and the expiry of the validity of bids specified by the model tender. The withdrawal of a bid by a bidder during this interval may lead to the confiscation of the bid bond in accordance with the provisions of article 17(6) of the General Regulations.

E.  Opening of envelopes and evaluation of bids

Article 25: Opening of envelopes and petitions

25.1 The competent Tenders Board shall open the envelopes in single or double phases and in the presence of the representatives of bidders who wish to attend at the date, time and address specified in the Special Regulations. Representatives of bidders shall sign a register attesting to their presence.

25.2 Firstly, envelopes marked “withdrawal” shall be opened and the contents announced to the hearing of everyone, while the envelope containing the corresponding bid shall be returned to the bidder unopened. Withdrawal shall be allowed only if the corresponding notification contains a valid empowerment of the signatory to request this withdrawal and if this notification is read to the hearing of everyone. Then the envelopes marked “Replacement bid” are opened and announced to the hearing of everyone and the new corresponding bid substituted for the preceding one which will be sent to the bidder concerned unopened. The replacement of the bid shall only be allowed if the corresponding notification contains a valid empowerment of the signatory requesting the replacement and read to the hearing of everyone. Lastly, the envelopes marked “modification” shall be opened and their contents read to the hearing of everyone with the corresponding bid. The modification of the bid shall only be allowed if the corresponding notification contains a valid empowerment of the signatory requesting the modification and read to the hearing of everyone. Only bids which were opened and announced to the hearing of everyone during the opening of bids shall then be evaluated. N/A

25.3 All envelopes shall be opened successively and the name of the bidder announced aloud as well as the possible modification mentioned, the price offered, including any rebates [in case of opening of financial bids] and any variant, where necessary, the existence of a guarantee of the bid if it is required and any other details which the Contracting Authority deems useful to be mentioned. Only rebates and variants of bids announced to the hearing of everyone during the opening of bids shall be submitted for evaluation.

25.4 Bids (and modifications received in accordance with the provisions of article 24 of the General Regulations) which were not opened and read to the hearing of everyone during the bid-opening session for whatever reason, shall not be submitted for evaluation.

25.5 Bid-opening minutes are recorded on the spot mentioning the admissibility of bids, their administrative regularity, prices, rebates and time-limits as well as the composition of the Evaluation sub-committee. A copy of the said minutes to which is attached the attendance sheet is handed over to all the participants at the end of the session.

25.6 At the end of each bid-opening session, the chairperson of the Tenders Board immediately hands over to the focal point designated by the body in charge of regulation of public contract an initialled copy of the bids presented by bidders.

25.7 In case of petition as provided for by the Public Contracts Code, it should be addressed to the Minister Delegate in charge of Public Contracts with a copies to  the body in charge of the regulation of public contracts, the head of structure to which is attached the Tenders Board concerned.

It must reach within a maximum deadline of three (3) working days after the opening of bids in the form of a letter to which is obligatorily attached a sheet of the petition form duly signed by the petitioner and possibly by the chairperson of the Tenders Board.

The Independent Observer attaches to his report the sheet that was handed to him, including any related commentaries or observations.

Article 26: Confidential nature of the procedure

26.1 No information relating to the examination, clarification, evaluation and comparison of bids and verification of the qualification of the bidders and the recommendation for the award shall be given to bidders or to any person not concerned with the said procedure as long as the preferred bidder has not been made public, subject to the disqualification of the bid of the bidder and suspension of the authors from all activities in the domain of public contracts.

26.2 Any attempt by a bidder to influence the Evaluation committee of bids or the Project Owner in its award decision may lead to the rejection of his bid.

26.3 Notwithstanding the provisions of paragraph 26.2 above, between the opening of bids and the award of the contract, if a bidder wishes to enter into contact with the Contracting Authority for reasons having to with his bid may do so in writing.

Article 27: Clarifications on the bids and contact with the Contracting Authority

27.1 To ease the examination, evaluation and comparison of bids, the Tenders Board may, if it so desires, request any bidder to give clarifications on his bid. This request for clarification and the response thereto are formulated in writing but no change on the amount or content of the bid is sought, offered or authorised, except it is necessary to confirm the correction of calculation errors discovered by the Evaluation Sub-committee during the evaluation in accordance with the provisions of article 30 of the General Regulations.

27.2 Subject to the provisions of paragraph 1 above, bidders shall not contact members of the Tenders Board and the Evaluation Sub-committee for questions related to their bids, between the opening of envelopes and the award of the contract.

Article 28: Determination of compliance of bids

28.1 The Evaluation sub-committee shall carry out a detailed examination of bids to determine if they are complete, if the required guarantees are furnished, if the documents were correctly signed and if generally the bids are in proper order.

28.2 The Evaluation sub-committee shall determine if the bid is essentially in compliance with the conditions fixed in the Tender File based on the content without recourse to external elements of proof.

28.3A bid that complies with the Tender File shall essentially be a bid that respects all the terms, conditions and specifications of the Tender File, without substantial divergence or reservation.  A substantial divergence or reservation is that:

- which substantially limits the scope, quality or realisation of the works;

- which substantially limits, contrary to the Tender File, the rights of the Contracting Authority or his obligations in relation to the contract;

- whose correction would unjustly affect the competitiveness of the other bidders who presented bids that essentially complied with the Tender File.

28.4Ifabidis essentially not in compliance, it shall be rejected by the competent Tenders Boardand shall not subsequently be rendered in compliance.

28.5 The Contracting Authority reserves the right to accept or reject any modification, divergence or reservation. Modifications, divergences, variants and other factors which are beyond the requirements of the Tender File shall not be considered during the evaluation of bids.

Article 29: Qualification of the bidder

The Evaluation sub-committee shall ensure that the successful bidder retained for having submitted a bid substantially in compliance with the provisions of the Tender File, fulfils the qualification criteria stipulated in article 6 of the Special Regulations. It is essential to avoid any arbitrariness in determining qualification.

Article 30: Correction of errors

30.1 The Evaluation sub-committee shall verify bids considered essentially in compliance with the Tender File to correct the possible calculation errors. The Evaluation sub-committee shall correct the errors in the following manner:

- where there is an incoherence between the unit price and the total obtained by multiplying the unit price by the quantity, the unit price being authentic, the total price shall be corrected, unless the Evaluation sub-committee judges that it is a gross error of decimal point in the unit price in which case the total price as presented shall be authentic and the unit price corrected.

- if the total obtained by addition or subtraction of the totals is not exact, the sub totals shall be considered authentic and the total corrected.

- where there is a difference between the price indicated in letters and in figures, the amount in letters shall be considered authentic, unless the amount is linked to an arithmetical error confirmed by the sub-detail of the said price, in which case the amount in figures shall prevail subject to paragraphs (a) and (b) above.

30.2 The amount featuring in the bid shall be corrected by the Evaluation sub-committee, in accordance with the error correction procedure above and with confirmation by the bidder, the said amount shall be deemed to commit him.

30.3 If the bidder who presented the bid evaluated as the lowest refuses the correction thus carried out, his bid shall be rejected and the bid bond may be seized.

Article 31: Conversion into a single currency

31.1 To facilitate the evaluation and comparison of bids, the Evaluation sub-committee shall convert the prices of bids expressed in various currencies into those in which the bid is payable in CFA francs.

31.2 The conversion shall be done using the selling rate fixed by the Bank of Central African States (BEAC) under the conditions defined by the Special Regulations.

Article 32: Evaluation and comparison of financial bids

32.1   Only bids considered as being in compliance, as per the provisions of article 28 of the General Regulations, shall be evaluated and compared by the Evaluation sub-committee.

32.2 By evaluating the bids, the Evaluation Sub-committee shall determine for each bid the evaluated amount of the bid by rectifying the amount as follows:

- By correcting any possible error in accordance with the provisions of article 30.2 of the General Regulations;

- By excluding projected sums and where necessary provisions for unforeseen occurrences featuring in the bill of quantities and estimates but by adding the amount of works done under State supervision where they are costed in a competitive manner as specified in the Special Regulations.

- By converting into a single currency the amount resulting from the rectifications (a) and (b) above, in accordance with the provisions of article 31(2) of the General Regulations;

- By appropriately adjusting any other modification, divergence or quantifiable reservation on technical or financial basis.

- By taking into consideration the various execution time-limits proposed by the bidders, if they are authorised by the Special Regulations;

- If need be, in accordance with the provisions of article 13(2) of the General Regulations and the Special Regulations by applying the rebates offered by the bidder for the award of more than one lot, if this invitation to tender is launched simultaneously for several lots.

- If need be, in accordance with the provisions of article 18(3) of the Special Regulations and the Technical Specifications, the proposed technical variants, if they are permitted, shall be evaluated on their own merit and independently of the fact that the bidder offered or not a price for the technical solution specified by the Contracting Authority in the Special Regulations.

32.3 The estimated effect of price revision formulae featuring in the GAC and SAC applied during the period of execution of the contract shall not be considered during the evaluation of bids.

32.4 If the bid judged the lowest bid is considered abnormally low or strongly unbalanced in relation to the estimates of the Project Owner for the works to be executed in this contract, the Tenders Board may, from the sub-details of prices furnished by the bidder for any element or all the elements of the bill of quantities and estimates, verify if these prices are compatible with the construction methods and proposed calendar. In the case where the justifications presented by the bidder are not satisfactory, the Contracting Authority may reject the bid after the technical opinion of the Public Contracts Regulatory Agency.

Article 33: Preference granted national bidders

National contractors shall benefit from a margin of national preference during the evaluation of bids as provided for in the Public Contracts Code.

Article 34: Award

34.1     The Contracting Authority shall award the contract to the bidder whose bid was judged essentially in compliance with the Tender File and who has the required technical and financial capacities to execute the contract satisfactorily and whose bid was evaluated as the lowest by including, where necessary, proposed rebates

34.2     If, according to article 13(2) of the General Regulations, the invitation to tender comprises several lots, the lowest bid shall be determined by evaluating this contract with other lots to be awarded concurrently, by taking into account the rebates offered by the bidders in the case of more than one lot.

34.3       Any award of contract shall be made to the bidder fulfilling the technical and financial capacities required resulting from the evaluation criteria and presenting the bid evaluated as the lowest.

Article 35:  The right by the Contracting Authority to declare an invitation to tender unsuccessful or cancel a procedure

The Contracting Authority reserves the right to cancel a procedure of invitation to tenderafter the authorisation of the Minister Delegate at the Presidency in charge of Public Contracts where the bids have been opened or to declare an invitation to tender unsuccessful after the advice of the competent Tenders Board, without any claims being entertained.

Article 36: Notification of award of the contract

Before the expiry of the validity of the bids set in the Special Regulations, the Contracting Authority shall notify the preferred bidder by telecopy confirmed by registered mail or by any other means that his bid was retained. This letter will indicate the amount the Project Owner will pay the contractor to execute the works and the execution time-limit.

Article 37: Publication of results of award and petitions

37.1 The Contracting Authority shall communicate to any bidder or administration concerned, upon request addressed to it within a maximum deadline of five (5) days after publication of the award results, the Independent Observer’s report as well as the minutes of the award session of the related contract to which shall be attached the evaluation report of the bids.

37.2 The Contracting Authority is bound to communicate the reasons for the rejection of bids of the bidders concerned who so request.

37.3 After publication of the award results, bids that are not withdrawn within fifteen (15) days shall be destroyed, without any claims for compensation being entertained. Only the copy destined for the body in charge of regulation shall be kept.

37.4 In case of petition, it should be addressed to the Public Contracts Authority, with copies to the body in charge of the regulation of public contracts, the Contracting Authority and the chairperson of the Tenders Board concerned.

It must take place within a maximum deadline of five (5) working days after the publication of the results.

Article 38: Signing of the contract

The contract must be notified to the successful bidder within five (5) days of its date of signature.

Article 39:  Final Bond

39.1    Within twenty (20) days of the notification by the Contracting Authority, the contractor shall furnish the Project Owner with a final bond, to guarantee the complete execution of the works.

39.2    The bond whose rate varies between 2 and 5 percent of the amount of the contract inclusive of all taxes, may be replaced by a guarantee from a banking establishment approved according to the instruments in force with the Project Owner  as beneficiary or by a joint or several guarantee.

39.3   Small and medium-sized enterprises (SME) constituted of national capital and managed by nationals may, in lieu of the guarantee, provide a statutory lien or a bond issued by a banking establishment or first rate financial institution approved in accordance with the instruments in force.

39.4     Failure to produce the final bond within the prescribed time limit shall likely cause the termination of the contract under the terms laid down in the General Administrative Conditions.

DOCUMENT No. 3:

SPECIAL REGULATIONS OF THE OPEN NATIONAL INVITATION TO TENDER

Special regulations of the Open National Invitation to Tender

| References of the General regulations | General |
| --- | --- |
| 1.1 | Definition of works: The construction of a modern cocoa oven in Nyi Forka Menji Municipality. in Menji municipality. Name and address of the Contracting Authority: THE Lord Mayor MENJI COUNCIL Reference of Invitation to tender: No: 03/OJ/FSD/MC/MCTB/ 2026 of 06/04/2026 |
| 1.2 | Execution deadline: Three (03) months |
| 2.1 | Source of financing: Public Investment Budget 2026 |
| 3.1 | Origin of building materials, equipment, materials, supplies and equipment: Origin of materials, EQUIPMENT AND RELATED SERVICES SHOULD COME FROM THE LOCAL MARKET AND RESPECT THE NORMS APPLICABLE IN CAMEROON. |

6.1 Evaluation criteria

              - Financial situation

Submission of certified financial statements or if that is not required by the regulations of the candidate’s country, other financial statements acceptable to the Contracting Authority for the Three (03) last years demonstrating the current solidity of the financial situation of the candidate (financial situation issued by an approved bank, certified balance sheets, annual turnover).

              - Experience

    - General experience in public works

Experience in similar public works as an entrepreneur during the last Five (05) years

which precede the deadline for the submission of bids.

    - Specific experience in similar works

Having effectively executed satisfactorily and completely for the most part as an entrepreneur or sub-contractor at least Two (02) similar contracts of the projected works during  Five (05) past years with a minimum value of thirty millions (30.000.000). The similarity will be on the physical size, complexity, methods/technologies or other characteristics.

3- Personnel

| No. | Position | Total experience in works (years) | Experience in similar works (years) |
| --- | --- | --- | --- |
| 1 | Construction Manager: (at least Civil or Rural Engineering Senior technician) | 03 | 03 |
| 2 | Foreman: (A Civil or rural Engineering technician) | 03 | 03 |

The candidate must establish that he has the required personnel for the following key positions:

4- Equipment

The candidate must establish that he has the following equipment:

| No. | Type and characteristics of equipment | Minimum number required |
| --- | --- | --- |
| 1 | Site Liaison vehicle (title deeds) | 01 |
| 2 | Tools kit | 01 |
| 3 | Rudimentary earth work tools | Assorted |
| 4 | Pneumatic drills | 0 |
| 5 | Pick up | 2 |

| No. | Eliminatory criteria | Essential criteria |
| --- | --- | --- |
| 1 | Financial situation (for example the financial situation equivalent to at least one third of the estimated amount) | Financial situation (for example presentation of certified financial statements, turnover) |
| 2 | General experience (for example, non-execution of the required number of similar projects during the prescribed period in relation to the complexity of the project to be executed) Specific experience (for example, has not executed a similar project as an entrepreneur or as sub-contractor) | General experience (for example, execution of the required number of similar projects during the prescribed period in relation to the complexity of the project to be executed) Specific experience (for example, execution of the required number of similar projects during the prescribed period) |
| 3 | Personnel (for example, non-respect of the profile of the Project Manager) | Personnel (for example, qualification and experience of key execution personnel). |
| 4 | Equipment (for example, non-presentation of the key equipment in relation to the nature of the project to be executed) | Equipment (for example, minimum quality and quantity required necessary for the execution of the envisaged project) |

| 7.3. | Visit of site of works. |
| --- | --- |
| 12. | Language(s) of bid: English or French |

13.1 The list of documents referred to in article 13 of the General Regulations must be completed, grouped in three volumes respectively inserted in internal envelopes and detailed as follows:

Envelope A- Volume 1: Administrative documents

they will notably include:

- Declaration of intention to tender, stamped (according to the attached model);

- The group agreement, where need be;

- The power of attorney where need be;

- A certificate of non-bankruptcy established by the Court of First Instance dated not more than three (3) months preceding the date of submission of bids;

- An attestation of the bidder’s domiciliary bank issued by a bank approved by the Ministry in charge of finance of Cameroon, except otherwise provided by the provisions of a funding agreement;

- Receipt of purchase of the Tender File;

- The bid bond (according to the attached model) of an amount of Two hundred and twenty thousand (220 000) CFA Francs and a validity of One(1)  month established by a first-rate bank approved by the Ministry in charge of Finance of Cameroon, except otherwise provided by the provisions of a funding agreement;

- An Attestation of Non-exclusion from public contracts delivered by the authority competent for the regulation of public contracts;

- certificate of visit of the site;

- An attestation less than three (3) months old signed by the Director General of the National Social Insurance Fund certifying that the bidder has fulfilled his obligations towards the fund;

- Certify copy of Business Licence of 2026 financial year;

- Certify copy of Business Registration,

- Certify copy of tax payer’s card,

- In case of a group of companies each member of the group must present a complete administrative file, documents e, f, g, I being presented only by the representative of the group.

Envelope B- Volume II: Technical bid

TECHNICAL OFFER. (spiral binding with pages numbered) B.1. - Information on qualification criteria. a) Proof of ownership or hiring possibilities of necessary equipment In conformity with the tender, it shall show clearly the means at the disposal of the enterprise to carry out the job (list of equipment and tools (certified copies of title deeds, receipts, etc). b) Personnel documents: shall contain - List of workers required for the execution of the project - works supervisor: A Civil or Rural Senior Engineering technician with at least 3 years’ experience in the domain of construction or Civil Engineer with two years’ experience in the building construction sector. - Attach for the key personnel, a CV signed and dated, as well as certified copies of highest certificates and letter of availability of the staff) - Foreman: A Civil or Rural Engineering technician or equivalent (BAC F4) with at least 3 years’ experience in the domain of construction or Civil Engineer with two years’ experience in the building construction sector. - Attach for the key personnel, a CV signed and dated, as well as certified copies of highest certificates and letter of availability of the staff) c) Reference in the execution of similar works: - List of similar jobs executed in the last three (03) years, with the costs of the contracts, contacts of the project owners including justification documents. (Certified copies of the contracts first and last pages, good delivery voucher signed by the project owner, and minutes certifying the good execution of these contracts). B.2 - Technical Proposals. Bidders shall study the Technical specifications and establish a suitable methodology and work plan for the execution of the works. It shall show clearly: - methodology of execution, - organization of the enterprise, - Sources of materials; - Work schedule; - Site installation; - Security arrangements; - Environmental considerations; - measures relating to the use of local manpower, - etc. - (Date, signature and stamp of the bidder at the end of each document). B.3 – Proof of acceptance of the contract conditions: Bidders must sign as proof of acceptance of contract conditions the following documents: - Specimen contract – Documents Nos. 4 & 9 (each page should be initialed and last page signed and stamped) - Technical specification (each page should be initialed and the last page signed and stamped).

|  | Envelope C- Volume III: Financial bid c.1 The bid proper, generally prepared according to the attached model, stamped at the prevailing rate and dated; c.2 The duly filled Unit price schedule (Initialled and stamped on each page, signature on last page); c.3 The duly filled detailed estimates (Initialled and stamped on each page, signature on last page); c.4 The sub-details of prices and/or the breakdown of all-in a prices (Initialled and stamped on each page, signature on last page); |  |
| --- | --- | --- |
|  | Price and currency of bid - Prices shall be inclusive of taxes and the currency shall be the national currency - Francs CFA |  |
|  | The prices of the contract are not revisable |  |
| 15.1. and 15.2 | Currency(cies) of bid and indication of exchange rate |  |
|  | Preparation and submission of bids |  |
| 16.1. | Period of validity of bids: The period of validity of bids shall be ninety (90) days from the date of submission of bids |  |
| 17.1. | Bidders shall furnish a bid of two hundred and twenty thousand (220 000) CFA francs, Issued by a Commercial Bank recognized by the Ministry in charge of Finance and recognized by COBAC. |  |
| 18.1. | Bids shall be evaluated on the basis of an execution deadline of works between a minimum and maximum ninety (90) days. The evaluation method features in article 32(2e) of the General Regulations. The execution deadline proposed by the preferred bidder shall become the contractual execution deadline. |  |
| 18.3. | Technical variants on part(s) of works specified below are permitted within the framework of the provisions laid down in the Technical Specifications:N/A |  |
| 19.1. | Venue, date and time of preparatory meeting to the establishment of bids: Not applicable |  |
| 20.1. | Number of copies of the bid which must be filled and sent. The number of copies of the bid shall be seven (07) inclusive of the original. |  |
| 21.2. | Address of the Contracting Authority to be used for the submission of bids: the Secretariat of the Menji council Tender’s Board Number of the invitation to tender:: No: 03/OJ/FSD/ MC/MCTB /2026 OF __/04/2026 |  |
| 22.1. | Date and time-limit for submission of bids: Bids shall be submitted at the Secretariat of the Governor’s office latest on the ____________________ at 09 am local time. |  |
| 25.1 | Venue, date and time of opening of bids Place, date and time of opening of Bids; Bids shall be opened at the Conference hall of the Governor’s office on the ___________at 11 am, local time. |  |
|  | Evaluationand comparison of bids |  |
| 31.2. | Currency retained for the conversion into a single currency: the CFA franc Source of exchange rate: Bank of Central African States |  |
| 32.2.(e) | The execution time-limit will be evaluated as follows: N/A. |  |
| 32.2(g). | The method of evaluation of technical variants shall be following :N/A |  |
| 33.1 | National bidders shall [not] benefit from a margin of preference during evaluation. N/A |  |
|  | Award of the contract |  |
| 34.1 and 34.2 | The contract shall be awarded to the bidder with the least financial offer having qualified administratively and technically. |  |
|  | Final bond |  |
| 39.1 39.2 | The successful bidder must furnish a final bond of two percent (2%) of the contract amount within twenty (20) days of notification of the contract award. |  |

- OPENING OF OFFERS

THE OPENING OF ENVELOPE A (Administrative documents) shall be in public and the conformity of the documents verified. The administrative documents must be complete, valid and authentic. The bid bond must conform to the format submitted. Only bids with documents that meet these requirements shall have their other envelopes evaluated.

THE OPENING OF ENVELOPE B and C (Technical and Financial offers) shall be in public in the same session to determine whether the file is complete with the authenticity of documents checked and whether the documents are signed correctly and presented in conformity to the tender.

EVALUATION AND COMPARISON OF OFFERS

- General Presentation of the offer.

| - Readable ……………………………………………………… - Binding ………………………………………………………… - Arrangement with respect to the Tender ………………….. | Yes / No Yes / No Yes / No |
| --- | --- |

2-   Methodological note

| - Explanation of work to be done ……………………………… - Execution schedule …………………………………………… - Attestation of site visit with Acceptable site visit report ….... - Security measures ……………………………………………. - Specimen contract initialled and signed …………………….. - Technical specification initialled and signed …….………….. | Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No |
| --- | --- |

  - Execution period less than or equal to that of the tender file………..	Yes / No

- References of the bidder (attach justifications).

| - Summary table of references (with cost of contracts) ……… - General references of the bidder on completed contracts with acceptance report…………………………………………………… - Construction project (at least two construction projects) with acceptance report…………………………………………………… | Yes / No Yes / No Yes / No |
| --- | --- |

- Financial capacity

| - Bank attestation of a financial capacity of fifteen million (15 000 000) FCFA …………………………………………..……………. - Cumulative Turnover of at least fifty million (50.000.000) FCFA for the past 3 years ………………………………………………………………… | Yes / No Yes / No |
| --- | --- |

- Personnel, Support staff for the project

| - Detailed list of the staff appointed for the project …....….…… | Yes / No |
| --- | --- |
| 6.1 Project Supervisor - At least Civil or Rural Engineering higher technician with 3 year experience…………………………………………………… - Signed and dated CV with availability certificate …….……… - Similar projects higher or equal to three (02) .……………...... | Yes / No Yes / No Yes / No |
| 6.2 Project Site foreman - At least Civil or Rural Engineering technician with 3 year experience…………………………………………………… - Signed and dated CV with availability certificate …….……… - Similar projects higher or equal to three (02) .……………...... | Yes / No Yes / No Yes / No |

- Equipment

| - 01 Site Liaison vehicle (title deeds) …………….………....…… - Tools (Purchase deeds)……………..……………………………. | Yes / No Yes / No |
| --- | --- |

For each piece of equipment, furnish the tenders board with the title deed

TOTAL								____________

24 Points

The number of “YES” points obtained shall be converted to percentage mark and only bids with a technical mark of over 70% shall go through the financial analysis.

DOCUMENT No. 4: SPECIAL ADMINISTRATIVE CONDITIONS

(SAC)

Table of contents

Chapter I: General

Article 1     - Subject of the contract

Article 2     - Award procedure

Article 3     - Definitions and duties (article 2 of GAC supplemented)

Article 4     - Language, applicable law and regulations

Article5     - Constituent documents of the contract (article 4 of GAC)

Article 6     - General applicable instruments

Article7     - Communication (GAC articles 6 and 10 supplemented)

Article8     - Administrative Orders (article 8 of GAC supplemented)

Article9     - Contracts withconditional phases (article 15 of GAC)

Article 10   - Contractor’s personnel (article 15 of GAC supplemented)

Chapter II: Financial conditions

Article 11   - Guarantees and bonds (articles 29 and 41 of GAC supplemented)

Article 12   - Amount of contract (articles 18 and 19 supplemented)

Article 13   - Place and method of payment

Article 14   - Price variation (article 20 of GAC)

Article 15   - Price revision formulas

Article 16   - Price updating formulas (article 21 of GAC)

Article 17   - Work under State supervision (article 22 of GAC supplemented)

Article 18   - Evaluation of works (article 23 supplemented)

Article 19   - Evaluation of supplies (article 24 of GAC) supplemented)

Article 20   - Advances (article 28 of GAC)

Article 21   - Payments for the works (articles 26, 27 and 30 of GAC supplemented)

Article 22   - Interests on overdue payments (article 31 of GAC supplemented)

Article 23   - Penalties for delay (article 32 of GAC supplemented)

Article 24   - Payment in case of a group of enterprises (article 33 of GAC)

Article 25   - Final detailed account (article 35 of GAC)

Article 26   - General detailed account (article 35 of GAC)

Article 27   - Tax and customs schedule (article 36 of GAC)

Article 28   - Stamp duty and registration (article 37 of GAC)

Chapter III: Execution of the works

Article29   - Nature of works

Article 30   - Obligations of the Project Owner (GAC supplemented)

Article 31   - Execution deadline of contract (article 38 of GAC)

Article32- Roles and responsibilities of the contractor (article 40 of GAC)

Article33- Making available documents and site (article 42 of GAC)

Article34   - Insurance of structures and civil responsibility (article 45 of GAC)

Article 35   - Documents to be furnished by the contractor (article 49 supplemented)

Article 36   - Organisation and security of sites (article 50 of GAC)

Article 37   - Implantation of structures (article 52 of GAC)

Article 38   - Sub-contracting (article 54 of GAC)

Article39   - Site laboratory and trials (article 55 of GAC)

Article 40   - Site logbook (article 56 of GAC supplemented)

Article 41   - Use of explosives (article 60 of GAC)

Chapter IV: Acceptance

Article 42   - Provisional acceptance (article 67 of GAC)

Article 43   - Documents to be furnished after execution (article 68 of GAC)

Article 44   - Guarantee time-limit (article 70 of GAC)

Article 45   - Final acceptance (article 72 of GAC)

Chapter V: Miscellaneous provisions

Article 45- Termination of the contract (article 74 of GAC)

Article 46   - Force majeure (article 75 of GAC)

Article 47   - Differences and disputes (article 79 of GAC)

Article 48   - Drafting and dissemination of this contract

Article 49 and last: Entry into force of the contract

Chapter I: General

Article 1:  Subject of contract

The subject of the contract must be in consonance with article 1 of the GAC relating to the scope of application.

The subject of this contract shall be Construction of a Modern Cocoa Oven in Nyi Forka, Menji Municipality, Fontem Sub-Division, Lebialem Division

Article 2: Contract award procedure

This contract shall be awarded By emergency procedure to Tender File No: No: 03/JO/FSD/MC/MCTB /2026  OF __/04/2026

Article 3: Definitions and duties (article 2 of GAC supplemented)

  - General definitions (cf. Code)

    - The Contracting Authority shall be The Lord Mayor Menji council.

He awards the contract, ensures the preservation of originals of said contract documents and the transmission of copies to Ministry in charge of Public Contracts and to the body in charge of regulation.

    - The authority in charge of the effective execution of the works: the Ministry in charge of Public Contracts.

    - The Contract Engineer shall be THE DIVISIONAL DELEGATE OF PUBLIC WORKS OF LEBIALEM hereinafter referred to as the Engineer.

    - The Project Owner shall be: THE MAYOR OF MENJI COUNCIL. He represents the beneficiary administration of the works.

    - The Project Manager shall be: THE CDO MENJI COUNCIL.

He ensures respect for the administrative, technical and financial conditions and contractual deadlines.

    - The contractor shall be [to be specified].

  - Security

This contract may be used security subject to any form of transfer of the debt.

In this case:

    - The authority in charge of ordering payment shall be the Lord Mayor Menji Council

(vote holder)

    - The authority in charge of the clearance of expenditures shall be the Lord Mayor Menji council (vote holder)

    - The official competent to furnish information within the context of execution of this contract shall be The Lord Mayor Menji Council.

Article 4: Language, applicable law and regulation

  - The language to be used shall be English and/or French.

  - The contractor shall be bound to observe the law, regulations and ordinances in force in Cameroon both within his own organization and in the execution of the contract.

If the laws and regulations in force at the date of signature of this contract are amended after the signature of the contract, the possible direct resulting costs shall be taken into account without gain or loss for either party.

Article 5: Constituent documents of the contract (Article 4 of GAC)

The constituent contractual documents of this contract are in order of priority:

1)  The tender or commitment letter;

2)  The bidder’s tender and its annexes in all provisions not contrary to the Special Administrative Conditions (GAC) and the Special Technical Conditions (STC)here under;

3)  The Special Administrative Conditions (SAC);

4)  The Special Technical Conditions (STC);

5)  The particular elements necessary for the determination of the contract price, such as, in order of priority: the unit price schedule, the statement of all-in prices, detailed estimates, the breakdown of all-in prices and the sub-details of unit prices;

6)  Plans, .

7)  The General Administrative Conditions applicable on public works contracts that went into effect by Order No. 033/CAB/PM of 13 February 2007;

8)  The General Technical Condition(s) applicable on the services forming the subject of the contract

ARTICLE 6: GENERAL INSTRUMENTS IN FORCE

This contract shall be governed by the following general instruments:

- Law No. 96/12 of 05 August 1996 on the management of the environment.

- Texts governed the various professional bodies.

- Decree No. 2001/048 of 23 February 2001 relating to the setting up, organization and functioning of the Public contract Regulatory Agency;

- Decree No. 2003/651/PM of 16th April 2003 to lay down the procedure for implementing the Tax and customs system applicable to public contracts

- Order No. 03/CAB/PM of 13 February 2007 enforcing the General Administrative clauses applicable to public works, supplies and services contract;

- Law No 2012/015 of December 2010

- Decree No 2012/076 of 8the March 2012 modifying and completing certain dispositions of decree 2001/048 of 23rd February 2001 on the creation, organization and function of Open National Invitation to Tender boards

- Presidential circular No 001/CAB/PR of 19 June 2012 related to the award and control of the execution of public contracts.

- Presidential decree N0 2018/366 of 20 June 2018 bearing on the public contracts code.

- Order N ° 0271 / MINMAP / CAB of 27/09/2018 establishing and organizing remuneration and payment methods based on the performance of certain actors in the public procurement system.

- Law N ° 2018/011 of July 11, 2018, on transparency and good governance in the management of public finances in Cameroon;

- Law N ° 2018/012 of 11 July 2018 on the financial system of the State and other public entities;

- Decree No. 2018/4992 / PM of 21 June 2018 laying down the rules governing the process of maturation of public investment projects

- Decree No. 2018/355 of 12 June 2018 laying down the rules applicable to public enterprise contracts, pursuant to Law No. 2017/011 of 12 July 2017 on the general status of public enterprises.

- Decree No. 2018/001 / PM of January 5, 2018, establishing a dematerialization platform in the context of public procurement and setting its rules of use.

- Law no 2025/012 of 17th December 2025

- Circular No 0001877/C/MINFI OF 31st December 2025 bearing implementation of finance laws, monitoring and control of the execution of the budget of the state and other public entities for the 2026 fiscal year.

Article 7: Communication (Articles 6and 10 supplemented)

  - All communications within the framework of this contract shall be written and notifications sent to the following address:

        - In the case where the contractor is the addressee: Sir/Madam..........

Beyond the time-limit of 15 days fixed in article 6(1) of the GAC to make his domicile known to the Project Owner and Contract Manager, correspondences shall be validly addressed to the [to the specified] council, chief town of the province in which the work was done;

        - In the case where the Project Owner is the addressee:

Sir/Madam the Lord Mayor Menji Council with a copy addressed to the Contracting Authority, Contract Manager, Contract Engineer, Project Manager and where need be, within the same deadline.

        - In the case where the Contracting Authority is addressee:

Sir/Madam the Mayor Menji Council with a copy addressed within the same deadline to the Project Owner, Contract Manager, Contract Engineer and Project Manager, where applicable

  - The contractor shall address all written notifications or correspondences to the Project Manger with a copy to the Contract Manager.

Article 8: Administrative Orders (Article 8 of GAC)

The various Administrative Orders shall be established and notified as follows:

  - The Administrative Order to start execution of works shall be signed by the Contracting Authority and notified to the contractor by the Project Owner with a copy to the Contracting Authority, the Contract Manager, Contract Engineer, the Paying Body and the Project Manager, where applicable.

  - Upon proposal by the Project Owner, Administrative Orders with an incidence on the objective, the amount and execution deadline shall be signed by Contracting Authority and notified by the Project Owner to the Contractor with a copy to the Contracting Authority, the Contract Manager, the Contract Engineer, the Project Manager and the Paying Body. The prior endorsement of the Paying Body shall possibly be required before the signature of those that have an incidence on the amount.

  - Administrative Orders of a technical nature linked to the normal progress of the work and without financial incidence shall be signed directly by Contract Manager and notified to the contractor by the Contract Engineer or Project Manager (where applicable) with a copy to the Contracting Authority and Contract Manager.

  - Administrative Orders serving as warnings shall be signed by the Project Owner and notified to the contractor by the Contract Manager with a copy to the Contracting Authority, the Contract Engineer and Project Manager.

  - Administrative Orders for suspension or resumption of work because of the weather or any other case of force majeure shall be signed by the Contracting Authority and notified by his services to the contractor with a copy to the Project Owner, Contract Manager, Contract Engineer and Project Manager.

  - Administrative Orders prescribing works necessary to remedy disorders which could appear on structures during the guarantee period and not related to normal usage shall be signed by the Contract Manager upon the proposal of the Contract Engineer and notified to the contractor by the Contract Engineer.

  - The contractor has a time-limit of fifteen (15) days to issue reservations on any Administrative Order received. Having reservations shall not free the enterprise of executing the Administrative Orders received.

  - Concerning Administrative Order signed by the Contracting Authority and notified by the Project Owner, the notification must be done within a maximum of 30 days from the date of transmission by the Contracting Authority to the Project Manager. Beyond this deadline, the Contracting Authority shall establish the default of the Project Owner, take over from him and carry out the said notification.

Article 9: Contracts with conditional phases (Article 9 of GAC)

The present contract has one phase.

Article 10: Contractor’s equipment and personnel (Article 15 of GAC supplemented)

  - Any modification, even partial, made to the technical bid shall only occur after the written approval of the Contract Manager. In case of modification, the contractor shall have himself replaced by a member of staff of equal competence (qualifications and experiences).

  - In any case, the lists of supervisory staff to be used shall be subject to the approval of the Project Owner in the days following notification of the Administrative Order to start execution. The Project Manager has fifteen (15) days to notify his opinion in writing with a copy sent to the Contract Manager. Beyond this time-limit, the staff list shall be considered as approved.

  - Any unilateral modification on the supervisory staff made in the technical bid prior to and during the works shall be a reason for termination of the contract as mentioned in article 45 below or the application of penalties].

Chapter II: Financial conditions

Article 11 Guarantees and bonds (Articles 29 and 41 of GAC)

11.1 Final bond

The final bond shall be set at 2% of the amount of the contract, inclusive of all taxes.

It is constituted and transmitted to the Contract Manager within a maximum deadline of twenty (20) days of the notification of the contract.

The bond shall be returned or the guarantee released within one month following the date of provisional acceptance of the works, following a release issued by the Contracting Authority upon request by the contractor.

  - Performance bond

The retention fund shall be set at 10% of the amount of the contract, inclusive of all taxes.

The return or release of the retention fund or security shall be done within one month after final acceptance by release issued by the Project Owner upon request by the contractor.

Guarantee of start-off advance

The contractor may be granted a start off amount of 20% of the contract amount (inclusive of taxes) upon request.

The start-off payment shall be guaranteed at 100% by a Cameroonian bank recognized by the Ministry in charge of Finance.

Article 12: Amount of the contract (Articles 18 and 19 of GAC supplemented)

The amount of this contract as indicated by the attached [detail or estimates] is_______(in figures)_______(in letters) CFA francs Inclusive of All Taxes; that is:

    - Amount exclusive of VAT: _________(_______) CFA F

    - Amount of VAT: __________(______) CFA F.

    - Amount of TSR and/or _____________CFA F

    - Net to be paid= EVAT-TSR and/or AIR

Article 13: Place and method of payment

The Project Owner shall release the sums due in the following manner:

- For payments in CFA francs (amount in figures and letters exclusive of taxes) by credit to account No._________ opened in the name of the contractor in the ___________bank.

- For payments in foreign currencies (amount in figures and letters exclusive of taxes) by credit to account No._________ opened in the name of the contractor in ________bank.

Article 14: Price variation (Article 20 of GAC)

  - Prices shall be firm.

- Payments on account made to the contractor as advances shall not be revisable.

- Revision shall be “frozen” upon expiry of the contractual time-limit, except in the case of price reductions.

Article 15: Price revision formulae (article 21 of GAC)

N/A

NOT APPLICABLE

Article 16: Price updating formulae (article 21 of the GAC)

N/A

NOT APPLICABLE

Article 17: Works under State supervision (Article 22 of GAC supplemented)

  - The percentage of works under State supervision shall be [must not exceed 2 %] of the amount of the contract and its additional clauses, where applicable.

N/A

  - In the case where the contractor were invited to execute works under State supervision, the submitted and duly justified expenditures shall be reimbursed to him under the following conditions:

    - The quantities considered shall be the hours used or the quantities of building materials and materials used that was the subject of joint job cost sheets;

    - The remunerations and salaries effectively paid to local labour shall be increased by forty percent (40 %)to take account of  social benefits;

    - The hours put in by the heavy equipment shall be counted at the rate featuring in the sub-detail of prices;

    - Building materials and materials shall be reimbursed at cost price duly justified at the place of use, marked up by ten percent for loss, stocking and handling;

    - The amount for services thus calculated, including the hours put by heavy equipment shall be marked up by 25 % to take into account the overheads, profits and the contractor’s unforeseen.

Article 18: Evaluation of works (article 23 of the GAC)

This contract is at unit and all-in price.

Article 19: Evaluation of Works (article 24 of the GAC supplemented)

The work done shall be evaluated using then unit price.

Article 20: Advances (article 28 of the GAC)

  - The Contracting Authority shall grant a start-off advance equal to 20% of the amount of the contract.

  - This advance whose value cannot exceed twenty (20) percent of the initial amount inclusive of all taxes shall be guaranteed at one hundred (100) percent by a banking establishment governed by Cameroon law or a first-rate financial institution in accordance with the instruments in force and reimbursed by deduction of the payments on accounts to be paid to the contractor during the execution of the contract according to the modalities laid down in the Special Administrative Conditions.

  - The total amount of the advance must be reimbursed not later than when the value in basic price of the works reaches eighty (80) percent of the amount of the contract.

  - As the reimbursement advances, the Project Owner shall issue the release of the corresponding part of the guarantee upon the express request by the contractor.

  - The possibility of granting start-off advance or advance for supplies must be expressly stipulated in the Tender File.

Article 21: Payment for works (articles 26, 27 and 30 of the GAC supplemented)

  - Establishment of works executed

Before the 30th of each month, the contractor and the Project Manager shall jointly establish a job cost sheet which summarises and fixes the quantities executed and established for each item on the schedule during the month and capable of giving entitlement to payment.

  - Monthly detailed account

No later than the fifth (5th) of the month following the month of the services, the contractor shall hand over to the Project Manager two draft provisional monthly detailed accounts in seven copies (one detailed account exclusive of VAT and the other inclusive of taxes), according to the agreed model and establishing the total amount of the sums to which he may lay claim as a result of the execution of the contract since the start of the contract.

Only the detailed account exclusive of VAT shall be paid to the contractor. The detailed account of the amount of the taxes shall be the subject of an entry into the budgets of the Ministry in charge of Finance

Only the amount exclusive of VAT shall be paid to the contractor as follows:

    - [100-1.1 and/or – (7.5 or 15%)] paid directly into the account of the contractor;

    - 1.1 % paid to the public treasury as AIR due by the contractor.

    - 7.5% or 15% paid into the public treasury as TSR due by the contractor.

The Project Manager has a time-limit of seven (7) days to forward to the Contract Manager the detailed accounts he has approved.

The Contract Engineer has a maximum time-limit of twenty-one (21) days to forward the detailed accounts he approved such that they are in his possession not later than the twelfth of the month.

The Contract Manager has a deadline of fourteen (14) days maximum to sign the detailed accounts.

Payments shall be done by_________ within a maximum deadline of _______ calendar days from the date of submission of the approved detailed accounts.

  - Detailed account of start-off account

The amount of payment on account shall not exceed the value of the technical execution phases carried out.

Payment on account may be spread over the duration of the execution of the contract according to technical execution phases as defined in the contract.

Payment on account shall take place within thirty (30) days from the date of transmission to the competent accounting officer, of the documents giving entitlement to payment.

The contractor shall transmit seven (7) copies of the partial invoices to the Engineer for approval before the 5th of the month following the works executed.

The Engineer shall within a time-limit of seven (7) days forward the approved partial invoices to the chief of service.

The Chief of Service has a maximum time-limit of twenty-one (21) days to sign the partial invoice and to produce the documents giving entitlement to payment on account and transmit same to the competent accounting officer.

Article 22: Interest on overdue payments (Article 31 of the GAC)

Where the delay in payment fixed in Article 17 above is attributed to the Contracting Authority or accounting officer, the contractor shall be dully entitled to interest on overdue payments calculated from the day of issue of the payment voucher by the accounting officer.

The interest rate on overdue payments referred to Article 18 (1) above shall be the intervention rate of the Bank of Central African States (BEAC) in invitation to tender with a surcharge of one (1) point.

The amount of the interest on overdue payments shall be calculated according to the formula:

I = M x (n/360) x (i)

Where: M = Amount, all taxes inclusive, due the contractor

n= Number of calendar days of delay

i= The BEAC intervention rate concerning invitation to tender with a surcharge of one (1) point.

Interest of overdue payments shall not be applied on amounts already including compensations for delayed payments.

Interest on overdue payments shall be liable to taxes.

Article 23: Penalties (Article 32 of the GAC supplemented)

- Penalties for delay

  - The amount set for penalties for delays shall be set as follows:

- One two thousandth (1/2000th)  of the initial contract amount all taxes inclusive per calendar day of delay from the first to the 30th day beyond the contractual time-limit;

- One thousandth (1/1000th) of the initial amount of the contract inclusive of all taxes per calendar day beyond the 30th day.

  - The cumulated amounts of penalties for delay shall be limited to ten percent (10 %) of the initial contract inclusive of all taxes.

- Specific penalties [amount to be indicated]

  - Independently of penalties for overrun of contractual time-limit, the contractor shall be liable for the following special penalties for the non observation of the provisions of the contract, especially:

    - Late submission of final bond;

    - Late submission of insurances;

    - Late submission of the draft execution schedule if the lateness is caused by the contractor.

Article 24: Payment in case of a group of enterprises (article 33 of the GAC)

- In the case of a group of enterprises, indicate the method of payment of co- and sub-contractors, where need be.

- Indicate the method of payment of sub-contractors, where need be.

Article 25: Final detailed account (article 34 of the GAC)

  - the time-limit available to the contractor to forward the draft to the Project Manager, after the date of provisional acceptance of the works is maximum 1 month.

After completion of the works and within a maximum time-limit of fifteen (15) days after the date of provisional acceptance, the contractor shall establish, based on joint reports, the draft final detailed account of works executed and which detailed account summarises the total sums to which the contractor may be entitled as a result of the execution of the whole contract.

  - the time-limit available to the Contract Manager to notify the corrected and approved draft to the Project Manager is maximum one month.

  - the time-limit available to the contractor to return the signed final detailed account is maximum 1 month.

Article 26: General and final detailed account (article 35 of the GAC)

  - [the time-limit available to the Contract Manager or the Project Manager to establish the general detailed account and forward to the contractor after final acceptance is maximum 1 month.

At the end of the guarantee period which results in the final acceptance of the works, the Contract Manager draws up the general and final detailed accounts of the contract which he has had signed jointly by the contractor and the Contracting Authority. This detailed account includes:

    - the final detailed account,

    - the balance

    - the summary of monthly payments on account.

The signing of the general and final detailed account without reservation by the contractor definitely binds the two parties, puts an end to the contract, except with regard to interest on overdue payments.

  - the time-limit available to the contractor to return the signed final detailed account is maximum 1 month.

Article 27: Tax and customs regulations (article 36 of the GAC)

Decree No. 2003/651/PM of 16 April 2003 lays down the terms and conditions for implementing the tax regulations and customs procedures applicable to public contracts. The taxes applicable to this contract include notably:

    - Taxes and dues relating to industrial and commercial profits, including the IAR which is a deduction on company taxes;

    - Registration dues in accordance with the Tax Code;

    - Dues and taxes attached to the execution of services provided for in the contract;

- Duties and taxes of entry into Cameroonian territory (customs duties, VAT, computer tax);

- Council dues and taxes;

- Dues and taxes relating to the extraction of building materials and water.

These elements must be included in the costs which the undertaking imputes on its running costs and constitute one of the elements of the sub-details of prices exclusive of taxes.

All taxes inclusive prices means VAT included.

Article 28: Stamp duty and registration of contracts (article 37 of GAC)

Seven (7) original copies of the contract shall be stamped by and at the cost of the contractor, in accordance with the applicable regulations.

Chapter III: Execution of works

Article 29: Nature of the works (article 46 of GAC)

The works for which preliminary studies have been carried out and detail information provided in the technical specifications and bill of quantities comprise the following:

    - Preliminary works and site installation

    - Foundation works

    - Elevation works

    - Roofing

    - Doors and windows

    - Ceiling

    - Plastering and flooring

    - Painting

    - External arrangement

    - Electricity

    - Construction of a VIP latrine

Article 30: Role and responsibilities of the Project Owner (GAC supplemented)

30.1 The Project Owner shall be bound to furnish the contractor with information necessary for the execution of his mission and to guarantee, at the cost of the contractor, access to sites of projects.

30.2 The Project Owner shall ensure the contractor of protection against threats, insults, violence, assault and battery, slander or defamation of which he could be victim by reason of or during the exercise of his mission.

Article 31: Execution time-limit of the contract (article 38 of the GAC)

31.1 The time-limit for the execution of the works forming the subject of this contract shall be: Three (03) months.

31.2   This time-limit shall run from the date of notification of the Administrative Order to commence execution of the works.

Article 32: Role and responsibilities of the contractor (article 40 of the CAG)

The contractor shall be responsible for the works for which he has been chosen. To this effect, his mission shall be to ensure its execution under the supervision of the Engineer in conformity with the regulation and standards in force and in respect to the work schedule. The contractor shall also be expected to carry out all the necessary calculations, chose and buy all machines, adequate materials etc. required for the work and engage suitable workers.

The contractor confirms that he has verified the volume of  work to be executed and that he is reputed to have taken perfect cognizance of the scope of the works and the necessarily for prompt action to request irrespective of whether he has to use his own equipment or hire equipment to execute the work. To this end, he cannot use any omission or under estimation of the works to make any claims of any nature whatsoever.

Removal of equipment, materials, installations and work site waste shall be carried out by the contractor before Acceptance, failing which the Contracting Authority shall automatically proceed with it soon after the expiry date, at the contractor’s expense.

Article 33: Provision of documents and site (article 42 of the GAC)

A reproducible copy of the plans featuring in the Tender File shall be submitted by The Project owner or contracting authority.

The Project Owner shall make available the site and access ways to the contractor at the appropriate time as the works progress.

Article 34: Insurance of structures and civil liabilities (article 45 of GAC)

The following insurance policies are required within the scope of this contract in the minimum amounts indicated hereafter within fifteen (15) days of the notification of the contract (to be adapted):

    - Liability insurance, business manager;

    - Comprehensive insurance  of the site;

    - Insurance covering its ten-year obligation, where applicable.

Article 35: Documents to be furnished by the contractor (Article 49 of the GAC supplemented)

  - Programme of works, Quality Assurance Plan and others (to be specified).

- Within a minimum deadline of [thirty (30) days] from the date of notification of the Administrative Order to commence execution, the contractor shall submit in[six (6)] copies for the approval of [Contract Manager after the endorsement of the Project Manager (or Project Engineer]the execution programme of the works, his supply calendar, his draft Quality Assurance Plan and the Environment Management Plan, where applicable.

This programme shall be exclusively presented according to the furnished models.

Two (2) copies of these documents will be returned to him within a deadline of fifteen (15)days from the date of reception with:

    - Either the indication “GOOD FOR EXECUTION”;

    - Or the indication of their rejection including the reasons for the said rejection.

The contractor has eight (8) days to present a new draft. The Contract Manager or the Project Manager then has a deadline of five (5) days to give his approval or possibly make comments.   Delay in approving the draft execution schedule shall stay the execution deadline.

The approval given by the Contract Manager or Project Manager does not in any way release the contractor of his responsibilities. Meanwhile, works executed before the approval of the programme shall neither be ascertained nor paid for. The updated and approvedschedule will become the contractual schedule.

The contractor shall constantly update on site, a schedule that will take account of real progress of the site. Significant modifications may only be made on the contractual programme upon receiving the approval of the Project Manager. After approval of the execution schedule by the Contract Manager, the latter shall transmit it within five (5) days to the Contracting Authority without staying its execution. However, if important modifications alter the objective of the contract or the nature of the works, the Contracting Authority shall return the execution schedule accompanied by reservations to be lifted within fifteen (15) days of the date of reception.

- The Environment Management Plan should bring out notably the choice technical conditions of the site and basic life, conditions of the backfill of the extraction sites and conditions for reinstating the works and installation sites.

- The contractor shall indicate in this schedule the equipment and methods which he intends to use as well as the personnel he intends to employ.

- The approval granted by the Contract Manager or Project Manager shall in no way diminish the responsibility of the contractor with regard to the harmful consequences which their implementation may cause both towards third parties and the respect of clauses of the contract.

  - Execution draft

- The execution plan documents (calculations and drawings) necessary for the realisation of all the parts of the structure must be submitted for the endorsement of the [Contract Manager or Project Manager] at most one month prior to the date provided for the commencement of execution of the corresponding part of the structure.

- The [Contract Manager or Project Manager] has a deadline of [fifteen (15) days] to examine and make known his observations. The contractor then has a deadline of [eight days] to present a new file including the said observations.

35.3   In case of the non observance of the approval deadlines of the above documents by the Administration, these documents shall be deemed to have been approved.

Article 36: Organisation and safety of sites (article 50 ofthe GAC)

  - Signboards at the beginning and end of each section must be placed within a maximum deadline of one month after the notification of the Administrative Order to commence work.

  - The services to inform in case of interruption of traffic or along the deviated itinerary: [To be specified in accordance with article 50(2) of the GAC].

  - Indicate the special measures demanded of the contractor, other than those provided for in the GAC, for rules of hygiene and safety and for circulation around or in the site.

Article 37: Implantation of structures

The Project Manager shall notify within [specify] days following the date of notification of the Administrative Order to commence work, the basic points and levels of the project.

Article 38: Sub-contracting (article 54 of the GAC)

The part of the works to be sub-contracted shall be 30 % of the initial amount of the contract and its additional clauses.

Article 39: Site laboratory and trials (article 55 of GAC)

  - Indicate if necessary the modalities for carrying out the trials and geotechnical studies provided for in the Special Technical Conditions.

  - The Contract Manager has a deadline of [specify] days to approve the contractor’s personnel and laboratory as soon as the request is made.

Article 40: Site logbook (article 56 of the GAC supplemented)

  - The Site logbook must be systematically jointly signed by the Project Manager or Engineer, where need be and the contractor’s representative each day.

  - It is a joint document in a single copy. Its pages must be numbered and initialled. No page should be removed. The erased or cancelled parts must be mentioned on the margin for validation.

Article 41: Use of explosives (article 60 of the GAC)

N/A

Chapter IV: Acceptance

Article 42: Provisional acceptance (article 67 of the GAC)

Before the provisional acceptance, the contractor shall request in writing to the Project Owner with a copy to the Contracting Authority, the Engineer and Paying Body the organisation of a technical visit prior to the provisional acceptance.

  - Tests included in the operations prior to acceptance .

  - Possible ascertainment of the folding up of the site installations and the restitution of the site as was ;

  - The Acceptance Commission shall comprise the following members indicatively:

    - The Lord Mayor of Menji Council .........................................................................…. chairperson

    - The Divisional Delegate of MINTP Lebialem ..............................…...…………............Secretary

    - The Divisional Delegate of MINMAP Lebialem................................................…..........Observer

    - The chief of MINADER…………………………………………….. ......................................Member

    - The Council Development Officer........................................…...................................…..Member

    - The Divisional Delegate of MINDDEVEL……………......................................….......…..Member

    - The Contractor ......................................….................................................................…..Member

The contractor shall be convened to the acceptance by mail at least [10 days] prior to the acceptance. He is bound to attend (or be represented).

He takes part in the acceptance as an observer. His absence is equivalent to acceptance without reservation of the conclusion of the Acceptance Commission.

After the visit of the site, the Commission shall examine the minutes of the preliminary operations to the acceptance and shall proceed to provisional acceptance of the works if there is need.

The visit for provisional acceptance shall be the subject of minutes of provisional acceptance signed on the spot by all the members of the Commission.

The minutes of the provisional acceptance report shall specify or set the date of completion of the works.

  - The partial acceptance is provided for.

  - the guarantee period not commence at the date of acceptance of this partial acceptance.

Article 43: Documents to be furnished after execution (article 68 of the GAC)

  - The contractor shall furnish at the provisional acceptance of the works three (3) copies of all working documents and drawings as executed, especially those relevant to the maintenance of the works.

  - A penalty of 30% of the Retention Guarantee shall be retained in the event where the contractor fails to comply with Article 34.1 above.

Article 44: Guarantee period (article 70 of the GAC)

The guarantee period shall be One (01) year to run from the date of the provisional acceptance of the works.

Article 45: Final acceptance (article 72 of the GAC)

  - Final acceptance shall take place within a maximum deadline of fifteen (15) daysfrom the date of expiry of the guarantee.

  - The Project Manager shall be member of the commission.

  - The procedure for final acceptance shall be the same as for provisional acceptance.

Chapter V: Sundry provisions

Article 46: Termination of the contract (article 74 of the GAC)

The contract may be terminated as provided for in Part III Paragraph IV of Decree No. 2004/275 of 24 September 2004 and equally under the conditions laid down in articles 74, 75 and 76 of the GAC especially in one of the following cases:

    - Delay of more than fifteen (15) calendar days  in the execution of an Administrative Order  or unjustified stoppage of more than seven (7) calendar days;

    - Delay in work resulting in penalties of more than 10 % of the amount of the works;

    - Refusal to repeat poorly executed works;

    - Default by the contractor;

    - Persistent non payment for services.

Article 47: Case of major impediment (article 75 of the GAC)

If the contractor were to raise the issue of major impediment, the thresholds below which claims shall not be admitted are:

    - Rainfall: 200 millimetres in 24 hours;

    - Wind: 40 metres per second;

    - Flood: decennial flood frequency.

Article 48: Disagreements and disputes (article 79 of the GAC)

Disagreements and disputes resulting from the execution of this contract may be settled amicably.

Where no amicable solution can be found for a disagreement, it is brought before the competent Cameroonian jurisdiction, subject to the following provisions.

Article 49: Production and dissemination of this contract

Ten (10) copies of this contract shall be produced at the cost of the contractor and furnished to the Contracting authority.

Article 50 and last: Entry into force of the contract

This contract shall be final only upon its signature by the Contracting Authority. It shall enter into force as soon as it is notified to the contractor by the Contracting Authority.

Document No. 5:

Special Technical Conditions (STC)

TECHNICAL SPECIFICATIONS

5.1.2 Removal of objects from the project site  (grass clearing)

This item of work involves removal of top vegetable soil and any objects that are on the site that may hinder the project.

More than half oftheworks for this activity will be carried out manually. The procedure for carrying out each of the items of work is defined in the specificationsabove.

All cut down trees should be taken off the track and grass cleaned be taken off the surface by means of raking.

The selection of personnel, work rates and quality assurance procedures are outlined below:

5.2	Method of execution of works

6.2.1 Cut  and spoil

The activity shall be realized by a bulldozer  to level the site to accomodate the building as in the technivcal drawings.

- Concrete works

M20 shall be used for all RC concrete works.

M15 shall be used for all mass concrete works the is for blinding and over side works.

The concrete shall be produced on side by a mixer or on a mixing plate form.

5.3 Environmental Protection and Safety Policy

In keeping with current requirements relating to environmental concerns,Limbe II Council has a comprehensive environmental policy to which aims at protecting the flora and fauna of work areas as well as safeguarding the wellbeing of local people. Specific measures planned for the contract are presented below:

5.4 ORGANIGRAM OF THE PROJECT

The organigram for the work proper proposed by the Lord Mayor takes into consideration the need to ensure a clear distribution of responsibilities and task which will enhance interaction among personnel thereby ensuring proper coordination of works.

The organigram is simple but hierarchical with clear lines of command. It is also aimed to ensuring a clear line of interaction between the Mayor and other relevant Government administrative structures charged with the overseeing the execution of the job.

Finally the organization of the project will be designed to ensure that tasks are synchronized and carried out simultaneously to ensure timely completion of the works. With these objectives in mind, the responsibilities and tasks of the various posts shown on the organigram of the project shall be as follows,

- The Mayor shall remain the main works coordinator. He is the one to see that the site has no interruption.

- SITE SUPERVISOR

The site supervisor shall be responsible for

- The general organization and supervision of execution of works.

- The recruitment of workers from locality of the project

- The consistency of the works as will be in the definition of quantities

- Report all site difficulties to the General supervisor.

- THE SITE FOREMAN

Working under the supervision of the Site supervisor, he shall be responsible for

- Day to day management of the works being carried out at the site.

- Planning of the day/weekly works

- Control of the activities of all the workers assigned to the project

- Control of the use of materials on the site

- The keeping and filling of project logbook in collaboration with the works overseer

- The recrutements of unskilled labor

- TEAM LEADERS

Working under the supervision of the site foreman, each team leader shall be responsible for the coordination of the task assigned to his team. They shall ensure the proper distribution of work among their team members and supervise the quality of works of every member of their respective team. They shall also control and ensure the proper use of material put at the disposal of their teams.

- UNSKILLED LABOURERS

There will be under the supervision of the team leaders; they shall assist the skilled laborers in the execution of their assigned tasks

Document No. 6:

Schedule of unit prices

| Nº | DESCRIPTION |  | UNIT | UNIT PRICE In figure | Unit PRICE in words |
| --- | --- | --- | --- | --- | --- |
| 101 | Studies (work execution document & as built plans) & Site installation |  | Ls |  |  |
| 103 | Site clearance |  | Ls |  |  |
| 201 | Digging of foundation footing/trenches |  | m³ |  |  |
| 202 | Lean concrete |  | m³ |  |  |
| 203 | Block walls(20*20*40), concrete filled. |  | m² |  |  |
| 204 | Reinforced concrete for footings, pillar stubs & ground beams (350kg/m³) |  | m³ |  |  |
|  | construction of dry septic tank |  | ls |  |  |
| 205 | Back filling |  | m³ |  |  |
| 301 | Raising of block walls(15*20*40) |  | m² |  |  |
| 302 | Reinforced concrete for pillars, tie-beams & lintels (350kg/m³) |  | m³ |  |  |
| 303 | Plastering with cement mortar(200kg/m³) |  | m² |  |  |
| 304 | fancy blocks |  | m² |  |  |
| 401 | Oversite Concrete (8cm thick) 350kg/m3 |  | m² |  |  |
| 501 | Wooden Rafter treated with xylamon |  | m³ |  |  |
| 502 | Wooden Purlines treated with xylamon |  | m³ |  |  |
| 505 | Fascia Board zinc +accessories. |  | ml |  |  |
| 506 | Roof Ridge (50cm wide) |  | ml |  |  |
| 507 | Roofing sheets, 5/10ᵉ (tole bac) + accessories. |  | m² |  |  |
| 508 | Steel sheet drainage gutter |  | ml |  |  |
| 509 | Drainage pipes Ø110(pvc)+ accessories. |  | ml |  |  |
| 510 | External ceiling with steel sheet (5mm) |  | m² |  |  |
| 511 | Supply and installation of wooden door (90*210) and frames |  | Unit |  |  |
|  | Supply and installation of metallic door (180*210) and frames |  | Unit |  |  |
| 605 | Supply & installation of fix plywood for ceiling |  | m² |  |  |
| 512 | Supply and installation of wooden door (70*210) and frames |  | Unit |  |  |
| 602 | Supply & installation of metallic doors + accessories |  | Unit |  |  |
| 604 | Supply & installation of fix windows protectors accessories(0.5*2). |  | Unit |  |  |
| 702 | Application of two coats paint (pantex 800) on walls with approved colour. |  | m² |  |  |
| 704 | Application of oil paint on metallic doors. |  | m² |  |  |
| 705 | Application of oil paint for skirting. |  | m² |  |  |
| 801 | supply and installation of WC |  | Unit |  |  |
| 802 | supply and installation of Kitchen sink |  | Unit |  |  |
| 803 | supply and installation of wash hand basin |  | Unit |  |  |
|  | supply and installation of shower |  | Unit |  |  |
|  | piping with all accessories |  | Unit |  |  |
| VAT | 19.25% |  |  |  |  |
| IR | 5.5% or 2.2% |  |  |  |  |
| NET PAYMENT |  |  |  |  |  |
| Total with all taxes TTC |  |  |  |  |  |

SCHEDULE OF UNIT PRICES

Name of bidder:

Signature:

Date:

DOCUMENT NO. 7:

BILL OF QUANTITIES AND ESTIMATES

QUANTITY AND COST ESTIMATE TO BUILD A SAMUA COCOA OVEN AT NYI FORKA IN MENJI MUNICIPALITY.

| № | DESIGNATIONS | UNIT | QTY | U. COST | COST |
| --- | --- | --- | --- | --- | --- |
| 1 | site installation |  |  |  |  |
| 1.1 | putting in place project sign board | L | 1 |  |  |
| 1.2 | clearing of near by bushes and Setting up site office | L | 1 |  |  |
|  | follow up and supervision | ls | 1 |  |  |
|  | sub total lot 1 |  |  |  |  |
| 2 | foundation work |  |  |  |  |
| 2.1 | setting out | u | 1 |  |  |
| 2.2 | digging of foundation trench | m³ | 35 |  |  |
| 2.3 | blinding concrete cast at 450kg/m³ | m³ | 1.12 |  |  |
| 2.4 | erection of foundation walls | m² | 35 |  |  |
| 2.5 | reinforced concrete dosed at 350kg/m³ for ground beams and pillars | m³ | 14 |  |  |
| 2.6 | back filling of the foundation | m³ | 7 |  |  |
|  | Sub total lot 2 |  |  |  |  |
| 3 | elevation works |  |  |  |  |
| 3.1 | casting of pillars and tie beam | m³ | 15 |  |  |
| 3.2 | erection of oven with burned bricks | m² | 14 |  |  |
| 3.3 | supply and installation of the oven trump of 3mm thick equipped with a chimney | u | 2 |  |  |
| 3.4 | casting of oversite concrete dosed at 350kg/m³ | m³ | 3.84 |  |  |
| 3.5 | supply and installation of the oven qwaraqwara | m² | 2 |  |  |
|  | Sub total lot 3 |  |  |  |  |
| 4 | roofing |  |  |  |  |
| 4.1 | iroko for rafters of 3X15 cm treated with xylamon | m³ | 1 |  |  |
|  | Purlins (3x8cm) for roofing and fascia board framing treated with xylamon | m³ | 1 |  |  |
|  | fascia | U | 6 |  |  |
|  | Roofing sheets (Tôles bac alu 5/3è) | U | 20 |  |  |
|  | Corner ridging | m | 4 |  |  |
|  | Supply and fix Ø100PVC pipes for disposal of rain water | u | 2 |  |  |
|  | sub total lot 4 |  |  |  |  |
|  | total without taxes |  |  |  |  |
|  | TVA 19.25% |  |  |  |  |
|  | IR 2.2% or 5.5% |  |  |  |  |
|  | TOTAL TTC |  |  |  |  |
|  | NET PAYMENT |  |  |  |  |
|  | SUMMARY |  |  |  |  |
| 1 | site installation |  |  |  |  |
| 2 | foundation work |  |  |  |  |
| 3 | elevation works |  |  |  |  |
| 4 | roofing |  |  |  |  |
|  | TOTAL TAT |  |  |  |  |

DOCUMENT N° 08

Framework of sub-detail of PRICES

Note relating to the presentation of the sub-detail of prices and taxes

1, A sub-detail presents all the stages involved in the establishment of a sales price. It is also an important element for the evaluation of the quality of the price proposed by a bidder.

It is not necessary to impose a model of presentation on all bidders, taking into account the great diversity of software for the determination of sub-details of prices. On the other hand, they must include the following elements;

a. Detail of the sales coefficient according to the model presented after this note;

b- Cost in dry price of the materials provided for the site;

c.	Cost in dry price of the supplies necessary for the site;

d.	Cost of local and expatriate labor;

e.	For each price on the Schedule of prices, a form resulting from points a, b, c and d
above indicating the outputs leading to the unit prices;

f.	The precise sub-detail of lump sums for the installation of the site camp, the carting
in and out of equipment, laboratory and its equipment, development of a quarry
(where need be), etc.:

g.	The precise sub-detail of lump sums for the building, maintenance of premises and
supply of means put at the disposal of the Delegated Contracting Authority;

h. The sub-detail of dues and taxes.

2- Presentation framework of the sales coefficient, also called the coefficient of over-heads.

A. Overheads of the site

Studies

----                               ----

Total	C1

B. Overheads of the head office

- Head office overheads            ------

- Financial overheads                ------

- Risks and profits	      ------

_______

Total	C2

Sales coefficient K = 100/ (100-C) with C=C1+C2

3. The Delegated Contracting Authority may propose a framework of sub-detail of unit prices including the elements mentioned in point 1 above.

SUB DETAILED PRICE SCHEDULE. Description of activity. N° Price; Daily output; Total quantity; Unit; Duration activity (d). A – Labour; CATEGORY; Daily wages; Days counted; Amount. Total A. B - Equipments& machines; TYPE; Daily rate; Days billed; Amount. Total B. C - Materials & miscellaneous; TYPE; Unit Price; Consumption; Amount. Total C. D; TOTAL DIRECT COSTS; A+B+C. E; General costs; D x 10%. F; General office costs; D x 8%. G; COSTS OF PRODUCTION; D+E+F. H; Risks + profits; G x 12%. P; TOTAL PRODUCTION COST EXCLUDING TAXES; G+H. V; Unit sale price excluding taxes; P/Qty.

DOCUMENT NO. 09:

MODEL JOBBING ORDER

JOBBING ORDER NO _____ JO/FSD/MC/MCTB/2026 AWARDED AFTER NATIONAL INVITATION TO TENDER NO: ___/OJ/FSD/MC/MCTB/2026 OF __/__/2026 FOR THE CONSTRUCTION OF A MODERN COCOA OVEN IN NYI FORKA, MENJI MUNICIPALITY, FONTEM SUB DIVISION, LEBIALEM DIVISION

Project Owner : The Lord Mayor Menji Council.

HOLDER			: [indicate name and full address of holder]

P.O. Box_________,Tel:_________Fax: ____________

Business Registry No.___________at

Taxpayer’s No._____________

SUBJECT   : THE CONSTRUCTION OF A MODERN COCOA OVEN IN NYI FORKA, MENJI MUNICIPALITY, FONTEM SUB DIVISION, LEBIALEM DIVISION

PLACE: NYI FORKA FONTEM SUB-DIVISION-

EXECUTION DEADLINE :_____________________(03) months

AMOUNT IN CFA F:

| IAT |  |
| --- | --- |
| EVAT |  |
| VAT |  |
| AIR (Income tax) |  |
| Net to be paid |  |

FINANCING		: PIB MINDDEVEL 2026

BUDGET LINE (IMPUTATION):  60 27 291 1 32000005 0411464211

RECORD (Expenditure Authorization) NUMBER: JB03849

SUBSCRIBED ON:________________

SIGNED ON:_____________________

NOTIFIED ON:___________________

REGISTERED ON:_________________

Between:

The Government of the Republic of Cameroon, represented by________________ hereinafter referred to the “Contracting Authority”

On the one hand,

And

______________________ (enterprise)

P.O. Box________Tel:_________Fax:_________

Business Registry No. ___________

Taxpayer’s No. ___________________

Represented by M _________________, its General Manager, hereinafter referred to as the “Contractor”

On the other hand,

Agree on the following:

Summary

Part I:	   Special AdministrativeConditions (SAC)

Part II:   Special Technical Conditions (STC)

Part III:  Schedule of Unit Prices (SUP)

Part IV:  Details or Estimates

Page_______ and last  jobbing Order No.____________JO /FSD/MC/MCTB/2026

Awarded after open national invitation to tender No: ___/JO/FSD/MC/MCTB/2026 OF ……………………….2026 THE CONSTRUCTION OF A MODERN COCOA OVEN IN NYI FORKA, MENJI MUNICIPALITY, FONTEM SUB DIVISION, LEBIALEM DIVISION

With __________,

.

EXECUTION DEADLINE_THREE (03) months

Amount of contract in CFA F:

| IAT |  |
| --- | --- |
| EVAT |  |
| VAT (19.25%) |  |
| AIR (2.2 or 5.5 %) |  |
| Net to be paid |  |

Read and accepted by the contractor

(place of signature)__________(date)

Signature_____________________________

“Contracting Authority”

(place of signature)__________(date)

Registration

(place)…………………………………………(date)

DOCUMENT NO. 10:

FORMS AND MODELS TO BE USED BY BIDDERS

Table of models

Annex No. 1: Model tender

Annex No. 2: Model bid bond

Model No. 3:  Model final bond

Model No. 4:  Model of start-off advance bond

Model No. 5:  Model retention fund

Annex No. 6:  Framework of schedule

Annex No. 1: Model tender

I, the undersigned______________[indicate the name and capacity of  signatory]

Representing the ______________company or enterprise or group with head office at_____________registered in the trade register of____________ under the number No_________

Having taken cognisance of all the documents featured or mentioned in the Tender File including the addendum (addenda): the invitation to tender [recall the subject of the invitation to tender]

- After having personally taken account of the situation of the site and evaluated from my point of view and under my responsibility, the nature and difficulty of the works to be carried out;

- Hereby submit, bearing my signature, the schedule of unit prices as well as the quotations in accordance with the structure featuring in the Tender File.

- Submit and commit myself to execute the works in accordance with the Tender File, in return for  the prices which I myself establish for each type of structure which prices reveal the amount of the tender for lot No. ________at _______________[in figures and words] CFA francs exclusive of VAT and at ________________CFA francs Inclusive of all Taxes. [In figures and words].

  - I pledge to execute the works within a deadline of ……………months.

  - I pledge to maintain my bid for 90 Days from the deadline of submission of bids.

  - Rebates and the modalities of application the said rebates shall be the following (in case of the possibility of award of several lots).

The Project Owner shall pay the sums due for this contract by crediting account No…………………… opened in………………………Bank………………………..Branch

Prior to the signing of the contract, this tender accepted by you shall constitute an agreement between us.

Done at....................................... on.....................................

Signature of………………………..

In the capacity of………………duly authorised to sign the bids on behalf of………………………

ANNEX No. 2: MODEL BID BOND

Addressed to THE LORD MAYOR MENJI COUNCIL «Contracting Authority”

Whereas the undertaking_____________ hereinafter referred to as the “bidder” has submitted his bid on __________for [recall the subject of the Open National Invitation to Tender ], hereinafter referred to as “the bid” and to which must be attached a bid bond equivalent to [indicate the amount] CFA francs.

We___________ [name and address of the bank], represented by _________[names of signatories], hereinafter referred to as “the bank” hereby guarantee payment to the Contracting Authority of the maximum sum of [indicate the amount] CFA francs, that the bank pledges to pay in full to the Contracting Authority, binding itself, its successors and assignees.

The conditions of this commitment are as follows:

If the bidder retires his bid during the validity period provided for in the Tender File;

Or

If the bidder, having been notified of the award of the contract by the Contracting Authority during the validity period:

- Fails or refuses to sign the contract, even though required to do so;

- Fails or refuses to furnish the final bond for the contract (final bond) as provided for by the contract;

We pledge to pay to the [Contracting Authority] an amount up to the maximum of the sum referred to above upon reception of the his first written request, without the Contracting Authority having to justify his request, given, however, that in his request the Contracting Authority shall note that he is due the amount he is claiming because one or the other or both of the above condition(s) has (have) been fulfilled and he shall specify which condition(s) took effect.

This bond shall enter into force from the date of signature and from the date set by the Contracting Authority for the submission of bids. It shall remain valid up till the thirtieth day inclusive following the end of the deadline for the validity of bids. Any request by the Contracting Authority to cause it to take effect should reach the bank by registered mail with an acknowledgement of receipt before the end of this period of validity.

This bond shall, for purposes of its interpretation and execution, be subject to Cameroon law. Cameroon courts shall be the only jurisdictions competent to rule on this commitment and its consequences.

Signed and authenticated by the bank at____________, on____________

[Bank’s signature]

Annex No. 3: Model final bond

Bank:

Reference of the bond: No_____________________

Addressed to [Indicate the Project Owner and his address] Cameroon, hereinafter referred to as the “Project Owner”

Whereas ________________ [name and address of Contractor], hereafter referred to as “the Contractor”, has committed himself, in execution of the contract referred to as “the contract”, to carry out [indicate the nature of the works].

Whereas it is stated in the contract that the Contractor shall entrust to the Project Owner a final bond of an amount equal to [indicate the percentage between 2 and 5%] of the amount of the corresponding portion of the contract, as guarantee of the execution of his full obligations in accordance with the terms of the contract,

Whereas we have agreed to issue the Contractor this guarantee,

We, __________________________   [name and address of bank]

represented by______________________ [name of signatories],

hereinafter referred to as “the bank”, commit ourselves to pay the Project Owner, within a maximum deadline of eight (8) weeks, upon the simple written request declaring that the Contractor has not satisfied his contractual commitments within the meaning of the contract, without being able to defer the payment nor raise any contests for whatever reason, any sum up to the sum of _____________  [in figures and words] .

We agree that no change or addendum or any other amendment to the contract shall free us of any obligation incumbent on us by virtue of this final bond and we hereby incline to any notification, addendum or change.

This final bond shall enter into force upon signature and notification of the contract. It shall be released within a deadline of [indicate the deadline] from the date of the provisional acceptance of the works.

After this date, the bond shall be baseless and should be returned to us without the express request on our part.

Any request for payment made by the Project Owner by virtue of this guarantee should be done by registered mail with acknowledgement of receipt to reach the bank during the period of validity of this commitment.

This bond shall, for purposes of its interpretation, be subject to Cameroon law. Cameroon courts shall be the only jurisdictions competent to rule on this commitment and its consequences.

Signed and authenticated by the bank at _________  on __________________

[Signature of the bank]

ANNEX No. 4: Model of start-off advance bond

Bank: reference, address________________________________________________

We, the undersigned, (bank, address) hereby declare by the present to guarantee on behalf of______________________________________________ [the holder] to the benefit of the Project Owner [address of the Project Owner]

(the beneficiary)

The payment, without contest and upon receipt of the first written request by the beneficiary, declaring that____________[the holder] has not fulfilled his obligations relating to the reimbursement of the start-off advance according to the terms of contract No._________ of _____________ relating to ________________ works [indicate the subject of the works, the references of the invitation to tender and the lot, if possible] of the total sum corresponding to to the advance of [twenty (20) %] of the amount inclusive of all taxes of contract No. _____________, payable upon notification of the corresponding Administrative Order that is, _____________CFA francs.

This bond shall enter into force and shall take effect upon reception of the respective parts of this advance into the accounts of____________ [the holder] opened in the_________________ bank under No. ___________________.

This bond shall remain in force up till the reimbursement of the advance in accordance with the SAC. However, the amount of the bond shall be proportionately reduced on the progressive reimbursement of the advance.

The applicable law and jurisdiction shall be those of the Republic of Cameroon.

Signed and authenticated by the bank at______________ on _____________

[Signature of the bank]

ANNEX No. 5: Model of performance bond (Retention fund)

Bank: ____________

Reference of the bond: No________________

Addressed to [Indicate the Project Owner]

[Address of Contracting Authority]

Hereinafter referred to as “the Project Owner”

Whereas________________ name and address of Supplier] hereinafter referred to “the contractor”, pledged, in execution of the contract, to carry out the works of [indicate the subject of the works]

Whereas it is stipulated in the contract that the retention fund fixed at [percentage below 10 % to be specified] of the amount of the contract may be replaced by a joint guarantee,

Whereas we have agreed to provide the Contractor with this guarantee,

We,____________________________________[name and address of the bank],

Represented by _________________________[names of signatories] and hereinafter referred to as “the bank”,

Hence, we hereby affirm that on behalf of the Contractor, we guarantee and are responsible to the Project Owner for a maximum amount of______________________________

[in figures and letters] corresponding to [percentage below 10 % to be specified] of the contract price.

And we pledge to pay to the Project Owner within a maximum deadline of eight (8) weeks upon his simple written request declaring that the contractor has not fulfilled his contractual obligations or is indebted to the Project Owner within the meaning of the contract, amended where need be, by its additional clauses, without being able to defer the payment nor raise any contest for whatever reason, any sum(s) within the limits of the amount equal to [percentage below 10 % to be specified] of the total amount of the works featuring in the final detailed account, without the Project Owner having to prove or give the reasons nor the motive for the amount of the sum indicated above.

We hereby agree that no change or addendum or any other amendment shall release us of any obligation incumbent on us by virtue of this bond and we hereby incline by the present to the notification of any amendment, addendum or change.

This bond shall enter into force upon signature. It shall be released within thirty (30) days from the date of the final acceptance of the works and upon release issued by the Project Owner.

Any request for payment made by the Project Owner by virtue of this bond should be done by registered mail with acknowledgement of receipt to reach the bank during the period of validity of this commitment.

This bond shall, for purposes of its interpretation and execution, be subject to Cameroon law. Cameroon courts shall be the only jurisdictions competent to rule on this pledge and its consequences.

Signed and authenticated by the bank at__________ on _______

[Signature of the bank]

DOCUMENT NO. 11:

PRELIMINARY STUDIES

- Justification of preliminary studies

- Attach the preliminary studies.

DOCUMENT NO. 12:

List of banking establishments and financial bodies authorised to issue bonds for public contracts

I- BANKS

- Afriland  First   Bank

- Banque Atlantique

- Banque Gabonaise pour le Financement International (BGFI BANK)

- Banque International du Cameroun pour l’Epargne et le Crédit (BICEC)

- CITI Bank

- Commercial Bank of Cameroon (CBC)

- Ecobank

- National Financial Credit Bank

- Société Camerounaise de Banque au Cameroun

- Société Générale de Banque au Cameroun

- Standard Chartered  Bank Cameroon

- Union Bank of Cameroon

- United Bank for Africa.

II- Insurancecompanies

- Chanas Insurance;

- Activa Insurance

FORCE MAJOR SIGN POST OF MENJI COUNCIL

SOUTH WEST REGION

LEBIALEM DIVISION

MENJI COUNCIL

SUBJECT: construction of a modern cocoa oven under  force

account:  at nyi forka.

oooo

PROJECT OWNER:

THE MAYOR OF MENJI COUNCIL

CONTROL ENGINEER:

DIVISIONAL DELEGATION OF MINADER LEBIALEM

PROJECT MANAGER:

TECHNICAL SERVICE(MINADER)

DURATION:

THREE (03) MONTHS

FUNDING:

PUBLIC INVESMENT BUDGET (PIB) 2026