REPUBLIC OF CAMEROON

PEACE – WORK - FATHERLAND

*****************

MINISTRY OF DECENTRALIZATION AND LOCAL DEVELOPMENT ******************

SOUTH WEST REGION

*****************

LEBIALEM DIVISION

******************

FONTEM SUB-DIVISION ******************

MENJI COUNCIL

***************

P.O. BOX 5, FONTEM

***************

Website: www.menjicouncil.com E-mail:

menjicouncil@yahoo.com

REPUBLIQUE DU CAMEROUN

PAIX – TRAVAIL – PATRIE

*****************

MINISTERE DE LA DECENTRALISATION        ET DU DEVELOPPEMENT LOCAL ******************

REGION DU SUD OUEST *****************

DEPARTEMENT DU LEBIALEM ******************

ARRONDISSEMENT DE FONTEM ******************

COMMUNE DE MENJI ******************

BP 05, FONTEM

***************

Site web: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

MENJI COUNCIL                                                                  COMMISSION INTERNE DE

PASSATION DES MARCHES

INTERNAL TENDERS BOARD                                                   DE LA COMMUNE DE MENJI

PROJECT OWNER:   THE MAYOR OF MENJI COUNCIL

CONTRACTING AUTHORITY: THE MAYOR, MENJI COUNCIL

OPEN NATIONAL INVITATION TO TENDER No 08/ONIT/SWR/LD/MC/MCTB/2026 OF 27/4/2026 FOR THE PHASE 1 CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, IN MENJI TOWN, MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION (BY EMERGENCY PROCEDURE)

FINANCING: PUBLIC INVESTMENT BUDGET (PIB) MINDDEVEL 2026

| LOCATIONS | AMOUNTS |
| --- | --- |
| FOR THE PHASE 1 CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, IN MENJI TOWN, MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION. | 15,000, 000 CFA Francs |
| BUDGET LINE (IMPUTATION): 60 28 300 5 33000003 0540464211 RECORD (Expenditure Authorization) NUMBER: JB04401 |  |

TABLE OF CONTENTS

DOCUMENT N°1: TENDER NOTICE

DOCUMENT N°2: GENERAL REGULATIONS OF THE INVITATION TO TENDER

DOCUMENT N°3: SPECIAL REGULATIONS OF THE INVITATION TO TENDER

DOCUMENT N°4: SPECIAL ADMINISTRATIVE CLAUSE (S.A.C)

DOCUMENT N°5: TECHNICAL SPECIFICATIONS (T.S.)

DOCUMENT N°6: SHEDULE OF UNIT PRICES

DOCUMENT N°7: BILL OF QUANTITIES AND COST ESTIMATES

DOCUMENT N°8: FRAMEWORK OF SUB-DETAILED PRICES

DOCUMENT N°9: MODEL CONTRACT

DOCUMENT N°10: FORMS AND MODELS TO BE USED

DOCUMENT N°11: LIST OF COMMERCIAL BANKS AND FINANCIAL INSTITUTIONS

DOCUMENT N°12: PLANS

DOCUMENT N° 1

TENDER NOTICE

REPUBLIQUE DU CAMEROUN

PAIX – TRAVAIL – PATRIE

*****************

MINISTERE DE LA DECENTRALISATION

ET DU DEVELOPPEMENT LOCAL

******************

REGION DU SUD OUEST

*****************

DEPARTEMENT DU LEBIALEM

******************

ARRONDISSEMENT DE FONTEM

******************

COMMUNE DE MENJI

******************

BP 05, FONTEM

***************

Site web: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

REPUBLIC OF CAMEROON

PEACE – WORK - FATHERLAND

*****************

MINISTRY OF DECENTRALIZATION

AND LOCAL DEVELOPMENT

******************

SOUTH WEST REGION

*****************

LEBIALEM DIVISION

******************

FONTEM SUB-DIVISION

******************

MENJI COUNCIL

***************

P.O. BOX 5, FONTEM

***************

Website: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

MENJI COUNCIL                                                                    COMMISSION INTERNE DE

PASSATION DES MARCHES

INTERNAL TENDERS BOARD                                                   DE LA COMMUNE DE MENJI

TENDER NOTICE

OPEN NATIONAL INVITATION TO TENDER No.: 08/ONIT/MC/LD/SWR/2026

OF 27/04/2026 FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, IN MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

(BY THE EMERGENCY PROCEDURE)

FINANCING:  PUBLIC INVESTMENT BUDGET (PIB) 2026

1.    SUBJECT OF THE INVITATION TO TENDER:

Within the framework of the Public Investment Budget 2026, the Mayor of the Menji Council in Lebialem Division, South West Region, Contracting Authority, hereby launches an Open National Invitation to Tender (BY THE EMERGENCY PROCEDURE), FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

2.    NATURE OF WORKS:

The works comprise the following:

- site clearance and landscapping

- supply and planting of decorative trees (fruit trees)

- supply and planting of carpet grass

- supply and planting of flowers

- supply and planting of decorative ornamental plants

- construction of structures

- supply of sand and gravel for pathways and playground

- supply of childred playing structures

- supply of meltalic streets benches

- EXECUTION TIME FRAME

The maximum execution time frame provided by the Project Owner for the execution of the services forming the subject of this invitation to tender is three (03) months.

- NUMBER OF LOTS

The works which are subject of this invitation to tender are grouped into a unique lot.

- ESTIMATED COST

Works of this invitation to tender shall be financed by Public Investment Budget of MINEPDED for the  2026 financial year. The estimated cost after preliminary studies of the project is Fifteen million  (15,000,000) CFA Francs All Taxes Inclusive.

6   PARTICIPATION AND ORIGIN:

Participation is opened to all duly registered Cameroonian enterprises with the necessary technical and financial capacities who are not under suspension by the authority in charge of public contracts.

7. FINANCING

Works which formed the subject of this invitation to tender shall be financed by the Public INVESTMENT BUDGET, 2026 financial year through:

| LOCATIONS | AMOUNTS |
| --- | --- |
| FOR THE PHASE 1 CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, IN MENJI TOWN, MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION | 15,000, 000 CFA Francs |
| BUDGET LINE (IMPUTATION): 60 28 300 5 33000003 0540464211 RECORD (Expenditure Authorization) NUMBER: JB04401 |  |

- BID BOND

Each bidder must include in his administrative documents, a bid bond issued by a first-rate Financial establishment approved by the Ministry in charge of finance and whose list is found in document No. 11 of the Tender File and Each bid shall be accompanied by a bid security worth of 300, 000FCFA (2% of the project amount first phase) which is valid for thirty (30) days beyond the date of validity of bids. And the Receipt from CDEC

- CONSULTATION OF TENDER FILE

The file can be consulted during working hours at the MENJI COUNCIL office as soon as this notice is 	published.

- ACQUISITION OF TENDER FILE:

The tender file may be acquired from the MENJI COUNCIL office as soon as this notice is published and upon presentation of a non-refundable treasury receipt (payable at the MENJI COUNCIL treasury) bearing the amount of fifty thousand (50 000) CFA Francs. Such a receipt shall identify the concerned bidder.

- Submission of bids:

Each bid drafted in English or French in seven (07) copies comprising one (01) original and six (06) copies marked as such, should be submitted to the MENJI COUNCIL secretariat  not later than 03 June 2026 at 10.00 a.m., local time in three (03) distinct envelopes which shall be labeled as follows:

- Envelop A: Administrative documents;

- Envelop B: Technical offer;

- Envelop C: Financial offer.

These three (03) envelops will be put in a fourth one which shall be sealed and labeled imperatively as follows:

OPEN NATIONAL INVITATION TO TENDER

No.: 08/ONIT/MC/LD/SWR/2026

OF 27/04/2026 FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, IN MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

- ADMISSIBILITY OF BIDS:

Under penalty of being rejected, only originals or true copies certified by the issuing service or administrative authorities must imperatively be produced in accordance with the Special Regulations of the invitation to tender.

They must obligatorily be not older than three (3) months preceding the date of submission of bids or may be established after the signature of the tender notice.

Any bid not in compliance with the prescriptions of the Tender File shall be declared inadmissible. This refers especially to the absence of a bid bond issued by a first-rate bank approved by the Minister in charge of Finance.

- OPENING OF BIDS:

The offers shall be opened in a single phase.  The administrative, technical and financial bids shall be opened on, the 03 June 2026 at 11.00 a.m., local time by the MENJI COUNCIL Internal Tender’s Board in the conference hall, in the presence of the bidders or duly authorized representatives having full knowledge of the file (power of attorney).

- EVALUATION OF BIDS

The evaluation of bids shall be carried out in three stages:

- 1st stage: verification of the presence and conformity of each administrative document.

- 2nd stage: Evaluation of the technical bids.

- 3rd stage: Analysis of the financial bids.

The criteria of evaluation shall be as follows:

I.  Eliminatory criteria

They are especially:

- Absence of bid bond/ CDEC Receipt

- False declaration or forged document,

- A technical score of less than 70%,

- Absence of quantified unit price

II. Essential (main qualification) criteria

The criteria (assessed in a binary format) relating to the qualification of bidders shall indicatively be on the following:

- Experience of the enterprise (enterprise’s references in similar solar electrification works);

- Key personnel/staff to be mobilised;

- Methodological note/organisation of the work site;

- Equipment put at the disposal of the project;

- Financial capacity (4 000 000 CFA francs)

- Execution deadline

- Company turnover of 10 000 000 CFA Francs

- AWARD:

The jobbing order shall be awarded to the bidder whose bid is in conformity with the dispositions of the tender file and on the basis of the lowest bid and technically qualified, in accordance with article 99(a) of the public contracts code. That is, it shall be awarded to the bidder with a satisfactory technical score and the lowest financial offer.

- VALIDITY OF BIDS:

Bidders will remain committed to their bids for 90 days from the deadline set for the submission of bids.

- COMPLEMENTARY INFORMATION:

Complementary technical information may be obtained during working hours from the secretariat of  Menji Council. Tel: : 675 00 71 66

DONE AT MENJI, 27 APRIL, 2026

THE    MAYOR

Contracting Authority

Copies:

-MINMAP

-ARMP

-CHAIRPERSON MCITB                              -Notice Boards

-Media

REPUBLIQUE DU CAMEROUN

PAIX – TRAVAIL – PATRIE

*****************

MINISTERE DE LA DECENTRALISATION

ET DU DEVELOPPEMENT LOCAL

******************

REGION DU SUD OUEST

*****************

DEPARTEMENT DU LEBIALEM

******************

ARRONDISSEMENT DE FONTEM

******************

COMMUNE DE MENJI

******************

BP 05, FONTEM

***************

Site web: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

REPUBLIC OF CAMEROON

PEACE – WORK - FATHERLAND

*****************

MINISTRY OF DECENTRALIZATION

AND LOCAL DEVELOPMENT

******************

SOUTH WEST REGION

*****************

LEBIALEM DIVISION

******************

FONTEM SUB-DIVISION

******************

MENJI COUNCIL

***************

P.O. BOX 5, FONTEM

***************

Website: www.menjicouncil.com

E-mail: menjicouncil@yahoo.com

MENJI COUNCIL                                                                    COMMISSION INTERNE DE

PASSATION DES MARCHES

INTERNAL TENDERS BOARD                                                   DE LA COMMUNE DE MENJI

AVIS D’APPEL D’OFFRES NATIONAL OUVERT

(EN PROCEDURE D’URGENCE)

COMMISSION DE PASSATION DES MARCHES PUBLICS DELA COMMUNAUTE DE MENJI

AVIS D’APPEL D’OFFRES NATIONAL OUVERT

No.: 08/ONIT/MC/LD/SWR/2026 OF 2704/2026

POUR LA CREATION DU JARDIN BOTANIQUE DE MENJI, ARRONDISEMENT DE FONTEM, DEPARTEMENT DE LEBIALEM, REGION DU SUD-OUEST

FINANCEMENT : BUDGET D’INVESTISSEMENT PUBLIC (BIP) 2026

- OBJET :

Dans le cadre de l’exécution du Budget d’Investissement Public pour l’exercice 2026, le Maire de la commune de MENJI, Autorité Contractante, lance un Appel d’Offres National Ouvert en procédure d’urgence POUR LA CREATION DU JARDIN BOTANIQUE DE MENJI, ARRONDISEMENT DE FONTEM, DEPARTEMENT DE LEBIALEM, REGION DU SUD-OUEST

Présenté comme suit :

- CONSISTANCE DES TRAVAUX :

Les travaux comprennent les taches suivantes :

- debarras et amenagement paysager du site

- fourniture et plantation d’arbres decoratifs (arbres fruitiers)

- fourniture et plantation de gazon

- fourniture et plantation de fleurs

- fourniture et plantation de plantes ornementales decoratives

- construction e strutures

- fourniture de sable et de gravier pour les allees et l’aire de jeux

- fourniture de structure de jeux pour enfants

- fourniture de banc de rues en metal

- DÉLAIS D’EXÉCUTION :

Le délai maximum d’exécution des travaux est fixé à trois (03) mois

- LOTISSEMENT

Les travaux sont regroupés en un lot.

- COÛT PRÉVISIONNEL :

Le cout prévisionnel de l’opération à l’issue des études préalables sont :15 000 000 FCFA.

- PARTICIPATION:

La participation est ouverte à toutes les entreprises camerounaises dument enregistrées avec les capacités techniques et financières nécessaires et qui ne sont pas en période de suspension par l’autorité en charge de marches publiques.

- Financement :

Les travaux objet du présent appel d'offres sont financés par le Budget d’investissement de Investment publique 2026.

| PROJET | MONTANT TTC/FCFA |
| --- | --- |
| POUR LA CREATION DU JARDIN BOTANIQUE DE MENJI, ARRONDISEMENT DE FONTEM, DEPARTEMENT DE LEBIALEM, REGION DU SUD-OUEST | 15 000 000 FCFA |
| BUDGET LINE (IMPUTATION): 60 28 300 5 33000003 0540464211 RECORD (Expenditure Authorization) NUMBER: JB04401 |  |

- CAUTION DE SOUMISSION

Chaque soumissionnaire devra joindre à ses pièces administratives, un cautionnement provisoire délivré par un établissement bancaire de premier ordre parmi les établissements bancaires listé dans le document numéro 11 du dossier d’appel d’offres et chaque offre doit être accompagnée d’une caution de soumission d’un montant de 300 000 FCFA (soit 2% du montant du projet) valable pendant trente (30) jour au-delà de la date de validité des offres.

Le cautionnement provisoire sera libéré d'office au plus tard quinze (15) jours à compter de la date d’attribution du marché pour les soumissionnaires n'ayant pas été retenus. Dans le cas où le soumissionnaire est attributaire du contrat, le cautionnement provisoire sera libéré après constitution du cautionnement définitif.

- CONSULTATION DU DOSSIER D'APPEL D'OFFRES

Le dossier peut être consulté aux heures ouvrables au Mairie de Menji, dès publication du présent avis.

- ACQUISITION DU DOSSIER D'APPEL D'OFFRES

Le Dossier d’Appel d’Offres devra être obtenu au cabinet du président du conseil exécutif Régionale premier étage du bâtiment de l’assemblée régionale sur présentation d’une quittance de versement de la somme non remboursable de cinquante milles (50 000) FCFA à la Trésorerie de la commune de Menji.

- REMISE DES OFFRES

Chaque offre rédigée en Français ou en Anglais en sept (07) exemplaires dont un (01) original et six (06) copies marquées comme telles, devra parvenir, au secrétariat de la commune de Menji, au plus tard le 03 June 2026, à 10H00, heure locale, dans trois (03) enveloppes internes et distinctes identifiant :

- Enveloppe A : Pièces administratives ;

- Enveloppe B : Offre technique ;

- Enveloppe C : Offre financière.

Ces trois (03) enveloppes seront contenues dans une quatrième qui devra porter impérativement la seule et unique mention suivante :

AVIS D’APPEL D’OFFRES NATIONAL OUVERT

(EN PROCEDURE D’URGENCE)

No.:08/ONIT/MC/LD/SWR/2026 OF 27/04/2026

POUR LA CREATION DU JARDIN BOTANIQUE DE MENJI, ARRONDISEMENT DE FONTEM, DEPARTEMENT DE LEBIALEM, REGION DU SUD-OUEST

FINANCEMENT : BUDGET D’INVESTISSEMENT PUBLIC (BIP) 2026

« A N’OUVRIR QU’EN SÉANCE DE DÉPOUILLEMENT »

- RECEVABILITÉ DES OFFRES

Sous peine de rejet, les autres pièces administratives requises devront être impérativement produites en originaux ou en copies certifiées conformes par le service émetteur ou une autorité administrative conformément aux stipulations du Règlement Particulier de l’Appel d’Offres. Elles doivent être dater de moins de trois (03) mois précédant la date originale de dépôt des offres ou avoir été établies postérieurement à la date de signature de l’Avis d’Appel d’Offres.

Toute offre non conforme aux prescriptions du présent avis et du Dossier d'Appel d'Offres sera déclarée irrecevable. Notamment l’absence de la caution de soumission.

- OUVERTURE DES PLIS

L’ouverture des plis se fera en un temps. L’ouverture des pièces administratives et des offres techniques et financières aura lieu le 03 June 2026 à 11H00, heure locale par la Commission interne de passation des marches de la commune de Menji dans la salle de Conférence.

Seuls les soumissionnaires peuvent assister à cette séance d'ouverture ou se faire représenter par une personne de leur choix, ayant parfaite connaissance du dossier et dument mandater

- ÉVALUATION DES OFFRES :

L’évaluation des offres se fera en trois (03) étapes :

- 1ère étape : Vérification de la présence et conformité du dossier administratif de chaque soumissionnaire ;

- 2ème étape : Évaluation des offres techniques ;

- 3ème étape : Analyse des offres financières.

Les critères d’évaluation des offres sont les suivants :

PRINCIPAUX CRITÈRES ÉLIMINATOIRES

Les offres seront jugées conformes au DAO selon les principaux critères suivants :

- Fausse déclarations ou falsification des pièces du Dossier d’Appel d’Offres ou Pièces requises non produites en copies certifiées conformes en cours de validité ;

- Antécédent de non ou de mauvaise exécution d’un marché similaire ou litige en cours avec l’Etat du Cameroun, ou une autre entreprise ;

- Absence de lacaution de soumission ou fausse caution de soumission ;

- Non-respect des model des pièces du Dossier d’Appel d’Offres ;

L’évaluation des offres sera binaire et faite sur la base des critères essentiels ci-dessous ;

| - Note Méthodologique et proposition des solutions relevant ; | oui/non |
| --- | --- |
| - Références du soumissionnaire (expérience dans les travaux similaires pour les trois (03) années précédentes)avec preuves en appui ; | oui/non |
| - La disponibilité du matériel et des équipements essentiels ; | oui/non |
| - Propriétaire du matériel et des équipements essentiels proposés ; | oui/non |
| - Expérience du personnel d’encadrement (au moins Ingénieur des Travaux de Génie Civil avec plus de cinq (05) années d’expérience). | oui/non |
| - Capacité financière, L’accès à une ligne de crédit ou autres ressources financières ; Le chiffre d’affaires Cinquante mille (30 000 000 FCFA); | oui/non |
| - Délais d’exécution | oui/non |

Lenon-respectdedeux (02) sur sept (07) critèresentraîne l’éliminationdel’offre.

- ATTRIBUTION

La lettre commande sera attribué au soumissionnaire dont l’offre est conforme pour l’essentiel aux dispositions du Dossier d’Appel d’Offres, et qui a présenté l’offre évaluée la moins-disant et techniquement qualifiée, conformément à l’article 99(a) du Code des Marches   Publics.

- DURÉE DE VALIDITÉ DES OFFRES

Les soumissionnaires restent engagés par leurs offres pendant une période de quatre-vingt-dix (90) jours, à compter de la date limite fixée pour leur remise.

- RENSEIGNEMENTS COMPLÉMENTAIRES

Les renseignements complémentaires peuvent être obtenus aux heures ouvrables au secrétariat de la mairie de Menji N° Tel : 675 00 71 66

Copies:

- MINMAP

- ARMP

- PRESIDENT CIPMM

- Notice Board

- Archives

FAIT À MENJI, LE 27 Avril 2026

LE MAIRE DE MENJI

AUTORITÉ CONTRACTANTE

DOCUMENT No. 2

GENERAL REGULATIONS OF THE OPEN NATIONAL INVITATION TO TENDER

Table of contents

GENERAL REGULATIONS OF THE INVITATION TO TENDER

TABLE OF CONTENTS

A.  GENERAL PROVISIONS.

Article 1:	Scope of the Tender

Article 2:	Financing

Article 3:	Fraud and Corruption

Article 4:	Candidates allowed to compete

Article 5:	Materials, equipment and related services

Article 6:	Qualification of bidder

Article 7:	visit of works site

B. TENDER FILE

Article 8:	Content of Tender File

Article 9:	Clarifications on Tender File and Petition

Article 10:	Amendment of the Tender File

C. PREPARATION OF BIDS

Article 11:	Cost of Bidding

Article 12:	Language of Bid

Article 13:	Bidding documents

Article 14:	Contract Amount

Article 15:	Currency of offer and payment

Article 16:	Validity of Bid

Article 17:	Bid bond

Article 18:	Varying proposals of bidders

Article 19:	Preparatory meeting to the establishment of Bids

Article 20:	Format and signature of Bids

D. SUBMISSION OF BIDS

Article 21:	Sealing and marking of Bids

Article 22:	Date and time-limit for submission of Bids

Article 23:	Late Bids

Article 24:	Modification, substitution and withdrawal of Bids

E. OPENING OF BIDS AND EVALUATIONS OF BIDS

Article 25:	Opening of envelopes and Petitions

Article 26:	Confidential nature of the procedure

Article 27:	Clarifications on the offer and contact with contracting Authority

Article 28:	Determination of conformity of Bids

Article 29:	Qualification of the Bidders

Article 30:	Correction of errors

Article 31:	Conversion into a single currency

Article 32:	Evaluation and comparison of offers at the financial level

Article 33:	Preference granted to national Bidders.

F. AWARD OF THE CONTRACT.

Article 34:	Award

Article 35:	The right of the Contracting Authority to declare an Invitation to Tender

Unsuccessful or cancel a procedure.

Article 36:	Notification of the award of the contract

Article 37:	Publication of Result and Petitions

Article 38:	Signing of the contract

Article 39:	Final Bond.

GENERAL RULES OF THE INVITATION TO TENDER

A – GENERAL

ARTICLE 1:	Scope of the Tender

1.1:The Mayor of the MenjiCouncil in South West Region, Contracting Authority, launches an Open National Invitation to Tender (BY THE EMERGENCY PROCEDURE)

No.: 08/ONIT/MC/LD/SWR/2026 OF 27/04/2026 FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, IN MENJI MUNICIPALITY, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

1.2: The successful bidder must complete the works within the time-limit indicated in the special Regulations and which time-limit runs from the date of notification of the Service Order to commence works.

1.3: In this Tender file, the term “Contracting authority” shall imply the Mayor of Menji Council, and the term “day” means a calendar day.

Article 2:	Financing

The Works forming the subject for this invitation to tender shall be financed by the Public Investment budget 2026.

Article 3: Fraud and Corruption

3.1:The Contracting Authority requires of bidders and contractors to strictly respect rules of professional ethics during the award and execution of public contracts. By virtue of this principle, the Contracting Authority:

a)   Defines, within the context of this clause, the following expressions in the following manner:

- Shall be guilty of “corruption” whoever offers, gives, requests or accepts any advantage in view of influencing the action of a public official during the award or execution of the works;

- Is involved in “fraudulent maneuvers” whoever deforms or distorts fact in order to influence the award or execution of a contract;

- “Collusive practices” mean any form of agreement between two or among several bidders (whether the Contracting Authority is aware or not) aimed at artificially maintaining the prices of offers at levels not corresponding with those which will result from the forces of competition;

- And “coercive practices” mean any form of harm against persons or their property or threats against them in order to influence their action during the award or execution of a contract.

b)   Will reject any award proposal if it determines that the proposed successful bidder is directly or through the intermediary of an agent, guilty of corruption or is involved in fraudulent maneuvers, collusive or coercive practices for the award of this contract.

3.2.   The Minister delegate in charge of Public Contracts, authority in charge of Public contracts may provisionally suspend a bidder for a period of two years for any of the following reasons:

a)   Attempt to influence the award procedure

b)   Conflict of interest

c)   Initiating crime

d)   Fraud

e)   Corruption

f) Use of non-authentic documents.

The suspension notwithstanding, the bidder may be pursued criminally.

Article 4:	Candidates allowed TO COMPETE

4.2. Generally, the invitation to tender is addressed to contractors, subject to the following provisions:

a)  A Cameroon based enterprise may participate in the consultation if it can demonstrate that it is:

- legally and financially autonomous

- Managed according to commercial law and not under the direct supervisory authority of the contracting authority.

b)   A bidder (including all members of a group of enterprises and all sub-contractors to the bidder) must not be in a situation of conflict of interest.

A bidder shall be judged to be in a situation of conflict of interest if he:

i)   Is associated or was associated in the past with an enterprise (or a subsidiary of this enterprise) which provided consultancy services for the conception, preparation of specifications and other documents used within the scope of contracts awarded for this invitation to tender; or

ii)   Presents more than one offer within the context of invitation to tender, except authorized variants according to Article 15, where need be; meanwhile, this does not prevent the participation of sub-contractors in more than one offer.

c)   The bidder must not be excluded from bidding for public contracts.

Article 5:Materials, Supplies, Equipment and Related Services.

5.1.   Materials, supplies, equipment and services forming the subject of this contract must originate from countries meeting the criteria of origin defined in the Special Regulations of the Invitation to Tender and all expenditure done within the context of the contract shall be limited to the said materials, supplies, equipment and services.

5.2.    Within the meaning of Article 5.1 above, the term “originate” shall designate the place where the goods are extracted, cultivated, produced, manufactured and from where the services originate.

Article 6:   Qualification of Bidder

6.1.   As an integral part of their offer, bidders must:

a)   Submit a power of attorney making the signatory of the offer bound by the offer; and

b)   Update the information included in their request for pre-qualification which may have

Changed (or provide this information, in case of open invitation to tender).

Where necessary, bidders should update the information relating to the following points:

- Access to a credit line or availability of other sources of funding; considering the scope of the service, the production of recent balance sheets and turnovers may be required;

- Orders acquired and contracts awarded;

- Availability of indispensable equipment.

6.2. Bids presented by two or more associated undertakings (joint-contracting) must satisfy the following conditions;

a)   The offer must include all the information listed in Article 6(1) above;

b)   The offer and the contract must be signed in a way that is binding on all members of the group;

c)    The nature of the group (joint or several) must be specified and justified with the production of a joint venture agreement in due form;

d)   The member of the group designated as the representative will represent all the undertakings vis à vis the Contracting Authority with regard to the execution of the contract.

e)   In case of joint co-contracting, the co-Contracting Authority into a single account; or on the other hand, each undertaking is paid in its own account by the contracting    Authority where it is several co-contracting.

6.3. Bidder must equally present sufficiently detailed proposals to demonstrate that they

Conform to the technical specifications and delivery time-limits set in the Special Regulations of the Invitation to Tender.

6.4. Bidders requesting to benefit from the margin of preference must furnish all the necessary information to prove that they satisfy the eligibility criteria set in Article 32 of the General Regulations of the invitation to Tender.

Article 7:  Visit of Works Site.

7.1. The bidder is advised to visit and inspect the works and its environs and obtain by himself and under his own responsibility, all the information which may be necessary for the preparation of the offer and the execution of the works. The related cost of the visit of the site shall be borne by the bidder.

7.2. The proof of effective visit of site shall be established by an attestation of site visit duly signed .

7.3. The Contracting Authority may organise a visit of the site of the works during the preparatory meeting to establish offers mentioned in Article 19 of the General Regulations of the Invitation to Tender.

B – TENDER FILE

Article 8:Content of Tender File

8.1. The Tender File describes the works forming the subject of the contract, sets the consultation procedure of contractors and specifies the terms of the contract. Beside the addendum (addenda) published in accordance with Article 10 of the General Regulations of the Invitation to Tender, it includes the following documents:

a)   The letter of invitation to tender (for restricted invitation to tender)

b)   The tender notice

c)   The General Regulations of the Invitation to Tender

d)   The Special Regulations of the Invitation to Tender

e)   The Special Administrative Clauses

f)    The Technical Specifications

g)   The Unit Price Schedule

h)   The Bill of Quantities and Estimates

i)The execution schedule

j)    Charts and other elements of the technical file

k)   Model forms for equipment, personnel and references of the Bidder

l)    Model of declaration of intention to bid

m)  Model Bid letter

n)  Model Bid Bond

o)   Model final bond

p)   Model of start-off Advance Bond

q)   Model of performance bond in replacement of retention guarantee

r)   Model contract

s)  Form relating to preliminary studies

t) List of commercial banks and financial institutions approved by the Ministry in charge of finance authorized to issue bonds.

8.2. The bidder must examine and respect all the rules, forms, conditions and specifications contained in the Tender File. It is up to him to furnish all the information requested and prepare an offer in conformity with all aspects of the said file. Any inadequacy may lead to rejection of his offer.

Article 9:   Clarifications on the Tender File and Petitions.

9.1. Any bidder who wants to obtain clarifications on the Tender file may request them from the Contracting Authority in writing or by electronic mail (-------------Tel: --------, address indicated in the Special Regulations of the Invitation to Tender. The Contracting Authority shall reply in writing to any request for clarification received at least fourteen (14) days prior to the deadline for the submission of offers.

A copy of the Contracting Authority’s response, indicating the question posed but not mentioning the author, shall be addressed to all bidders who bought the Tender File.

9.2.   Between the publication of the tender notice including the pre-qualification phase of candidates and the opening of bids, any bidder who feels aggrieved in the public contracts award procedure may lodge a complaint to the Contracting Authority.

9.3.   The complaint must be addressed to the Contracting Authority with copies to the body in charge of the regulation of public contracts and the chairperson of the Tenders Board. It must reach the Contracting Authority not later than fourteen (14) days before the opening of bids.

9.4.   The Contracting Authority has five (5) days to react. A copy of the reaction shall be forwarded to the body in charge of the regulation of public contracts.

Article 10:   Amendment of the Tender File.

10.1.  The Contracting Authority may at any moment, prior to the deadline for the submission of offers and for any reason, be at his initiative or in reply to a request for clarification formulated by a bidder, amend the Tender file by publishing and addendum.

10.2   Any published addendum shall be an integral part of the Tender file, in accordance with Article 8.1 of the General Regulation of the Invitation to Tender and must be communicated in writing or made known to all bidders who bought the tender file. The latter must acknowledge receipt of the addenda in writing to the Contracting Authority.

10.3.  In order to give bidders sufficient time to take account of the addendum in the preparation of their offers, the Contracting Authority may postpone as is necessary, the deadline for the submission of offers, in accordance with provision of Article 22 of the General Regulation of the Invitation to Tender.

C – PREPARATION OF BIDS

Article 11:	Cost of Bidding.

The bidder shall bear all costs associated with the preparation and submission of his bid, and the Contracting Authority, will in no case whatsoever be responsible or liable for those costs, regardless of the conduct or outcome of the bidding process.

Article 12:	Language of Bid.

The bid as well as all correspondences and documents relating to the bid exchanged between the bidder and the Contracting Authority shall be written in English or French.

Article 13:	Bidding Documents

13.1. The Bid presented by the bidder shall include the documents detailed in the Special Regulations of the Invitation to Tender, duly filled and put together in three volumes:

a)   Volume 1:	Administrative File

It includes:

i)    All documents attesting that the bidder:

- has subscribed to all declaration provided for by the laws and regulations;

- has paid all taxes, duties, contribution, fees or deduction of whatever nature;

- is not winding up or bankrupt;

- is not the subject of an exclusion order or forfeiture provided for by the law in force;

ii)   The bid bond established in accordance with the provisions of Article 17 of the

General Regulations of the Invitation to Tender;

iii)  The written confirmation empowering the signatory of the offer to commit the bidder, in accordance with the provision of Article 6(1) of the General Regulations of the Invitation to Tender.

b)   Volume 2:	Technical Offer

b.1. Information on qualification.

The special regulations lists the documents to be furnished by bidders to justify the qualification criteria mentioned in Article 6(1) of the Special Regulations of the Invitation to Tender.

b.2. Methodology.

The special regulations of the invitation to Tender specifies the constituent elements of the Technical offer of the Bidders especially: a methodological statement on an analysis of the works and specifying the organization and program which the bidder intends to put in place or use to execute the works (installations, schedule, sub-contracting, attestation of site visit, etc.).

b.3. Proof of Acceptance of Conditions of the Contract.

The bidder shall submit duly initialed copies of administrative and technical documents relating to the contract, namely:

- The special Administrative conditions (SAC)

- The Technical Specifications (STC)

- Model Contract

b. 4. Commentaries (optional)

A commentary on the technical choices of the project and possible proposals.

C)   Volume 3:	Financial Offer

The special conditions specify the elements that will help in justifying the cost of the works, namely:

- The signed and dated original offer (bid letter) prepared according to the attached model, stamped at the prevailing rate;

- The duly filled Unit Price Schedule;

- The duly filled detailed estimate;

- The sub-detail of prices and / or breakdown of all-in prices;

In this regard, the bidders shall use the documents and models provided in the Tender file, subject to the provisions of Article 17(1) of the General Regulations of the Invitation to tender concerning the other possible forms of guarantees.

13.2.   If in accordance with the provisions of the special Regulations of Invitation to Tender, the bidders present offers for several lots of the same invitation to tender, they could indicate rebates offered in case of award of more than one lot.

Article 14:      Contract Amount

14.1.  Except otherwise stated in the Tender file, the amount of the contract shall cover all the works described in article 1.1 of the General Regulations of the Invitation to Tender, on the basis of the unit price schedule and the detailed Bill of Quantities and Estimates presented by the bidder;

14.2. The bidder shall fill the unit prices and totals of all items on the schedule and bill of quantities and estimates.

14.3.   Subject to contrary provisions provided for in the Special Regulations and in the Special Administrative clauses, all dues taxes, fees payable by the bidder on grounds of the contract or on any other ground, thirty (30) days prior to the submission of the offers, shall be included in the prices and in the total amount of the offer presented by the bidder.

14.4. If a price revision / updating clause is provided for in the contract, the date of establishment of the initial prices, as well as the price revision / updating conditions for the said price must be specified. This is with the understanding that any contract of duration of less than one (1) year shall not be subject to a price revision.

14.5. All unit prices must be justified by sub-detailed established in accordance with the structure proposed in Document No. 8.

Article 15: Currency of Bid and Payment.

The currency shall be the CFA franc.

Article 16: Validity of Bids

16.1.   Bids must remain valid for ninety (90) days as stated in the Special Regulations from the date of submission of the bids fixed by the Contracting Authority, in application of Article 22 of the Special Regulations. A bid valid for a shorter period shall be rejected by the Contracting Authority as not being in conformity.

16.2.   Under exceptional circumstances, the Contracting Authority may seek the approval of bidders to extend the validity time-limit. The request and the responses that will be given shall be in writing (or by fax). The validity of the bid bond provided for in Article 17 of the General Regulations shall equally be extended for corresponding duration. A bidder may refuse to extend the validity of his offer without losing his bid bond. A bidder who consents to an extension shall not be asked to modify his offer nor shall he be authorized to do so.

16.3. Where the contract does not include a price revision for more than sixty (60) days the amounts payable to the bidder retained shall be updated by application of the formula featuring in the request for extension that the Contracting Authority addressed to bidders. The updating period shall run from the date of notification of the contract or the Service Order for start of execution of works by the retained bidder, as specified in the Special Administrative clauses. The effect of updating shall not be taken into account for purposes of evaluation.

Article 17:	Bid bond.

17.1.   In application to Article 13 of the General Regulations, the bidder shall furnish bid bonds as specified in the Special Regulations and which bid bond shall be an integral part of his offer.

17.2. The bid bond must conform to the model presented in the Tender file; other models may be authorized subject to the prior approval of the Contracting Authority. The bid bond will remain valid for thirty (30) days beyond the original date set for the validity of offers or any other validity time-limit requested by the Contracting Authority and accepted by the bidder, in accordance with the provisions of Article 16(2) of the General Regulations.

17.3. Any offer without an acceptable bid bond shall be rejected by the Tenders Board for non-conformity. The bid bond of associated enterprises must be established in the name of the group submitting the offer and mention each member of the association grouping.

17.4.   The bid bonds of bidders who are not retained shall be returned within fifteen (15) days after publication of the award result.

17.5.   The bid bond of the successful bidder shall be released as soon as the latter signs the contract and furnishes the required final bond.

17.6.   The bid bond may be seized:

a)   If the bidder withdraws his offer during the period of validity;

b)   If the retained bidder:

c)  Fails in his obligation to register the contract in application of Article 37 of the General Regulations

d) Fails in his obligation to furnish the required final bond in application of Article 38 of General Regulations.

Article 18: Varying Proposals of Bidders.

18.1.    Where the works can be executed within variable deadlines, the Special Regulations shall specify these deadlines and shall indicate the method retained for the evaluation of the completion deadline proposed by the bidder within the specified deadlines. Offers that propose deadlines beyond those specified shall be considered as not being in conformity.

18.2.   Except in the case mentioned in Article 18(3) below, bidders wishing to offer technical variants must first assess the basic solution of the Contracting Authority as described in the Tender File and furnish in addition all the information which the Contracting Authority needs for a complete evaluation of the proposed variant, including the plans, calculations, technical specifications, sub details of process and proposed construction methods and all other useful information. If necessary, the Contracting Authority will examine only the technical variants of the bidder offer conforming to the basic solution that has been evaluated as the lowest bid.

18.3.   When according to the Special Regulations the bidders are authorized to directly submit the technical variants for certain parts of the works, these parts of the works must be described in the technical specifications.  Such variants shall be evaluated according to their own merit in accordance with the provisions of Article 31.2 (g) of the General Regulations.

Article 19: Preparatory Meeting to the Establishment of Bids.

Not applicable.

Article 20: Format of Signing of Bid.

20.1.   The bidder shall prepare an original of the documents described in Article 13 of the General Regulations in a volume clearly indicated “ORIGINAL”.  In addition, the bidder shall submit the number of copies required in the General Regulations, bearing “COPY”.  In case of discrepancy, the original shall be considered as authentic.

20.2.    The original and copies of the bid must be typed or written in indelible ink (photocopies shall be accepted in the case of copies) and shall be signed by the person(s) duly empowered to sign on behalf of the bidder, in accordance with Article 6(1a) or 6(2c) of the General Regulations, as the case may be.  All the pages of the bid containing alterations or changes must be initialed by the signatory (ies) of the bid.

20.3.   The bid shall bear no modification, cancellation or alteration unless such corrections are initialed by the signatory (ies) of the bid.

D. SUBMISSION OF BIDS

Article 21: Sealing, MARKING of Bids

21.1:     The bidder shall seal the original and each copy of the bid in separate envelopes (internal envelopes) by marking on these envelopes “ORIGINAL” and “COPY”, as the case may be. The envelopes shall then be placed in another envelope which will equally be sealed but which will not give any indication regarding the identity of the bidder.

21.2.     The external and internal envelopes:

a)   Should be addressed to the Contracting Authority at the address indicated in the Special Regulations;

b)   Should bear the name and identification number of the project as indicated in the Special Regulations and bear the inscription “TO BE OPENED ONLY DURING BID OPENING SESSION”.

21.3.    The internal envelopes should equally carry the name and address of the bidder in a way as to enable the Contracting Authority return the sealed bid if it is late in accordance with Article 23 of the General Regulations and to meet the provisions of article 24 of the General regulations.

21.4.    If the external envelope is not sealed and marked as indicated in paragraphs 21(1) and 21(2) above, the Contracting Authority shall not be responsible if the bid is misplaced or opened prematurely.

Article 22:   Deadline for Submission of Bids.

22.1. Bids must be received by the Contracting Authority at the address specified in Article 21(2) of the special Regulations not later than the date and time stated in the Special Regulations.

22.2. The Contracting Authority may, at his discretion, extend the deadline set for the submission bids by publishing an addendum in accordance with the provisions of Article 10 of the General Regulations. In which case, all rights and obligations of the Contracting Authority and bidders previously subject to the initial deadline will thereafter be subject to the deadline as extended.

Article 23:    Late Bids

Any bid received by the Contracting Authority after the deadline for submission of bids in accordance with Article 22 of the General Regulations shall be declared late and consequently rejected.

Article 24: Modification, Substitution and Withdrawal of Bids.

24.1. A bidder may modify or withdraw his bid after submitting it, on condition that the written notification of the modification or withdrawal is received by the Contracting Authority prior to the end of the deadline for submission. The said notification must be signed by an authorized representative in application of Article 20(2) above.  The modification or the corresponding replacement bid must be attached to the written notification. As the case may be, the envelopes must bear the inscription “WITHDRAWAL”, and “REPLACEMENT BID” or “MODIFICATION”.

24.2. The notification of modification or withdrawal should be prepared, sealed, marked and forwarded in accordance with the provisions of Article 21 of the General Regulations. The withdrawal may equally be notified by fax but should in this case be confirmed by a duly signed written notification whose date, post mark being authentic, shall not be posterior to the deadline for submission, of bids.

24.3. Bids being requested to be withdrawn in application of Article 24(1) shall be returned unopened.

24.4. No bid may be withdrawn during the interval between the submissions of bids and the expiry of the validity of bids specified by the model tender. The withdrawal of a bid by a bidder during this interval may lead to the confiscation of the bid bond in accordance with the provisions of Article 17.6. above.

E. OPENING OF ENVELOPES AND EVALUATION OF BIDS.

Article 25: Opening of envelopes and Petitions

25.1.    The Tenders Board shall open the bids in one phase and in the presence of bidder’ representatives who choose to attend at the time, on the date and at the place specified in the special Regulations. Representatives of bidders shall sign a register attesting to their presence.

25.2.   Firstly, bids marked “withdrawal” shall be opened and the contents announced to the hearing of everyone, while the bids containing the corresponding offer shall be returned to the bidder unopened.  Withdrawal shall be allowed only if the corresponding notification contains a valid empowerment of the signatory to request this withdrawal and if this notification is read to the hearing of everyone. Then the bids marked “Replacement bids” are opened and announced to the hearing of everyone and the new corresponding offer substituted for the preceding one which will be sent to the bidder concerned unopened. The replacement of the bid shall only be allowed if the corresponding notification contains a valid empowerment of the signatory requesting the replacement and read to the hearing of everyone. Lastly, the bids marked “modification” shall be opened and their contents read to the hearing of everyone with the corresponding offer. The modification of the bid shall only be allowed if the corresponding notification contains a valid empowerment of the signatory requesting the modification and read to the hearing of everyone. Only bids which were opened and announced to the hearing of everyone during the opening of bids shall then be evaluated.

25.3.   All bids shall be opened successively and the name of the bidder announced aloud as well as the possible modification mentioned, the price offered, including any rebates (in case of opening of financial offers) and any variant, where necessary, the existence of a guarantee of the offer if it is required and any other details which the Contracting Authority deems useful to be mentioned.  Only rebates and variants of offers announced to the hearing of everyone during the opening of bids shall be submitted for evaluation.

25.4.  Bids (and modifications received in accordance with the provisions of Article 24 of the General Regulations) which were not opened and read to the hearing of everyone during the bid opening session for whatever reason, shall not be submitted for evaluation.

25.5.   Bid opening minutes are recorded on the spot mentioning the admissibility of bids, their administrative regularity, prices, rebates and deadlines as well as the composition of the Evaluation Sub-Committee. A copy of the said minutes to which is attached the attendance sheet is handed over to all the participants at the end of the session.

25.6.   At the end of each bid opening session, the chairperson of the Tenders Board immediately hands over to the person designated by ARMP an initialed copy of the bids presented by bidders.

25.7.   In case of petition as provided for by the Public Contracts Code, it should be addressed to the Public Contracts Authority with copies being sent to the body in charge of the regulation of public contracts, the Contracting Authority. It must reach within a maximum deadline of three (3) working days after the opening of bids in the form of a letter to which is obligatorily attached a sheet of the petition from duly signed by the petitioner and possibly by the chairperson of the Tenders Board. The Independent observer attaches to his report the sheet that was handed to him, including any related comments or observations.

Article 26: Confidential Character of the Procedure.

26.1. No information relating to the examination, clarification, evaluation and comparison of bids and verification of the qualification of the bidders and the recommendation for the award shall be given to bidders nor to any person concerned with the said procedure before the announcement of the award.

26.2.   Any attempt by a bidder to influence the Evaluation Subcommittee of bids or the Contracting Authority in his award decision may cause the rejection of his bid.

26.3.   Notwithstanding the provisions of paragraph 26.6, between the opening of bids and the award of the contract, if a bidder wishes to contact the Contracting Authority about his bid, he may do so in writing.

Article 27: Clarifications on the Bids and Contact with the Contracting Authority.

27.1.   To ease the examination, evaluation and comparison of bids, the chairperson of the Tenders Board may, if he desires, request any bidder to give clarifications on his bid. This request for clarification and the response given are formulated in writing but, however, no change on the amount or content of the bid should be sought, offered or authorized except it is necessary to confirm the correction of calculation errors discovered by the Evaluation Sub-Committee during the evaluation in accordance with the provisions of Article 29 of the General Regulations.

27.2.    Subject to the provisions of paragraph 1 above, bidders shall not contact members of the Tender Board and the Evaluation Sub-Committee for questions related to their bids, between the opening of bids and the award of the contract.

Article 28: Determination of Conformity of Bids.

28.1.   The Evaluation Sub-Committee shall carry out a detailed examination of bids to determine if they are complete, if the required guarantees are furnished, if the documents were correctly signed and if generally the bids are in proper order.

28.2.    The Evaluation Sub-committee shall determine if the bid is essentially in conformity with the conditions fixed in the Tender File based on the content without recourse to external elements of proof.

28.3.   A bid that conforms to the Tender File shall essentially be a bid that respects all the terms, conditions and specifications of the Tender File, without substantial divergence or reservation. A substantial divergence or reservation is that:

i)    Which substantially limits the scope, quality or realisation of the works;

ii)  Which substantially limits and is not in conformity with the Tender File, the rights of the Contracting Authority or the obligations of the bidder in relation to the contract;

iii)  Whose correction would unjustly affect the competitiveness of the other bidders who presented bids that essentially conformed to the Tender File.

28.4.   If a bid is essentially not in conformity it shall be rejected by the competent Tender Board and shall not eventually be rendered in conformity.

28.5.   The Contracting Authority reserves the right to accept or reject any modification, divergence or reservation.  Modification, divergences, variants and other factors which are beyond the requirements of the Tender File shall not be considered during the evaluation of bids.

Article 29:  Qualification of the Bidder.

The Evaluation sub-committee shall ensure that the successful bidder, who has an offer substantially in conformity with the provisions of the Tender File, fulfills the qualification criteria stipulated in Article 6 of the special Regulations. It is essential to avoid any arbitrariness in determining qualification.

Article 30: Correction of Errors.

30.1.   The evaluation sub-committee shall verify bids considered essentially in conformity with the Tender File to correct the possible calculation errors. The Evaluation subcommittee shall correct the errors in the following manner:

a)   Where there is incoherence between the unit price and quantity, the unit price being    authentic, the total price shall be corrected, unless the Evaluation sub-committee judges that it is a gross error of decimal point in the unit price in which case the total price as presented shall be authentic and the unit price corrected.

b)    If the total obtained by addition or subtraction of the totals is not exact, the sub totals shall be considered authentic and the total corrected.

c)   Where there is a difference between the price indicated in words and in figures, the amount in words shall be considered authentic, unless the amount is linked to an arithmetical error confirmed by the sub detail of the said price, in which case the amount in figures shall prevail subject to paragraphs (a) and (b) above.

30.2.   The amount featuring in the bid shall be corrected by the Evaluation subcommittee, in accordance with the error correction procedure above and with confirmation by the bidder, the said amount shall deemed to commit him.

30.3. If the bidder who presented the lowest bid refuses the correction thus carried out, his bid shall be rejected and the bid bond may be seized.

Article 31:   Conversion into a Single Currency.

Not applicable.

Article 32: Evaluation and Comparison of Bids at the Financial Level.

32.1.   Only bids considered as being in conformity, as per the provisions of Article 28 above, shall be evaluated and compared by the Evaluation subcommittee.

32.2.   By evaluating the bids, the Evaluation subcommittee shall determine for each bid the evaluated amount of bid by rectifying the amount as follows:

a) By correcting any possible error in accordance with provisions of Article 30.2 of the General Regulations;

b) By excluding projected sums and where necessary provisions for the unforeseen occurrences featuring in the bill of quantities and estimates but by adding the amount of works done under approval and supervision where they are valued in a competitive manner as specified in the Special Regulation;

c)By converting into a single currency the amount resulting from the rectifications (a) and (b) above, in accordance with the provisions of Article 31(2) of the General Regulations,

d) 	By appropriately adjusting any other modification, divergences or quantifiable reservation on technical or financial basis.

e)  By taking into consideration the various execution deadlines proposed by the bidders, if they are authorized by the Special Regulations;

f)    If need be, in accordance with the provisions of Article 13(2) of the General Regulations and the special Regulations by applying the rebates offered by the bidder for the award of more than one lot, if this invitation to tender is launched simultaneously for several lots.

32.3. The estimated effect of price revision formulae featuring in the General Administrative clauses (GAC) and special Administrative clauses (SAC) applied during the period of execution of the contract shall not be considered during the evaluation of bids.

The Contracting Authority reserves the right to accept or reject any modification, differences or reservation. The modifications, differences, variants or other factors which exceed the requirements of the tender file are not taken into account during the evaluation of bids.

32.4.   If the offer judged the lowest bid is considered abnormally low or strongly unbalanced in relation to the estimates of the Contracting Authority, the Evaluation subcommittee may, from the sub details of prices furnished by the bidder for any element or all the elements of the bill of quantities and estimates, verify if these prices are compatible with the construction methods and proposed calendar.  In the case where the justifications presented by the bidder are not satisfactory to it, the Contracting Authority may reject the bid.

Article 33.  Preference Granted to National Bidders.

Not applicable.

F. AWARD OF CONTRACT.

Article 34:   Award

34.1.   The Contracting Authority shall award the contract to the bidder whose bid was judged essentially in conformity with the Tender File and who has the required technical and financial capacities to execute the contract satisfactorily and whose offer was evaluated as the lowest by including, where necessary, proposed rebates.

34.2.   If, according to Article 13(2) of the general Regulations, the invitation to tender comprises several lots, the lowest offer shall be determined by evaluating this contract with other lots to be awarded concurrently, by taking into account the rebates offered by the bidders in the case of more than one lot, as well as their financial situation at the time of award.

Article 35: The Right of the Contracting Authority to Declare an Invitation to Tender unsuccessful or CANCEL a Procedure.

The Contracting Authority reserves the right to cancel a procedure of invitation to tender after the authorization of the Minister delegate in charge of Public contracts where the offers have been opened or to declare an invitation to tender unsuccessful after the advice of the Tenders Board, without any claims being entertained.

Article 36: Notification of Award of the Contract.

Prior to the expiration of the period of bid validity set in the Special Regulations, the Contracting Authority shall notify the successful bidder by fax confirmed by registered mail or by any other means that his bid was retained. This letter will indicate the amount the Contracting Authority will pay the contractor to execute the works and the execution deadline.

Article 37: Publication of Results of Award and Petitions.

37.1.  The Contracting Authority shall communicate to any bidder or administration concerned, upon request addressed to it within a maximum deadline of five (5) days after publication of the award results, the Independent Observer’s report as well as the minutes of the award session of the related contract to which shall be attached the evaluation report of the offers.

37.2.   The Contracting Authority is bound to communicate the reasons for the rejection of bids of the bidders concerned who so request.

37.3.   After publication of the award results, bids that are not withdrawn within fifteen (15) days shall be destroyed, without any claims for compensation being entertained. Only the copy destined for the body in charge of regulation shall be kept.

37.4. In case of petition, it should be addressed to the Authority in charge of Public Contracts, with copies to the body in charge of the Regulation of Public Contracts, the Contracting Authority and the chairperson of the Tenders Board.  It must take place within a maximum deadline of five (5) working days after the publication of the results.

Article 38: Signing of the Contract.

38.1. After publication of the results, the draft contract subscribed by the successful bidder is submitted to the Tenders Board.

38.2.   The Contracting Authority has a deadline of seven (7) days to sign the contract from the date of reception of the draft contract approved by the Tenders Board and subscribed by the successful bidder.

38.3. The contract must be notified to the successful bidder five (5) days of its date of signature.

Article 39: Final bond.

39.1.   Within twenty (20) days of the notification by the Contracting Authority, the contractor shall furnish the Contracting Authority with a final bond, in the form stipulated in the Special Regulations, in accordance with the model provided in the Tender File.

39.2.   The final bond whose rate varies between two percent (2%) and five percent (5%) of the amount of the contract may be replaced by a guarantee from a banking establishment approved according to the instruments in force with the Contracting Authority as beneficiary or by a joint or several guarantee.

39.3.   Small and medium-sized enterprises (SME) constituted of national capital and managed by nationals may, in lieu of the guarantee, provide a statutory lien or a bond issued by a banking establishment or first rate financial institution approved in accordance with the instruments in force.

39.4.   Failure to produce the final bond within the prescribed deadline shall likely cause the termination of the contract under the terms laid down in the General Administrative clauses.

DOCUMENT No. 3

SPECIAL REGULATIONS OF THE OPEN NATIONAL INVITATION TO TENDER

Special Regulations of the Invitation to Tender

|  | INTRODUCTION |  |  |
| --- | --- | --- | --- |
| 1 | Definition of Works: N°: ……. //ONIT/MC/LD/SWR/2026 OF …/…/2026 FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION. (BY THE EMERGENCY PROCEDURE). Name and Address of the Contracting Authority: The Mayor of the Menji Council. Invitation to Tender Reference No.: 08/ONIT/MC/LD/SWR/2026 OF 27/04/2026 |  |  |
| 2 | Execution Period: Three (03) months |  |  |
| 3 | Source of financing: Public Investment Budget (PIB) 2026 |  |  |
| 4 | Origin of materials, equipment and related services should come from the local market and respect the norms applicable in Cameroon. |  |  |
| 5 | EVALUATION GRILL |  |  |
|  | I – Main eliminatory criteria |  |  |
|  | Sub Criteria | Evaluation |  |
|  |  | Yes | No |
| A | Bid Security |  |  |
| B | Administrative documents |  |  |
|  | Signed and stamped submission |  |  |
|  | Letter of attorney |  |  |
|  | Treasury receipt for purchase of tender document |  |  |
|  | CNPS |  |  |
|  | Tax payers card |  |  |
|  | Certificate of assessment |  |  |
|  | An original attestation of bank account |  |  |
|  | Certificate of non-exclusion |  |  |
|  | Business location |  |  |
|  | Non bankruptcy |  |  |
| C | Tender documents |  |  |
|  | II – Main qualification Criteria |  |  |
|  | Sub – Criteria | Evaluation |  |
|  |  | Yes | No |
| A | Turnover : At least fifty million (50 000 000) FCFA |  |  |
| B | Pre - financing capacity (access to credit or other financial sources) fifty million (50 000 000) FCFA |  |  |
| C | Enterprises references (three building construction projects for the last three years) |  |  |
| D | Availability of materials and essential equipment |  |  |
| E | Proprietor of the proposed materials and essential equipment |  |  |
| F | Experience of supervisory staff(at least a Civil Engineer with five (05) years of experience) |  |  |
| G | Antecedents of non-execution of contracts or pending disputes |  |  |
| H | Attestation of site visit (with acceptable report) |  |  |
| I | Acceptable planning (Schedule) |  |  |
| J | Acceptable methodology |  |  |

The non-respect of three (03) of the ten (10) criteria shall cause the elimination of the bid.

| 6 | Power of attorney for the Representative in case of a group of enterprises. |
| --- | --- |
| 7 | Site Visit: Bidders shall be expected to visit the works site and produce a report while an Attestation of site visit. |
| 8 | Language of Bid: All bids shall be written in either English or French. |
| 9 | Presentation of Bids: The list of documents referred to in Article 13 of the General Regulations and above must be completed, grouped in three volumes as indicated and inserted in envelopes and labeled as follows: ENVELOPE A – VOLUME I ADMINISTRATIVE DOCUMENTS. a) Declaration of intent to tender with a 1000 FCFA fiscal stamp affixed to it, dated signed and stamped (see attached model); b) A proof of nationality of bidder (certified true copy of national identity card of the General manager); c) A certificate of non-bankruptcy established by the Court of 1st instance of the place of residence of the bidder dated not more than three (3) months preceding the date of submission of bids; d) An attestation of Bank Account issued by a commercial Bank approved by the Ministry in charge of Finance and approved by COBAC; e) Original receipt of purchase of the Tender file; f) The Bid Bond of: from a Banking institution recognized by COBAC (according to attached model) and receipt from CDEC g) An attestation of Non-exclusion from public contracts delivered by ARMP. h) A site visit attestation and report signed. i) An attestation for bidding purposes for this tender of not more than three (3) months old issued by the National Social Insurance Fund; j) An Attestation of Tax compliance of not more than three (3) months old issued by the Tax Department for the current financial year; k) A valid Taxpayers Card certified by taxation; l) Current business registration papers in conformity with OHADA laws m) Attestation of localization certified by taxation department. n) A duly initialed copy of the Special Administrative Clauses All bids not containing all the documents listed above or not in conformity with the models shall be simply rejected. N.B. - All documents shall be originals if requested or certified photocopies signed by the services that issued them and must be less than three (03) months old. - The documents shall be arranged in the order listed above and separated from each order by colored sheets. ENVELOPE B: - VOLUME II B.2 - Technical Proposals. - TECHNICAL DOCUMENTS: The technical documents shall be evaluated following the binary method: Yes/No. Article 24 of the Public Contracts Code stipulates that Bids shall be rejected when they do not conform to the specifications referred to in the Tender File. S/N; Qualification Criteria; Sub-Criteria; EVALUATION. 1; Turnover above or equal to 50 million CFA frs; -Is the annual turnover in Business License above or equal to 10 million CFA frs?; YES; NO; SCORE. 2; Access to Credit line (Pre-Financing Capacity, 50 million; Has the bidder shown proof of Pre-financing or Solvency Capacity above or equal to 10 million CFA frs?. 3; Bidder’s References of similar jobs.; -Has the bidder carried out at least three (03) similar job? -Are the references justified by certified copies of Contracts and minutes of Acceptance report?. 4; Availability of Materials and Essential Equipment; -Has the bidder submitted a list of materials and equipment needed for the construction?. -Concrete Vibrator (01). -Pick-up. -Concrete Mixer (01). -small tools (wheel barrow, buckets, spades, etc). -Proof of ownership or hiring possibilities of necessary equipment (Receipt of purchase; certified copies of title deeds; attestation of hiring).. 5; Experience of supervisory staff.; -Table of Personnel. -Is the project supervisor a qualified environmental Engineer. -Does he/she have at least 3 year work experience in forestation and?. -Has the bidder included certified certificates/diplomas,. -CVs duly signed and dated not more than 3 months by the proposed personnel?. -Is the foreman a qualified HND in forest or environmental Engineering ?. -Does he/she have at least 5 year work experience in forest or environmental activities?. -Has the bidder included certified certificates/diplomas,. -CVs duly signed and dated not more than 3 months by the proposed personnel?. 6; Qualified Personnel Relevant to the job.; -Other support staff. At least:. -2 forest quide. -1 Painter. -General labour. 7.; Methodology; -Organigram of the enterprise. -Has the Bidder proposed an adequate work plan and methodology for the construction?. -Has the bidder proposed measures to protect and secure the environment?. -Has the bidder a site visit Report with pertinent remarks and suggestions endorsed by himself/herself and his engineer?. -Has the bidder an attestation of site visit dully signed by him/herself?. 8.; Proof of Acceptance of the contract conditions; -Specimen contract Documents No. 4 and 9. Each page initialed and the last page signed, dated and stamped.. -Technical specifications (Document No. 5) Each page initialed and the last page signed, dated and stamped.. N.B: The Final score for each qualification criteria shall be determined by the average of the Sub-criteria (˂ 70% = NO; ≥70% = YES. The non-respect of 02 criteria shall entail rejection of the bid. ENVELOPE C: - VOLUME III FINANCIAL OFFER C.1. The offer shall be as per the attached model Bid letter (Document No. 10, Annexure 1), with a 1000 FCFA fiscal stamp affixed to it, dated and signed; C.2. The duly filled unit price schedule. (Initialed and stamped on each page, signature on last page); C.3. The duly filled detailed cost estimates. (Initialed and stamped on each page, signature on last page); C.4. The duly filled framework of sub detail of prices. (Initialed and stamped on each page, signature on last page); C.5. Documents demonstrating financial viability of enterprise (bank Statement, attestation of pre-financing capacity from bank manager, Attestation of solvency). NB: The various parts of the same file must obligatorily be separated by colour Dividers both in the original and in the copies in a way as to facilitate examination. |
| 10 | Price and Currency of Bid - Prices shall be inclusive of taxes and the currency shall be the national currency - Francs CFA - The prices of the contract are not revisable. |
| 11 | Preparation and Submission of Bids Validity of Bids: The period of validity of bids is 90 days from the date of submission of bids. |
| 12 | Bid Bond Bidders shall furnish a bid of:2% of project amount Issued by a Commercial Bank recognized by the Ministry in charge of Finance and recognized by COBAC. |
| 13 | Execution Period Bids are called on the basis of a maximum execution period of: three (03) months. The execution period proposed by the successful bidder shall become the contractual execution period. |
| 14 | Manner of Submission The number of copies of the bid shall be seven (7) inclusive of the original. Address of the Contracting Authority to be used for the submission of Bids: The Mayor EKONDO TITI Council: OPEN NATIONAL INVITATION TO TENDER (BY THE EMERGENCY PROCEDURE) No.: 08/ONIT/MC/LD/SWR/2026 OF 27/04/2026 FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION. “To be opened only during bid opening session” |
| 15 | Submission of Bids Place, date and deadline for submission of Bids: Bids shall be submitted at the Secretariat of the Menji Council Tender Board latest on the……../…./2026at 11.00 amlocal time. |
| 16 | Opening of Bids Place, date and time of opening of Bids; Bids shall be opened at the Conference hall of the Council on the …../…./2026at 12.00amlocal time. |
| 17 | Award of the Contract and Final Bond The contract shall be awarded to the bidder with the least financial offer having qualified administratively and technically. The successful bidder must furnish a final bond of three percent (3%) of the contract amount within twenty (20) days of notification of the contract award. |

- OPENING OF OFFERS

THE OPENING OF ENVELOPE A (Administrative documents) shall be in public and the conformity of the documents verified. The administrative documents must be complete, valid and authentic. The bid bond must conform to the format submitted. Only bids with documents that meet these requirements shall have their other envelopes evaluated.

THE OPENING OF ENVELOPE B and C (Technical and Financial offers) shall be in public in the same session to determine whether the file is complete with the authenticity of documents checked and whether the documents are signed correctly and presented in conformity to the tender.

EVALUATION AND COMPARISON OF OFFERS

- General Presentation of the offer.

| - Readable ……………………………………………………… - Binding (spiral) ………………………………………………… - Arrangement with respect to the Open National Invitation to Tender with coloured separators… - Numbering (pages numbered) ………………………………. | Yes / No Yes / No Yes / No Yes / No |
| --- | --- |

- Methodological note

| - Methodology of execution (description and relevance) ............ - Description of organisation of works and work site for the project............. - Organizational chart ("Organigram") of the enterprise for the execution of project… - Work execution schedule (graphical plan of works) .................. - Security and safety arrangements on work site ………………. - Environmental considerations …………………………… - Measures related to the use of local manpower………………. - Use of labour-intensive approach (HIMO)................................. - Sources of materials (location, relevance and conveyance to project site) (The bidder shall be judged on his knowledge and relevance of sources of material and how these materials shall reach the site from their various sources (wood for formwork and others, sand, gravel, cement, rods, damp proof), and the difficulties identified) ............................................................. - Special Administrative Conditions and specimen contract initialed and signed at the end..... - Technical specification initialled and signed at the end…......... - Attestation of site visit with report……………………. | Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No Yes / No |
| --- | --- |

- References of the bidder (attach justifications).

| - Summary table of references in building and public works (with year, project owner, duration and cost of contracts) …… - Summary table of references as prescribed in the Open National Invitation to Tender file (amount, CA, ETC) - General reference(s) of the bidder in construction/rehabilitation of water schemes during the last five (5) years...................................... - Number of references (completed projects) greater than or equal to one (01) projects (general) for the last five (5) years - References certified ………………. | Yes / No Yes / No Yes / No Yes / No Yes / No |
| --- | --- |

- Financial capacity

| - Bank attestation of a financial capacity, pre-financing or access to credit of min. 50% of the tender amount FCFA........................ - Cumulative turnover capital of the company for the last five years greater than or equal to the tender amount FCFA.....................… | Yes / No Yes / No |
| --- | --- |

- Support staff for the project

| - Detailed list of the staff appointed for the project …....….… General Works Supervisor/Director -Civil/Rural engineering Technician with at least two (02) years working experience - Signed and dated CV with availability certificate ………. - Two (02) or more similar projects as works supervisor.......... | Yes / No Yes / No Yes / No Yes / No |
| --- | --- |
| Work Site foreman - civil engineering Technician (at least CAP) with five – 05 years experience ..... - Signed and dated CV with availability certificate ……….…. - Similar projects greater than or equal to two (02) ….……… | Yes / No Yes / No Yes / No |

- Small and heavy equipment (For each piece of equipment, furnish the Open National Invitation to Tender board with proof of ownership or hiring - the title deeds, receipts, etc)

| - 01 Hilux 4x4 - Small and other assorted tools, equipment or utilities (These are small tools used in road construction or rehabilitation or maintenance like, metallic culvert assembly tools, mini-compactor, masonry, carpentry tools etc.) ....... - Title deeds certified ……………………………………………. | Yes / No Yes / No Yes / No |
| --- | --- |

- Proposed execution Period

  - Execution period less than or equal to that of the Open National Invitation to Tender …Yes / No

_________

TOTAL	/   Points

The number of “YES” points obtained shall be converted to percentage and only bids with a technical mark of over 70% shall go through the financial analysis.

ARTICLE 16 – PROCEDURE OF AWARD OF CONTRACT

  - The contract resulting from this Open National Invitation to Tender shall be prepared, awarded and executed according to the rules and procedures defined by the legislation in force for Public Contracts.

  - In the case where the enterprise does not fulfill these conditions, his choice shall simply be annulled without further notice.

  - Once the contract has been signed by the Contracting Authority, the contractor shall be notified. He has three (03) days to contact the Contract Manager for the beginning of execution of works following installation at site and notification of the Service Order to start.

Document No. 4:

SPECIAL ADMINISTRATIVE CLAUSES

SPECIAL ADMINISTRATIVE CLAUSES (SAC)

TABLE OF CONTENTS

Chapter 1: General Provisions.

Article 1: Object of the contract

Article 2:  Method of concluding the contract

Article 3:  Definitions and duties

Article 4:  Language, applicable law and regulations

Article 5: Contract Documents

Article 6: General applicable texts

Article 7: Communication

Article 8: Service Orders

Article 9:  Contractors Personnel

Chapter 2: Financial Clauses.

Article 10:  Guarantees and securities

Article 11:  Amount of the contract

Article 12:  Place and method of payment

Article 13:  Price Variation

Article 14:  Method of evaluation of work done

Article 15:  Evaluation of materials on site

Article 16:  Start off payment

Article 17:  Payment on account

Article 18:  Interest on overdue payment

Article 19:  Penalties for delay

Article 20:  Final detailed invoice

Article	21:  Release of Guarantee Retention

Article 22:  Tax and Customs Schedule

Article	23:  Registration and stamp duty

Chapter 3:  Execution of the Works

Article 24:  Execution time limit of the contract

Article	25:  Roles and obligation of the contract

Article	26:  Roles and obligation of the Contracting Authority

Article	27:  Insurance of structures and civil liabilities

Article	28:  Documents to be furnished by the contractor

Article	29:  Organization and safety on the site

Article	30:  Setting out of structures

Article	31:  Sub-contracting

Article	32:  Work site journal.

Chapter 4:Reception

Article 33:  Provisional Reception

Article	34:  Documents to be furnished after execution

Article	35:  Guarantee period

Article	36:  Final Reception

Chapter 5:Miscellaneous Provisions

Article 37:  Termination of the contract

Article	38:  Force Majeure

Article	39:  Litigation

Article	40:  Drafting and dissemination of the contract

Article	41and last: Validity of the contract.

CHAPTER 1: GENERAL PROVISIONS

Article 1: Object of the contract

The object of the present contract is FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

(BY THE EMERGENCY PROCEDURE)

ARTICLE 2:  Method of concluding the Contract

The present contract is concluded by open National Invitation to Tender

N° : ……//ONIT/MC/LD/SWR/2026 OF …/…/2026

Article 3:  Definitions and duties

  - a)  The Contracting Authority shall be the Mayor of Menji Council,

In this respect he preserves the original documents relating to the contract and transmits copies to the Public Contract Regulatory Agency.

b)   The Project Owner shall be the Mayor of Menji Council

c)  The Contract Manager shall be the CDO Wabane council

d)The project manager shall be the Divisional Delegate MINHDU Lebialem Division

e)  The Contract Engineer shall be the Divisional Delegate of MINEPDED Lebialem Division,

he examines, verifies, testifies and approves the quality and quantity of all works executed. In this capacity, he shall notify the contractor, the service orders related to the execution of the said project, he is qualified to prescribe all the dispositions that he judges necessary and confirms all the works well done. He works in collaboration with the project manager (if any provision is mad for one).

Any project modification must be submitted by the Engineer through project Manager to the Contracting Authority, for his approval before the contractor can be executed. The Contract Engineer is responsible for any modifications carried out without the Delegated Contracting Authority’s approval.

  - -The authority to incure expenditure shall be the be the Mayor of Menji Council (Authorizing Officer)

-The authority to approve payment shall be the Mayor of Menji Council (Authorizing Officer) and the Divisonal Controller.

-The official in charge of payment shall be the Muncipal Treasurer Menji council Lebialem.

-The official competent to furnish information within the context of execution of this contract shall be the Divisional Delegate of MINHDU Lebialem Division.

ARTICLE 4:  Language, applicable lawS and regulations

  - The language to be used shall be either English or French

  - The contractor shall be bound to observe the laws, regulations and ordinances in force in Cameroon and in the execution of the contract.

If in Cameroon the regulations, laws and administrative and fiscal measures in force at the date of signature of this contract are amended after the signature of the contract, the possible direct resulting cost shall be taken into account without gain or loss for either party.

Article 5:  Contract Documents

The Contractual document, which form part of this contract are in order of priority.

  - The bid letter or commitment letter,

  - The bidder’s tender and its annexure in all provisions not contrary to the Special Administrative Clauses (SAC) and the TECHNICAL SPECIFICATIONS (STC)referred to above;

  - Then special administrative clauses (SAC);

  - The special Technical condition (STC)

  - The particular element necessary for the determination of the contract price, such as in order of priority: the unit price schedule, the detailed of lump sum prices and detailed estimates break down of the lump sum prices;

  - Plans, calculation, notes, trial document and geotechnical document if aplicable;

  - The General Administrative clauses applicable to Public works, supplier and service contract and made enforceable by Order No. 033/CAB/PM of 13th February 2007

  - The General Technical conditions applicable on the services forming the object of the contract.

ARTICLE 6:  General applicable texts

This contract shall be governed by the following texts:

- Framework Law No. 96/12 of 5 August 1996 on the management of the environment;

- The Mining Code;

- Instruments governing the various professional bodies;

- Decree No. 2003/048 of 23 February 2003 relating to the setting up, organization and functioning of the Public Contracts Regulatory Agency

- Decree No. 2003/651/PM of 16 April 2003 to lay down the procedure for implementing the tax and customs system applicable to public contracts;

- Decree No. 2004/275 of 24 September 2004 to institute the Public Contracts Code;

- Decree No. 2012/074 of 8 March 2012 relating to the creation, organization and functioning of Tenders Boards amended and supplemented by Decree No. 2013/271 of 5 August 2013;

- Decree No. 2012/075 of 8 March 2012 to organize the Ministry in charge of Public Contracts;

- Decree No. 2012/076 of 8 March 2012 to amend and supplement certain provision of decree No. 2001/048 of 23 February 2001 relating to the creation, organization and functioning of the Public Contracts Regulatory Agency (ARMP)

- Decree No. 2013/271 of 05 April 2013 modifying and completing certain disposition of decree No. 2012/074 of 8 March 2012 relating to the setting up, organizing and functioning of Tender Boards

- Circular No. 003/CAB/PR of 19 June 2012 relating to the award and control of execution of Public Contracts;

- Circular No 004/CAB/PM of 30th December 2005 relating to the application of the Public Contracts code.

- Order No. 033/CAB/PM of 13 February 2007 enforcing the General Administrative clauses applicable to public works, supplies and services contract;

- Letter No; 00908/MINTP/DR of 1997 to publish guidelines for the consideration of environmental impact of road maintenance;

- Law no 2025/012 of 117/12/2025 instituting the 2026 finance law of the republic of Cameroon.

- Circular No. 0001877/C/MINFI of 31st December 2025 bearing on instructions relating to the Execution of Finance Laws, the Monitoring and Control of the Execution of the Budget of the State and other Public Entities, for the 2026 financial/fiscal year;

- Applicable standards;

- Other instruments specific to the domain concerned with the contract.

Article 7:   Communication

  - All notifications and written communication within the framework of this contract shall be sent to the following address:

- In the case where the contractor is the addressee: beyond the time-limit of 15 days fixed in Article 6 (1) of the GAC to make his domicile known to the Chief of Service and immediately after completion of the works, correspondences shall be validly address to Menji Council.

- In the case where the Contracting Authority is the addressee: The Mayor of Menji Council with copies addressed to the Chief of Service and the Engineers.

  - The contractor shall address all written notifications or correspondences to the Engineer with a copy to the Chief of Service.

Article 8:      Service orders

  - The service order to start execution shall be signed by Contracting Authority and notified by his Service.

  - Service Orders with financial incidence likely to modify the time-limits shall be signed by the Contracting Authority and notified by his Service.

  - Service Orders of a technical nature linked to the normal progress of the work and without financial incidence shall be signed directly by the Contract Manager and notified by the Engineer.

  - Service Orders Serving as warnings shall be signed by the Contracting Authority.

  - Technical Service Orders shall be signed and notify by the Project Manager

  - The contractor has the time-limit of fifteen (15) days to issue reservations on any service order received. Having reservations shall not free the enterprise of executing the service orders received.

Article 9: Contractors Personnel

  - Any modification, even partial, made to the technical offer shall only occur after the written approval of the chief of service. In case of such notification, the contractor shall have the personnel replaced by a staff of equal competence (qualification and experience).

  - In whatever case, the list of supervisory staff to be used shall be subject to the approval of the Engineer within fifteen (15) days of the notification of the service order to start execution. The Engineer has eight (8) days to notify his opinion in writing with a copy being sent to chief of service. Beyond this time-limit, the personnel list shall be considered as approved.

  - Any unilateral modification on the supervisory staff made in the technical offer prior to and during the works shall be a reason for termination of the contract or the application of penalties as mentioned in Article 38 below.

CHAPTER 2:  FINANCIAL CLAUSES

Article 10:  Guarantees and securities

  - Final Bond

The final bond shall be fixed at 3% of the amount of the contract, inclusive of all taxes.

The guarantee must be returned or released within one month following the date of provisional reception of the works.

The Contracting Authority shall order the release upon request by the contractor.

  - Retention Guarantee

The retention guarantee is fixed at 10%

This shall be liberated following a release order issued by the Contracting Authority within one (01) month after final reception upon request by the contractor.

  - Guarantee of start off payment

The contractor may be granted a start off amount of 20% of the contract amount (inclusive of taxes) upon request.

The start-off payment shall be guaranteed at 100% by a Cameroonian bank recognized by the Ministry in charge of Finance.

Article 11:  Amount of the Contract

The amount of this contract as per the attached bill of quantities and cost estimates is

____________________________ (in figures) ________________________________ (in words) CFA. Francs inclusive of all taxes; that is:

-Amount exclusive of VAT __________________ (in figures) ___________ (in words) CFA.

-Amount of VAT____________________ (in figures) _________________ (in words) CFA.

Article 12: Place and method of payment

The contractor shall be paid by monthly installments, based on the certification by the Project Manager of the various phases of work completed. The Engineer shall transmit after verification the said part payment to the Contracting Authority for visa before its liquidation by the Chief of Service.

All sums due shall be paid to account No._______opened by the contractor at _____________

Article 13: Price Variation

Prices shall be firm and not subject to any price revision.

Article 14: Method of evaluation of work done

The work done shall be evaluated using then unit price.

Article 15: Evaluation of materials on site

  - The contractor shall be paid for usable materials intended for the execution of the works mobilized on site in the event where the contract is prematurely terminated as provided for by the Regulations in force especially the public contract code.

  - No security shall be requested for payment on account of supplies or materials which are already on site.

Article 16:  Start off payment

The contractor shall be granted a start-off advance of 20% of the contract amount (inclusive of taxes) upon request. The start-off payment shall be reimbursed when the work progress is at 40% and must be complete the moment the work is executed at 80% of the value of the contract or at least one (01) month before the end of the contractual time.

Article 17: Payment on account

  - The amount of payment on account shall not exceed the value of the technical execution phases carried out.

  - Payment on account may be spread over the duration of the execution of the contract according to technical execution phases as defined in the contract.

  - Payment on account shall take place within thirty (30) days from the date of transmission to the competent accounting officer, of the documents giving entitlement to payment.

  - The contractor shall transmit seven (7) copies of the partial invoices to the Engineer for approval before the 5th of the month following the works executed.

  - The Engineer shall within a time-limit of seven (7) days forward the approved partial invoices to the chief of service.

  - The Chief of Service has a maximum time-limit of twenty-one (21) days to sign the partial invoice and to produce the documents giving entitlement to payment on account and transmit same to the competent accounting officer.

Article 18: Interest on overdue payment

  - Where the delay in payment fixed in Article 17 above is attributed to the Contracting Authority or accounting officer, the contractor shall be dully entitled to interest on overdue payments calculated from the day of issue of the payment voucher by the accounting officer.

  - The interest rate on overdue payments referred to Article 18 (1) above shall be the intervention rate of the Bank of Central African States (BEAC) in invitation to tender with a surcharge of one (1) point.

  - The amount of the interest on overdue payments shall be calculated according to the formula:

I = M x (n/360) x (i)

Where: M = Amount, all taxes inclusive, due the contractor

n= Number of calendar days of delay

i= The BEAC intervention rate concerning invitation to tender with a surcharge of one (1) point.

18.4	Interest of overdue payments shall not be applied on amounts already including compensations for delayed payments.

18.5	Interest on overdue payments shall be liable to taxes.

Article 19: Penalties for Delay

  - The amount set for penalties for delays is set as follows:

- One two thousandth (1/2000th) of the initial contract amount all taxes inclusive per calendar day of delay from the first (1st) to the thirtieth (30th) day beyond the contractual time-limit.

- One thousandth (1/1000th) of the initial amount of the contract inclusive of all taxes per calendar day beyond the 30th day.

  - The cumulated amount of penalties for delay shall be limited to ten percent (10%) of the initial contract inclusive of all taxes.

Article 20: Final Detailed Invoice

  - After completion of the works and within a maximum time-limit of 30 days after the date of provisional reception, the contractor shall establish, based on joint reports, the draft final invoice for works executed and which summaries the total sums to which the contractor may be entitled as a result of the execution of the whole contract.

  - The chief of service has 30 days to forward the corrected and approved invoice to the competent accounting officer.

Article 21: Release of Guarantee Retention

The Contracting Authority has 30 days after final reception to release the 10% guarantee retention.

Article 22: Tax and Customs Schedule

Decree No. 2003/651 of 16 April 2003 to lay down the conditions for implementing the tax regulations and customs procedures applicable to public contracts. The taxes applicable to this contract include notably:

- Taxes and dues relating to industrial and commercial projects, including the IAR which is a deduction on company taxes;

- Registration dues in accordance with the tax code;

- Dues and taxes attached to the execution of services provided for in the contract;

- Duties and taxes of entry in to Cameroonian territory (customs duties, VAT, computer tax);

- Commercial taxes and dues;

- Dues and taxes relating to the execution of building materials and water.

These elements must be included in the costs which the enterprise inputs on its running costs and constitute one of the elements of the sub-details of prices exclusive of taxes.

All prices inclusive taxes mean VAT included.

Article 23: Registration and stamp duty

Seven (7) original copies of the present contract shall be stamped and registered at the expense of the contractor, in accordance with the applicable regulations.

CHAPTER 3: EXECUTION OF THE WORKS

Article 24: Execution time-limit of the Contract.

  - The time-limit for the execution of the works forming the object of this contract shall be three (03) months.

  - This time limit shall run from the date of notification of the service order to commence execution of the works.

Article 25: Roles and obligation of the CONTRACTOR

The contractor shall be responsible for the works for which he has been chosen. To this effect, his mission shall be to ensure its execution under the supervision of the Project Manager in conformity with the regulation and standards in force and in respect to the work schedule. The contractor shall also be expected to carry out all the necessary calculations, chose and buy all machines, adequate materials etc. required for the work and engage suitable workers.

The contractor confirms that he has verified the volume of work to be executed and that he is reputed to have taken perfect cognizance of the scope of the works and the necessarily for prompt action to request irrespective of whether he has to use his own equipment or hire equipment to execute the work. To this end, he cannot use any omission or under estimation of the works to make any claims of any nature whatsoever.

Removal of equipment, materials, installations and work site waste shall be carried out by the contractor before reception, failing which the Contracting Authority shall automatically proceed with it soon after the expiry date, at the contractor’s expense.

Article 26: Roles and obligation of the Contracting Authority

The Contracting Authority shall make the site available for the works without interruption. The Contracting Authority shall authorize the contractor to install a site of the work and allocate any necessary installation for the use of the contractor.

The Chief of Service shall within 20 days of notification to commence works provide the contractor with necessary sketches and documents relating to the works.

Article 27: Insurance of structures and civil liabilities

The contractor shall take out a third party risk insurance concerning persons, property, or liabilities from an insurance company governed by the “CIMA” insurance code.

Article 28: Documents to be furnished by the contractor

  - Program of works and Quality Assurance Plan

Within a maximum deadline of thirty (30) days from the date of notification of the service

Order to commence execution, the contractor shall submit in five (5) copies for the approval of the Chief of Service after the endorsement of the Engineer the execution plan of the works, his work schedule, his draft Quality Assurance Plan and environmental management plan.

This plan will be exclusively presented according to the furnished models.

Two (2) copies of these documents will be returned to him within a deadline of between eight and fifteen days from the date of reception with:

Either the indication “GOOD FOR EXECUTION”; or, the indication of their rejection including the reasons for the said rejection.

The Contractor has eight (8) days to present a new one.

The Chief of Service then has a deadline of five (5) days to give his approval or possibly make remarks.  In this case, the procedure is started all over without this affecting the contractual time-limit.

The approval given by the Chief of Service does not in any way release the contractor of his responsibilities.  Meanwhile, works executed before the approval of the program shall neither be ascertained nor paid for.  The updated and approved schedule will become the contractual schedule.

The Contractor will constantly update on site, a schedule that will take account of the real progress of the site.  Significant modifications may only be made on the contractual program upon receiving the approval of the Contracting Authority.

- The Contractor shall indicate in this program the equipment and methods which he intends to use as well as the personnel he intends to employ.

- The approval granted by the Contracting Authority shall in no way diminish the responsibility of the contractor with regard to the harmful consequences which their implementation may cause both towards third parties and the respect of clauses of the contract.

  - Execution Plan

- The execution plan documents (calculations and drawings) necessary for the realization of all the parts of the structure must be submitted for the endorsement of the Engineer at least one month prior to the date provided for the commencement of realization of the corresponding part of the structure.

- The Engineer has a deadline of fifteen days to examine and make known his observations.  The Contractor then has a deadline of eight days to present a new file including the said observations.

Article 29:  OrganiSation and Safety on Site

  - Signs at the work site must be placed within a maximum deadline of one (1) month after the notification of the service order to commence work.

  - The contractor shall respect all standards safety measures during the execution, shall clear the site upon completion of the works.

Article 30:  DEFINITION OF WORKS TO BE EXECUTED

The project team shall within a maximum of fifteen (15) days following the date of notification of the service order to commence work, update the location of works to be executed.

Article 31:  Sub-contracting

This contract may give rise to sub-contracts or subsidiary orders with a maximum accord of 30% of the initial contract amount.

However, any recourse to sub-contractors or placing of subsidiary orders shall be subject to the prior authorization of the Contracting Authority.  Notwithstanding the recourse to sub-contracting or placing of subsidiary orders, the contracting partner shall be responsible for the execution of all the obligation of the said contract.

Article 32: WORKS Site Journal

  - The worksite journal must be systematically jointly signed by the Engineer and the Contractor’s representative during site meetings and at each site visit.

  - It is a joint document in a single copy.  Its pages must be numbered and initialed.  No page should be removed.  The erased or canceled parts must be mentioned on the margin for validation.

Chapter IV:	RECEPTION

Article 33: PROVISIONALACCEPTANCE

Before the provisional acceptance, the contractor shall request in writing to the Chief of Service with a copy to the Engineers the organization of a technical reception that shall among others ascertain that:

  - Tests and checks are carried out;

  - The As-realized plan is furnished in five (05) copies

  - The folding up of the site installations and the restitution of the site as it was;

  - The acceptance committee shall comprise the following members:

- The Mayor of Menji Council or his representative: …………………Chairman

- The Contract Manager or the representative:……………………….. Member

- The Contract Engineer: ………………………………………………..Secretary

- Project manager:………………………………………………………. member

- The Divisional Delegate MINMAP LEBIALEM or representative:.. Observer

- The contractor………………………………………………………….member

The contractor shall be invited to the reception by mail at least ten (10) days prior to the reception.  He is bound to attend (or be represented). He takes part in the reception as an observer.

His absence is equivalent to acceptance without reservation of the conclusion of the acceptance Commission.

After the visit of the site, the Commission shall examine the minutes of the preliminary operations to the reception and shall proceed to provisional reception of the works if there is need.

The visit for provisional reception shall be the subject of minutes of provisional acceptance signed on the spot by all the members of the commission.

The minutes of the provisional acceptance report shall specify or set the date of completion of the works.

  - The guarantee period commences from the date of acceptance works carried out

Article 34:  Documents to be furnished after execution

  - The contractor shall furnish on or before the acceptance date, five (5) copies of as-realized plan (Plan de recollement) following indications on the manual of directives and procedures for Creation of amusement garden in force in the Ministry of Housing and Urban Development.

  - A penalty of fifty thousand (50.000) francs per day will be applied if the contractor fails to comply with Article 34.1 above and if the document is not approved at most 15 days after the acceptance.

Article 35:  Guarantee Period

The guarantee period shall be one (1) year to run from the date of the provisional acceptance of the works.

Article 36:  Final ACCEPTANCE

Final acceptance shall take place within a maximum deadline of fifteen (15) days from the date of expiry of the guarantee period.

The procedure for final acceptance shall be the same as for provisional acceptance, except the presence of the Project Manager.

CHAPTER V: MISCELLANEOUS PROVISIONS

Article 37:  Termination of the CONTRACT

The contract may be terminated as provided for in Part III Paragraph 2 of Decree No. 2004/275 of 24 September 2004 instituting the Public Contracts Code and equally under the conditions laid down in Articles 74, 75 and 76 of the GAC especially in case of:

- Delay of more than fifteen (15) days in the execution of a Service Order or unjustified stoppage of more than seven (7) calendar days;

- Delay in work resulting in penalties of more than 10% of the amount of the works;

- Refusal to repeat poorly executed works;

- Default by the contractor;

- Persistent on payment for services.

Article 38:  MajOR IMPEDIMENT

If the contractor were to raise the issue of force majeure, concluded after its signature by the Contracting Authority of the South West Region and shall only come into force after its notification to the contractor, by the Contracting Authority the thresholds below which claims shall not be admitted are:

Rainfall:	200mm in 24hours

Wind:		40m/s

Flood:		decennial flood frequency

In the event of circumstances beyond his control hindering the progress of the works, the contractor shall only be relieved of his responsibilities if he notifies the Administration in writing of his intention to invoke these circumstances of force majeure within fifteen (15) days of the occurrence of the event.  However, the Administration still reserves the right to appreciate the circumstances of the force majeure.

Article 39:	Litigation

Any dispute arising from this contract shall be resolved amicably. Failure to arrive at a compromise, the matter shall be referred to the competent court in the South West Region of the Republic of Cameroon.

Article 40: Drafting and Dissemination of this CONTRACT

Seven (7) copies of this contract shall be produced at the cost of the contractor and furnished to the Chief of Service.

Article 41 and Last:	Validity of the CONTRACT

This contract shall be regarded as finally concluded after its signature by the Divisional Delegate of Public Contracts and it shall only come into force after it has been notified to the Contractor.

Document No. 5:

Special Technical Conditions (STC)

(CCTP)

CHAPTER I:  GENERAL PROVISIONS

Article 01: WORK DESCRIPTION

The purpose of this Open National Invitation to tender is FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

Article 02:  GENERAL OBLIGATIONS OF THE CONTRACTOR

The contractor shall execute the works in compliance with the special technical provisions.  Control missions shall be carried out by the Contract Engineer and the Council Technical Services and shall comprise:

a)  Technical control:

Before execution of works

- Examination of the general proposals made by the contractor concerning the project site, work planning and possible sub-contractors;

- Verification of the bills of quantities drawn by the contractor;

- Verification of execution plans for approval, technical conditions and all the documents relating to the modifications that shall be necessary for a proper execution of works;

- Reception of materials and equipment required for a proper execution of works;

- Control of the putting in place of activities aimed at sensitizing the beneficiary populations.

During or after execution of works

- Control of characteristics of the materials used and their compliance with the prescribed norms: rip-rap irons aggregate for concrete, duct mould, etc.

- Control of the execution of works, notably:

- Clearing and maintenance of the area where the structure will be put up, that is weeding and felling of trees, if necessary;

- Repairing and cleaning the entrances to the structure site.

b)  Environmental control

It shall consist of checking that the contractor executes the works specified in the Special technical conditions, and in the tender file as a whole, in compliance with the provisions relating to environmental protection or the laws and ministerial instructions referred to in article 22 of the special administrative conditions.

Article 03:  PUTTING IN PLACE PERSONNEL AND MATERIALS

To ensure a proper execution of works, the contractor shall put in place teams made up as follows, for information only:

- The project supervisor, Town planning engineer

- The foreman (HND-level in either Town planning or civil engineering) who shall control the works and shall have at least three years of work experience in the execution of similar works;

- Specialized personnel: topographers, specialized workers, etc.

Article 04:  START AND DURATION OF WORKS

The duration of works shall be three (03) months with effect from the date of notification by the Contract Manager of the Administrative Order to start work.

CHAPTER II:  TECHNICAL CONDITIONS

This technical description of estimates is intended to define the content of the works.  It specifies the quality of materials and the mode of execution in keeping with the rules and in compliance with the constituent documents of the contract.

Description of tasks

The main tasks to be carried out shall be the following:

- See Nature of Works under technical document (sectors by sectors activities to be carried out).as planned.

Article 06:  QUALITY AND PREPARATION OF MATERIALS

Every material used and supplies shall be of high quality and put up in keeping with the rules and with great care.

They shall meet the general specifications and the general requirement set out by the CSTB.  All relevant materials to be used by the contractor or put at his disposal shall be subject to the approval of the Project Engineer.

TECHNICAL REQUIREMENTS

The contractor shall comply with the laws in force concerning fire protection, thermal insulation, acoustical insulation and ventilation; even if provisions have not been made in the plans and written documents.

It should be noted that all the works to be carried out or modified following amendments brought in keeping with the rules, shall be charged to the contractor.

CHAPTER III:  MODE OF EXECUTION OF WORKS

Article 07:  PLAN OF EXECUTION

I – Plan of execution:

- site clearance and landscapping

- supply and planting of decorative trees (fruit trees)

- supply and planting of carpet grass

- supply and planting of flowers

- supply and planting of decorative ornamental plants

- construction of structures

- supply of sand and gravel for pathways and playground

- supply of childred playing structures

- supply of meltalic streets benches

Acceptation of the difficulties of the field

The contractor will have to accept all the difficulties that he may encounter and relating to the configuration of the sites, the nature of the soils, and solids existing in the soil.

Moreover, the contractor shall take note of the location of the old networks: telephone, water, electricity or other that may be found in the field.  Therefore, he shall not remove any existing meter or pipe without informing the Chief of Service of their presence.

Site survey

The contractor shall take over the site as he shall find it.  He shall therefore be supposed to have perceived all the difficulties that he may encounter and relating to the configuration of the site, the nature of the soils, neighboring constructions, etc…

TECHNICAL SPECIFICATIONS

The realization phases will be as follows:

- See Nature of Works Technical document

- PREPARATION WORKS AND STUDIES:

- The contractor shall carry out site studies which will enable him/her to evaluate the quantities that will be necessary for the execution of the contract.

NB:  Errors or omissions resulting from the exploitation of the constituent documents of the contract shall be taken into consideration.

CHAPTER IV: PARTICULAR TECHNICAL TERMS NOTE BOOK

general description

in general, in these descriptions, the project manager has taken the duty of informing entrepreneurs on the quality of structures to be constructed, in their numbers, their dimensions and their locations. It is worth noting that these descriptions don’t have a limitative character and the contractor is expected to execute in the limit of his prices without exception nor reservations, all the works as his profession warrants and which are going to be indispensable for the completion of the projected structures.

The fact that a contractor accepts without modifications of the prescriptions of the technical documents which were given to him implies his total acceptance of the terms of these documents and he is thus expected to assume his total responsibility as a contractor.

During the period between the temporal and final acceptance, the contractor will be held responsible for the repairs of any disorder that may occur, in the works he did previously.

THE REALISATION PROCESS

All the provisions mentioned in the descriptive estimates have to be respected obligatorily, as much as in the choice of plant species and the method of realization.

The contractor should make provisions for all indispensable works in order to assure the smooth and perfect accomplishment of his task in accordance with the rules and regulations.

Furthermore, the contractor having rendered account of the disposition of the site, its accesses and servitudes recognizes by his professional knowledge that he cannot claim for an additional increase in the contract amount.

SITE PUT AT THE DISPOSAL OF THE CONTRACTOR

It can be put at the disposal of the contractor during the execution of his work a piece of land defined for the installation of his site. In this case the contractor shall keep this site clean and in good shape at the end of his contract. This land shall thus be handed back to the lawful owner at the end of the contract.

The site shall be constantly cleaned; materials shall be disposed of in a place chosen by the control Engineer. The waste material shall be removed from site once every week.

The appreciation of the present article is reserved exclusively on the control engineer

SIGN – POSTS

The contractor shall put in place at his expense sign-posts indicating work in conformity with the plans put at his disposal by the control engineer.

STRUCTURAL STABILITY

Analysis

The control engineer has the right to ask at any time, laboratory analysis on any used materials on site before it is used, at the expense of the contractor. The laboratory for this analysis will be the choice of the control engineer.

Verification

The contractor shall verify all the plant species and assure their conformity. He shall inform the control engineer immediately in case of any omissions or errors.

The contractor shall not modify any any thing without the consent of the control engineer.

In case the contractor does not comply with the above prescriptions, he shall be liable to any error noted during realization and the consequences of all nature that these errors might provoke.

CHARACTERISTICS OF THE DESCRIPTIVE ESTIMATE

I: PREPARATORY WORKS / STUDIES

- Preliminary studies and follow up

- Provisional sum for mobilization and site installation

- Site clearance and landscaping

II: MANAGEMENT OF OPEN SPACES

The contractor shall carry out plating works in according to the existing norms. This task comprises:

- Supply and planting of decorative trees (fruit trees)

- Supply and planting of carpet grass

- Supply and planting of flowers

- Supply and planting of decorative Ornamental plants

III: CREATION OF PATHWAYS, DRAINAGE AND SECURITY WORKS

The contractor shall bear in mind that the following points have to be strictly respected:

- Creation of pathways with edges

- Construction of semi walls, drainage gutters and offshoots

- Supply of sand in children play ground

- Supply and fix of metallic barrier with wire mesh at the edge of flower bed toward the Clift.

IV: SUPPLY AND INSTALLATIONS OF STRUCTURES

- swings

- all in one slides climbing frames

- Meltalic benches (metal,paint,welding supply)

Article 01: WORK DESCRIPTION

The purpose of this Open National Invitation to tender is FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

Article 02:  GENERAL OBLIGATIONS OF THE CONTRACTOR

The contractor shall execute the works in compliance with the special technical provisions.  Control missions shall be carried out by the Project Engineer and shall comprise:

a)  Technical control:

Before execution of works

- Examination of the general proposals made by the contractor concerning the site, work planning and possible sub-contractors;

- Verification of the bills of quantities drawn by the contractor;

- Verification of execution plans for approval, technical conditions and all the documents relating to the modifications that shall be necessary for a proper execution of works;

- Reception of materials and equipment required for a proper execution of works;

- Control of the putting in place of activities aimed at sensitizing the beneficiary populations.

During or after execution of works

- Control of characteristics of the plant species, hole size, etc

- Control of the execution of works, notably:

- Landscaping, creation of pathways and installation of structures.

- Securing the site to avoid accident.

b)  Environmental control

It shall consist of checking that the contractor executes the works specified in the Special technical conditions, and in the tender file as a whole, in compliance with the provisions relating to environmental protection or the laws and ministerial instructions referred to in article 22 of the special administrative conditions.

Article 03:  PUTTING IN PLACE PERSONNEL AND MATERIALS

To ensure a proper execution of works, the contractor shall put in place teams made up as follows, for information only:

- The foreman (HND-level in either town planning or civil engineering) who shall control the works and shall have at least three years of work experience in the execution of similar works.

- Specialized personnel: topographers, specialized workers, etc.

Article 04:  START AND DURATION OF WORKS

The duration of works shall be three (03) months with effect from the date of notification by the Project Manager of the Administrative Order to start work.

CHAPTER II:  TECHNICAL CONDITIONS

This technical description of estimates is intended to define the content of the works.  It specifies the quality of materials and the mode of execution in keeping with the rules and in compliance with the constituent documents of the contract.

Description of tasks

The main tasks to be carried out shall be the following:

- See Nature of Works under technical document (sectors by sectors activities to be carried out).as planned.

Article 06:  QUALITY AND PREPARATION OF MATERIALS

Every material used and supplies shall be of high quality and put up in keeping with the rules and with great care.

They shall meet the general specifications and the general requirement set out by the CSTB.  All relevant materials to be used by the contractor or put at his disposal shall be subject to the approval of the Project Engineer.

TECHNICAL REQUIREMENTS

The contractor shall comply with the laws in force concerning fire protection, thermal insulation, acoustical insulation and ventilation; even if provisions have not been made in the plans and written documents.

It should be noted that all the works to be carried out or modified following amendments brought in keeping with the rules, shall be charged to the contractor.

CHAPTER III:  MODE OF EXECUTION OF WORKS

Article 07:  PLAN OF EXECUTION

I – Plan of execution:

- site clearance and landscapping

- supply and planting of decorative trees (fruit trees)

- supply and planting of carpet grass

- supply and planting of flowers

- supply and planting of decorative ornamental plants

- construction of structures

- supply of sand and gravel for pathways and playground

- supply of childred playing structures

- supply of meltalic streets benches

Acceptation of the difficulties of the field

The contractor will have to accept all the difficulties that he may encounter and relating to the configuration of the sites, the nature of the soils, the stone and brick works, and solids existing in the soil.

Moreover, the contractor shall take note of the location of the old networks: telephone, water, electricity or other that may be found in the field.  Therefore, he shall not remove any existing meter or pipe without informing the Chief of Service of their presence.

Site survey

The contractor shall take over the site as he shall find it.  He shall therefore be supposed to have perceived all the difficulties that he may encounter and relating to the configuration of the site, the nature of the soils, neighboring constructions, etc…

DOCUMENT No. 6

SCHEDULE OF UNIT PRICES

DOCUMENT No. 7

BILL OF QUANTITY AND COST ESTIMATES

| BILL OF QUANTITIES AND COST ESTIMATE FOR THE CREATION OF BOTANIC AMUSEMENT GARDEN IN MENJI, FONTEM SUB DIVISION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| NO | DESCRIPTION | UNIT | QTY | Unit PRICE | TOTAL |
|  | LOT 100:PREPARATORY WORKS |  |  |  |  |
| 101 | Preliminary studies and follow up | ff |  |  |  |
| 102 | Provisional sum for mobilization and site installation | ff |  |  |  |
| 103 | Site clearance and landscaping | ff |  |  |  |
|  | SUB TOTAL (LOT 001) |  |  |  |  |
|  | LOT 200: MANAGEMENT OF OPEN SPACES |  |  |  |  |
| 201 | Supply and planting of decorative trees (fruit trees) | u |  |  |  |
| 202 | Supply and planting of carpet grass | m² |  |  |  |
| 203 | Supply and planting of flowers | u |  |  |  |
| 204 | Supply and planting of decorative Ornamental plants | u |  |  |  |
|  | SUB TOTAL (LOT 002) |  |  |  |  |
|  | LOT 300: CREATION OF PATHWAYS ,DRAINAGE AND SECURITY WORKS |  |  |  |  |
| 301 | Creation of pathways with edges | ml |  |  |  |
| 302 | Construction of semi walls, drainage gutters and offshoots | ml |  |  |  |
| 303 | Supply of sand in children play ground | m² |  |  |  |
| 304 | Supply and fix of metallic barrier with wire mesh at the edge of flower bed toward the cliff | ml |  |  |  |
| 306 | Supply and installation of 1000W LED solar street light equipment with solar panel | u |  |  |  |
|  | SUB TOTAL (LOT 003) |  |  |  |  |
|  | LOT 400 : SUPPLY AND INSTALLATIONS OF STRUCTURES |  |  |  |  |
| 401 | Swings all in one slides climbing frames |  |  |  |  |
| 402 | Meltalic benches (metal, paint, welding supply) | u |  |  |  |
|  | SUB TOTAL (LOT 004) |  |  |  |  |
|  | SUMMARY |  |  |  |  |
|  | DESCRIPTION |  |  |  | TOTAL |
| LOT 100:PREPARATORY WORKS |  |  |  |  |  |
| LOT 200: MANAGEMENT OF OPEN SPACES |  |  |  |  |  |
| LOT 300: CREATION OF PATHWAYS ,DRAINAGE AND SECURITY WORKS |  |  |  |  |  |
| LOT 400 : SUPPLY AND INSTALLATIONS OF STRUCTURES |  |  |  |  |  |
| GENERAL TOTAL WITHOUT TAXES |  |  |  |  |  |
| VAT 19.25% |  |  |  |  |  |
| IR (5.5%) |  |  |  |  |  |
| GENERAL TOTAL WITH TAXES (TTC) |  |  |  |  |  |
| NET TO BE PAID |  |  |  |  |  |
| This estimate is closed at the sum of |  |  |  |  |  |

| BILL OF QUANTITIES AND COST ESTIMATE FOR THE CREATION OF BOTANIC AMUSEMENT GARDEN IN MENJI, FONTEM SUB DIVISION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| NO | DESCRIPTION | UNIT | QTY | Unit PRICE | TOTAL |
|  | LOT 100:PREPARATORY WORKS |  |  |  |  |
| 101 | Preliminary studies and follow up | ff | 1 |  |  |
| 102 | Provisional sum for mobilization and site installation | ff | 1 |  |  |
| 103 | Site clearance and landscaping | ff | 1 |  |  |
|  | SUB TOTAL (LOT 001) |  |  |  |  |
|  | LOT 200: MANAGEMENT OF OPEN SPACES |  |  |  |  |
| 201 | Supply and planting of decorative trees (fruit trees) | u | 5 |  |  |
| 202 | Supply and planting of carpet grass | m² | 250 |  |  |
| 203 | Supply and planting of flowers | u | 20 |  |  |
| 204 | Supply and planting of decorative Ornamental plants | u | 10 |  |  |
|  | SUB TOTAL (LOT 002) |  |  |  |  |
|  | LOT 300: CREATION OF PATHWAYS ,DRAINAGE AND SECURITY WORKS |  |  |  |  |
| 301 | Creation of pathways with edges | ml | 250 |  |  |
| 302 | Construction of semi walls, drainage gutters and offshoots | ml | 40 |  |  |
| 303 | Supply of sand in children play ground | m² | 300 |  |  |
| 304 | Supply and fix of metallic barrier with wire mesh at the edge of flower bed toward the cliff | ml | 40 |  |  |
| 306 | Supply and installation of 1000W LED solar street light equipment with solar panel | u | 0 |  |  |
|  | SUB TOTAL (LOT 003) |  |  |  |  |
|  | LOT 400 : SUPPLY AND INSTALLATIONS OF STRUCTURES |  |  |  |  |
| 401 | Swings all in one slides climbing frames | u | 1 |  |  |
| 402 | Metallic benches (metal, paint, welding supply) | u | 5 |  |  |
|  | SUB TOTAL (LOT 004) |  |  |  |  |
|  | SUMMARY |  |  |  |  |
|  | DESCRIPTION |  |  |  | TOTAL |
| LOT 100:PREPARATORY WORKS |  |  |  |  |  |
| LOT 200: MANAGEMENT OF OPEN SPACES |  |  |  |  |  |
| LOT 300: CREATION OF PATHWAYS ,DRAINAGE AND SECURITY WORKS |  |  |  |  |  |
| LOT 400 : SUPPLY AND INSTALLATIONS OF STRUCTURES |  |  |  |  |  |
| GENERAL TOTAL WITHOUT TAXES |  |  |  |  |  |
| VAT 19.25% |  |  |  |  |  |
| IR (5.5%) |  |  |  |  |  |
| GENERAL TOTAL WITH TAXES (TTC) |  |  |  |  |  |
| NET TO BE PAID |  |  |  |  |  |
| This estimate is closed at the sum of |  |  |  |  |  |

Framework of sub detail of Prices

Due to the varied software, bidders are requested to conceive their formats.

| Désignation du prix : |  |  |  |  |
| --- | --- | --- | --- | --- |
| N° DU PRIX | Rendementjournalier | Quantitétotale | Unité | Durée de l'activité |
| A. Personnel | Catégorie | Salairejournalier | Joursfacturés | Montant |
|  | Total A : Personnel |  |  |  |
| B. Matériel et engins | Type | Tauxublic ContractsF SOME RURAL ROADS IN THEEpétentd-ouestegion. pirogue et à guéthece in the MINTPjournalier | Joursfacturés | Montant |
|  | Petit Matériel |  |  |  |
|  | Total B : Matériel et engins |  |  |  |
| C. Matériaux et divers | Type | Prix unitaire | Consommation | Montant |
|  | Total C : Matériaux et divers |  |  |  |
| D | Total coût direct |  | D = A + B + C |  |
| E | Fraisgénéraux de chantier | x% | E = D x % |  |
| F | Fraisgénéraux de chantier | x% | F = D x % |  |
| G | Coût de revient |  | G = D + E + F |  |
| H | Risques et bénéfices | x% | H = G x % |  |
| P | Prix de vente hors taxes |  | P = G + H |  |
| V | Prix de vente unitaire hors taxes |  | P/Quantité |  |

Document No. 9:

MODEL CONTRACT

contract No._________/c/Mc/sw/mciTB/2026

Awarded after an Open National Invitation to Tender

N° : …….//ONIT/MC/LD/SWR/2026 OF …/…./2026

Beneficiary: ……………………………………… (Contractor and complete address)

B.P………..at…………….. Tel: …………… Fax ………………….

Business Registry No: ………………………..  at ………………….

Tax Payers’ Card No: ………………………………………………..

SUbject:

THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

Execution deadline: …………………………………………………………………….

Amount in FCFA:

| Amount tax inclusive |  |
| --- | --- |
| Amount without Taxes |  |
| VAT (19.255)% |  |
| A.I.R. (5.5)% or (2.2%) |  |
| Net Payable |  |

FINANCING: PIB 2026

Budget Head: ……………………………….

Location: ……………………………………….

Subscribed on:_______________________

Signed on: ____________________________

Notified on:  __________________________

Registered on: _______________________

BETWEEN:

The Government of the Republic of Cameroon, represented by the Mayor of Menji Council, South West Region, hereinafter referred to as “The Contracting Authority”

ON ONE PART,

AND

Enterprise ……………………………………..

Whose head office is at ………………………….

Hereinafter referred to as the “Contractor”

Represented by its Director, Mr. …………………………………………………..

Address:	P.O. Box …………………………. Tel ………… Fax ……………

Reg. No ……………………………….

Tax Payers’ Card No …………………………………….

ON THE OTHER PART

IT IS HEREBY AGREED AND ORDERED AS FOLLOWS:

SUMMARY

Part I:		Special Administrative Clause (SAC)

Part II:		TECHNICAL SPECIFICATIONS (STC)

Part III:	Schedule of Unit Prices

Part IV:	Details or Estimates

Page ...………… and last of Jobbing Order N° : …….//ONIT/MC/LD/SWR/2026 OF …/…./2026

awarded after an Open National Invitation to Tender N°:  /ONIT/MC/SW/MCITB/2026 OF ……/…../2026

With …………………………………….For the ……………………………….

Execution Deadline ………………………………….. months

Amount of contract in FCFA:

| Amount tax inclusive |  |
| --- | --- |
| Amount without Taxes |  |
| VAT (19.25 %) |  |
| A.I.R. (5.5%) |  |
| Net Payable |  |

Read and accepted by the Contractor Menji………………. (date)

Signed by the Mayor Menji Council Menji………………… (date)

Registration

DOCUMENT No. 10

FORMS AND MODELS TO BE USED BY BIDDERS

TABLE OF MODELS

Annexture No. 1:	Model declaration of intension to Tender

Annexture No. 2:	Model Tender

Annexture No. 3:	Model Bid Bond

Annexture No. 4:	Model Final Bond

Annexture No. 5:	Model of start-off advance Bond

Annexture No. 6:	Model Retention fund (Guarantee Retention)

ANNEXTURE NO. 1:

MODEL DECLARATION OF INTENSION TO TENDER

I the undersigned, ……………………………..(indicate the name and capacity of signatory)

Representing the ……………….. company or enterprise or group with head office at ………..

….. registered in the trade register of ………………………. Under the number ………………

Having taken cognizance of all the documents featured or mentioned in the Tender file: tender

N° : …….//ONIT/MC/LD/SWR/2026 OF …/…./2026

OF _..../……./2026, FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

after having personally taking account of the situation of the site and evaluated from my point of view and under my responsibility, the nature and difficulty of the works to be carried out;

- Hereby submit, bearing my signature, the schedule of unit prices as well as the quotations in accordance with the structure featuring in the Tender File;

- I pledge to execute the works within a deadline of four (04) months.

- I pledge to maintain my offer for a duration of Ninety (90) days from the deadline of submission of tenders;

Prior to the signing of the contract, this tender accepted by you shall constitute an agreement between us.

Done at …………………………..

Signature of ………………………….

In the capacity of ……………………

Duly authorized to sign the tenders on behalf of ……………………………..

ANNEXTURE NO. 2:

MODEL TENDER

I the undersigned, ……………………………..(indicate the name and capacity of signatory)

Representing the ……………….. company or enterprise or group with head office at ………..

….. registered in the trade register of ………………………. Under the number ………………

Having taken cognisance of all the documents featured or mentioned in the Tender file:

N° : ……//ONIT/WC/LD/SWR/2026 OF …/…/2026, FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION, after having personally taking account of the situation of the site and evaluated from my point of view and under my responsibility, the nature and difficulty of the works to be carried out ;

- Hereby submit, bearing my signature, the schedule of unit prices as well as the quotations in accordance with the structure featuring in the Tender File;

- Submit and commit myself to execute the works in accordance with the Tender File, in return for the prices which I myself establish for each type of structure which prices reveal the amount of the tender at …………………….. (in figures and words) FCFA exclusive of VAT and at …………………. ( in figures and in words) FCFA inclusive of all taxes.

- I pledge to execute the works within a deadline of ……………….. months.

- I pledge to maintain my offer for a duration of Ninety (90) days from the deadline of submission of tenders;

The Contracting Authority shall pay the sums due for this contract by crediting account

No:…………………….………. Opened in …………………. Bank ……………… branch.

Prior to the signing of the contract, this tender accepted by you shall constitute an agreement between us.

Done at …………………………..

Signature of ………………………….

In the capacity of ……………………

Duly authorized to sign the tenders on behalf of ……………………………..

ANNEXTURE NO. 2:

MODEL BID BOND

Tender Reference:

Addressed to the Contracting Authority

Whereas the undertaking …………………………. Hereinafter referred to as the “bidder” has submitted his tender on …………….. for the ………………………………………………, hereinafter referred to as “the tender” and to which must be attached a bid bond equivalent to …………………FCFA.

We …………….. (name and address of the bank), represented by …………………………. (names of signatories), hereinafter referred to as “the Bank” hereby declare to guarantee payment to the Contracting Authority of the maximum sum of ……………………………….., that the bank pledges to pay in full to the Contracting Authority, bidding itself, its successors and assignees.

The conditions of this commitment are as follows:

If the Bidder withdraws his offer during the validity period specified by the Bidder in the tender; or

If the Bidder, having been notified of the award of the contract by the Contracting Authority during the period of Bid validity:

- Fails or refuses to sign the contract, even though required to do so;

- Fails or refuses to furnish the final bond for the contract (final bond) as provided for by the contract.

We undertake to pay the Contracting Authority an amount up to the maximum of the sum referred to above upon receipt of his first written demand, without the Contracting Authority having to substantiate his demand, provided that in its demand the Contracting Authority shall note that the amount claimed by him is due, because one or the other or both of the above condition(s) has (have) been fulfilled and he shall specify which condition(s) took effect.

This bond shall enter into force from the date of signature and from the date set by the Contracting Authority for the submission of tenders.  It shall remain valid up till the thirtieth day inclusive following the end of the deadline for the validity of tenders.  Any request by the Contracting Authority to cause it to take effect should reach the bank by registered mail with an acknowledgement of receipt before the end of this period of validity.

This bond shall, for purposes of its interpretation, be submitted to Cameroon law.  Cameroon courts shall be the only jurisdictions competent to rule on this commitment and its consequences.

Signed and authenticated by the bank

at ………………………, on ……………………..

(Bank’s signature)

ANNEXTURE NO 3:

MODEL FINAL BOND

Tender Reference:

Bank: ……………………..

Reference of the Bond No: …………………………………..

Addressed to The Mayor of Menji Council

Hereinafter referred to as “The Contracting Authority”

Whereas ……………………. (name and address of contractor) hereinafter referred to “the Contractor”, pledge, in execution of the contract, to carry out the works of ……………………. …………………………….;

Whereas it is stipulated in the contract that the contractor shall furnish the Contracting Authority a final bond of two percent (2%) of the amount of the contract as security for compliance with the contractor’s performance obligations in accordance with the Contract.

Whereas we have agreed to provide the Contractor with this guarantee;

We, ………………………………………………….. (name and address of bank),

Represented by …………………………………… (name of signatories)

hereinafter referred to as “the Bank”, and we pledge to pay to the Contracting Authority within a maximum deadline of eight (8) weeks upon his simple written request declaring that the contractor has not fulfilled his contractual obligations, without being able to defer the payment nor raise any contest for whatever reason, the sum of …………………….. …………………………………… (in letters and in words).

We hereby agree that no change or addendum or any other amendment shall release us of any obligation incumbent onus by virtue of this bond and we hereby derogate by the present to the notification of any amendment, addendum or change.

This bond shall enter into force upon signature.  It shall be released within thirty (30) days from the date of the provisional reception of the works.

After this date the caution shall no longer be valid and shall be returned to us without any request on our part.

Any request for payment formulated by the Contracting Authority by virtue of this bond should be done by registered mail with acknowledgement of receipt to reach the bank during the period of validity of this commitment.

This bond shall, for purposes of its interpretation and execution, be subject to Cameroon law.  Cameroon courts shall be the only jurisdictions competent to rule on this pledge and its consequences.

Signed and authenticated by the bank at ………………… on ……………………

[signature of the bank]

ANNEXTURE NO 4:

MODEL OF START-OFF ADVANCE BOND

Tender Reference:

Bank reference…………………………….

Address: ……………………………………………

We, the undersigned……………………………… (bank, address) hereby declare by the present to guarantee on behalf of    ………………………………. (the Holder) to the benefit of the Contracting Authority (the Beneficiary) the payment, without contest and upon receipt of the first written request by the beneficiary, declaring that ………………. (The holder) has not fulfilled his obligations relating to the reimbursement of the start-off advance according to the terms of N° : …….//ONIT/MC/LD/SWR/2026 OF …/…./2026, FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION of the total sum corresponding to the advance of thirty percent (30%)  of the amount inclusive of all taxes of  Contract N° : …….//ONIT/MC/LD/SWR/2026 OF …/…./2026, payable upon notification of the corresponding Service Order to start work that is, …………………………..F CFA.

This bond shall enter into force and shall take effect upon reception of the respective parts of this advance into the accounts of ……………..  (the holder) opened in the  …………………… bank under No ………………………………………………………

This bond shall remain in force up till the reimbursement of the advance in accordance with the SAC.  However, the amount of the guarantee shall be proportionately reduced on the progressive reimbursement of the advance.

The applicable law and jurisdiction shall be those of the republic of Cameroon.

Signed and authenticated by the bank at ………………… on …………………….

Signature of the bank

ANNEXTURE NO 5:

MODEL OF PERFORMANCE BOND (GUARANTEE RETENTION)

Tender Reference:

Bank: ……………………..

Reference of the Bond No: …………………………………..

Addressed to the MAYOR Menji Council

Hereinafter referred to as “The Contracting Authority”

Whereas ……………………. (name and address of contractor) hereinafter referred to “the Contractor”, pledge , in execution of the contract, to carry out the works of …………………….

Whereas it is stipulated in the contract that the guarantee retention fixed at ten percent (10%) of the amount of the contract may be replaced by a joint guarantee;

Whereas we have agreed to provide the Contractor with this guarantee;

We, …………………………………………………. (name and address of bank),

Represented by …………………………………… (name of signatories) and hereinafter referred to as “the Bank”;

Hence, we hereby affirm that on behalf of the Contractor, we guarantee and are responsible to the Contracting Authority for a maximum amount of …………………………. (in figures and in letters) corresponding to ten percent (10%) of the contract amount.

And we pledge to pay to the  Contracting Authority within a maximum deadline of eight (8) weeks upon his simple written request declaring that the contractor has not fulfilled his contractual obligations or is indebted to the  Contracting Authority within the meaning of the contract, amended where need be, by its additional clauses, without being able to defer the payment nor raise any contest for whatever reason, any sum(s) within the limits of the amount equal to ten percent (10%) of the total amount of the works featuring in the final detailed account, without the Contracting Authority having to prove or give the reasons nor the motive for the amount of the sum indicated above.

We hereby agree that no change or addendum or any other amendment shall release us of any obligation incumbent onus by virtue of this bond and we hereby derogate by the present to the notification of any amendment, addendum or change.

This bond shall enter into force upon signature.  It shall be released within thirty (30) days from the date of the final acceptance of the works and upon released issued by the Contracting Authority.

Any request for payment formulated by the Contracting Authority by virtue of this bond should be done by registered mail with acknowledgement of receipt to reach the bank during the period of validity of this commitment.

This bond shall, for purposes of its interpretation and execution, be subject to Cameroon law.  Cameroon courts shall be the only jurisdictions competent to rule on this pledge and its consequences.

Signed and authenticated by the bank at ………………… on ……………………

[signature of the bank]

Place, Date

THE AUTHORITY

# ATTESTATION OF SITE VISIT

I, (the authority) _______________hereby certify that Mr./Mrs. _______________ representing (the company) _______________has today (date) _____________________, carried out a visit to inspect the site, FOR THE CREATION OF MENJI BOTANIC AMUSEMENT GARDEN, FONTEM SUB-DIVISION, LEBIALEM DIVISION, SOUTH WEST REGION.

Tender Document N°: ……. //ONIT/MC/LD/SWR/2026 OF …/…/2026

In testimony whereof, this attestation is issued to serve the purpose it is intended for.

DOCUMENT No. 11

LIST OF BANKING ESTABLISHMENTS AND FINANCIAL BODIES AUTHORISED TO ISSUE BONDS FOR PUBLIC CONTRACTS

List of commercial banks and financial institutions authorized to issue bonds for Public Contracts

- Afriland first Bank

- Banque Atlantique Cameroon

- Banque Cameroonaise de petites et moyennes Enterprises.

- Banque Gabonaise pour le financement international

- BICEC

- Bank of Africa Cameroon

- CITIBANK CAMEROUN (CITIGROUP)

- CBC

- ECOBANK

- NFC

- SCB

- Société General Cameroon

- Standard Chartered Bank

- Union Bank of Cameroon Plc

- United Bank of Africa

- CCA BANK

INSURANCE COMPANIES

- Active Assurances

- Area Assurances SA

- Atlantique Assurances SA

- BENEFICIAL General insurance SA

- Chana Assurance SA

- CPA SA

- Pro Assurance SA

- SAAR SA

- Saham Assurances SA

- Zenithe insurance SA

- NSIA Assurances SA

DOCUMENT No. 12

PLANS

SURFACE AREA : 800 m2